REPO: wa — part-4

Generated: 2026-04-11T16:50:29.996Z

--- BEGIN FILE: notes/issues/00-v5-migration-analysis.md ---

# v5 Migration Analysis Report (Enhanced)

**Date**: January 24, 2026

**Analyst**: AI Code Analysis (Sisyphus + Oracle + Metis + Researcher)

**Status**: v5.0.0-alpha.1 → v5.0.0 stable path

---

## Executive Summary

The wa-automate v4→v5 migration has achieved significant architectural modernization. The schema-first foundation is solid, but **critical integration work remains** before the v5.0.0 stable release.

### Critical Path

> **"Make schemas the source of truth at runtime"** (registry cutover + route/client generation) then **"restore the core bot loop"** (listeners).

### Migration Progress

| Category | Progress | Status |

|----------|----------|--------|

| Monorepo Structure | 100% | ✅ Complete |

| Schema Infrastructure | 100% | ✅ Complete |

| Standard Methods (Category 1) | 121/121 (100%) | ✅ Complete |

| Generator Cutover | 33% | 🔴 CRITICAL (2/3 generators still use legacy) |

| Server Route Registration | 0% | 🔴 CRITICAL BLOCKER |

| Listeners (Category 2) | 0/30 (0%) | ⏳ Needs defineListenerV2 |

| Complex Methods (Category 3) | 0/40 (0%) | ⏳ Needs custom implementations |

| Contract Tests | 0% | 🔴 MISSING (needs creation) |

### Key Finding

**The schema-first system exists but isn't fully integrated.** Two of three generators and the Hono server still use the legacy `Registry` instead of `clientRegistry`. Additionally, the current `clientRegistry` design uses Zod schemas as map keys, which is awkward for lookups and iteration.

---

## Dependency Graph

```mermaid

graph TD

I01[01 clientRegistry cutover] --> I01a[01a Registry Design Fix]

I01a --> TST[02 Contract Tests]

I01a --> I03[03 defineListenerV2]

I01a --> I04[04 Complex Methods]

TST --> I03

TST --> I04

I03 --> EVTGEN[Event Transport Strategy]

I04 --> I06[06 TS Strictness]

I05a[05a gitignore Hygiene] --> I05b[05b Move Generated Outputs]

I01a --> I05b

I03 --> I07a[07a Thin Puppeteer Adapter]

I04 --> I07a

I07a --> I07b[07b Capability System + Alt Drivers]

I03 --> I08[08 Plugin Architecture]

I01a --> I08

I09[09 Backward Compatibility] --> I01a

```

---

## Recommended Implementation Order

### Week 1: Make v5 "Real" (CRITICAL PATH)

| Order | Issue | Effort | Risk | Description |

|-------|-------|--------|------|-------------|

| 1 | [01-clientregistry-cutover](./01-clientregistry-cutover.md) | 1 day | 🟡 Medium | Switch generators to clientRegistry |

| 2 | [01a-registry-design-fix](./01a-registry-design-fix.md) | 0.5 day | 🟡 Medium | Key registry by name, not schema |

| 3 | [02-contract-tests](./02-contract-tests.md) | 1 day | 🟢 Low | E2E test harness for v5 core loop |

### Week 2: Core Bot Loop (HIGH IMPACT)

| Order | Issue | Effort | Risk | Description |

|-------|-------|--------|------|-------------|

| 4 | [03-define-listener-v2](./03-define-listener-v2.md) | 2-3 days | 🟠 Major | Implement defineListenerV2 pattern |

| 5 | [04-complex-methods-migration](./04-complex-methods-migration.md) | 2-3 days | 🟠 Major | Critical subset only (decrypt, download, sendFileFromUrl) |

### Week 3: Build Hygiene (MEDIUM IMPACT)

| Order | Issue | Effort | Risk | Description |

|-------|-------|--------|------|-------------|

| 6 | [05a-build-cleanup-gitignore](./05a-build-cleanup-gitignore.md) | 0.5 day | 🟢 Low | Clean .gitignore and remove artifacts |

| 7 | [05b-build-cleanup-relocate](./05b-build-cleanup-relocate.md) | 0.5 day | 🟡 Medium | Move generated outputs (after 01a stabilizes) |

| 8 | [09-backward-compatibility](./09-backward-compatibility.md) | 1 day | 🟡 Medium | Deprecation plan for v4 API surface |

### Week 4: Polish (LOWER PRIORITY)

| Order | Issue | Effort | Risk | Description |

|-------|-------|--------|------|-------------|

| 9 | [06-typescript-strictness](./06-typescript-strictness.md) | 2-3 days | 🟢 Low | Incremental strict mode |

| 10 | [07a-browser-thin-adapter](./07a-browser-thin-adapter.md) | 2 days | 🟡 Medium | Eliminate direct Puppeteer imports |

### v5.1+ (POST-STABLE)

| Order | Issue | Effort | Risk | Description |

|-------|-------|--------|------|-------------|

| 11 | [07b-browser-capability-system](./07b-browser-capability-system.md) | 3+ days | 🔴 Critical | Full abstraction + Playwright driver |

| 12 | [08-plugin-architecture](./08-plugin-architecture.md) | Large | 🟢 Low | Vision document |

---

## Risk Assessment

### Highest Risk of Breaking Functionality

1. **03 defineListenerV2 (🟠 Major risk)**

- Touches runtime behavior, async timing, queueing, backpressure, and cleanup semantics

2. **07 Browser abstraction (🔴 Critical risk if done before stability)**

- High likelihood of subtle behavioral differences (navigation timing, event ordering)

3. **04 Complex methods (🟠 Major risk)**

- Depend on native modules (`sharp`), network behavior, message shape drift

4. **01 Registry cutover (🟡 Medium risk)**

- Breakage tends to be "obvious" (missing routes/spec/types), but still blocks releases

### Known Bugs to Fix Immediately

1. **Duplicate `stop` method** in `packages/wa-automate/src/server/hono-server.ts` (lines 210-214 and 224-228)

2. **Legacy Registry usage** in:

- `packages/schema/scripts/gen-openapi.ts` (line 15)

- `packages/schema/scripts/gen-types.ts` (line 21)

- `packages/wa-automate/src/server/hono-server.ts` (lines 116, 128)

- `packages/wa-automate/src/server/socket-manager.ts` (line 34)

---

## Architecture Decisions (from Oracle Consultation)

### Registry Design Fix (RECOMMENDED)

**Current**: `Map<z.ZodFunction, ClientFunctionMetadata>` (schema as key)

**Problem**: Awkward lookups, can't use WeakMap for iteration

**Solution**: Key by function name, store schema inside:

```typescript

export type MethodDefinition = {

schema: z.ZodFunction<any, any>;

meta: ClientFunctionMetadata & {

inputSchema: z.ZodObject<any>;

outputSchema: z.ZodTypeAny;

};

};

const methodsByName = new Map<string, MethodDefinition>();

export const clientRegistry = {

register(def: MethodDefinition) {

methodsByName.set(def.meta.functionName!, def);

return def.schema;

},

get(name: string) { return methodsByName.get(name); },

getAll() { return [...methodsByName.values()]; },

};

```

### Listener Pattern Symmetry

**Make event registry follow same shape as method registry**:

- Stable key (eventName)

- Stored schema(s)

- Stored metadata

- Iterable output for generators

### Browser Abstraction Strategy

**Phase-gate for v5.0 stability**:

- **07a (v5.0)**: Thin adapter - no direct Puppeteer imports in core

- **07b (v5.1+)**: Capability system + Playwright driver

---

## Files in This Directory

| File | Description | Priority |

|------|-------------|----------|

| [00-v5-migration-analysis.md](./00-v5-migration-analysis.md) | This report | - |

| [01-clientregistry-cutover.md](./01-clientregistry-cutover.md) | Switch generators to V2 registry | 🔴 CRITICAL |

| [01a-registry-design-fix.md](./01a-registry-design-fix.md) | Improve registry keying strategy | 🔴 CRITICAL |

| [02-contract-tests.md](./02-contract-tests.md) | E2E test harness for v5 core | 🔴 CRITICAL |

| [03-define-listener-v2.md](./03-define-listener-v2.md) | Listener pattern design | 🟡 HIGH |

| [04-complex-methods-migration.md](./04-complex-methods-migration.md) | Complex method migration | 🟡 HIGH |

| [05a-build-cleanup-gitignore.md](./05a-build-cleanup-gitignore.md) | Clean .gitignore | 🟢 MEDIUM |

| [05b-build-cleanup-relocate.md](./05b-build-cleanup-relocate.md) | Move generated outputs | 🟢 MEDIUM |

| [06-typescript-strictness.md](./06-typescript-strictness.md) | TypeScript improvements | 🟢 MEDIUM |

| [07a-browser-thin-adapter.md](./07a-browser-thin-adapter.md) | Thin Puppeteer adapter | 🟢 MEDIUM |

| [07b-browser-capability-system.md](./07b-browser-capability-system.md) | Full browser abstraction | 🔵 LOW (v5.1+) |

| [08-plugin-architecture.md](./08-plugin-architecture.md) | Future plugin system | 🔵 LOW (vision) |

| [09-backward-compatibility.md](./09-backward-compatibility.md) | Deprecation plan | 🟢 MEDIUM |

---

## Success Criteria for v5.0.0 Stable

- [ ] `clientRegistry` drives all code generation (keys by function name)

- [ ] `clientRegistry` drives Hono route registration

- [ ] OpenAPI spec generated from V2 methods with namespace grouping

- [ ] Types generated from V2 schemas

- [ ] Contract tests validate core loop: registry → server → client → browser

- [ ] Core listeners work (onMessage, onAck, onStateChanged)

- [ ] Basic bot loop functional (receive → process → send)

- [ ] High-value complex methods work (decryptMedia, sendFileFromUrl)

- [ ] No build artifacts in src directories

- [ ] Backward compatibility layer for v4 method signatures

- [ ] Duplicate `stop` method bug fixed

---

## Best Practices Applied (from Research)

### Schema-First Design (tRPC/Hono patterns)

- Procedure-based composition with `defineMethodV2`

- Zod-to-OpenAPI metadata via `.openapi()` extension

- Single source of truth for types via `z.infer<T>`

### Event/Listener Patterns (mitt/tiny-typed-emitter)

- Typed event maps: `type WhatsAppEvents = { 'message': Message; ... }`

- Return cleanup function from registration

- Parse payloads at boundary using event schema

### Browser Abstraction (Crawlee patterns)

- Browser Controller abstraction with `launch()`, `newPage()`, `close()`

- Capability-gated features for non-portable APIs (CDP, stealth)

### Plugin Architecture (Medusa patterns)

- Lifecycle hooks: `setup()`, `onStart()`, `onStop()`

- Context object for client/events/storage access

---

## Long-Term Vision

The schema-first architecture enables:

1. **Plugin System**: Plugins define methods/listeners via schemas, auto-exposed by server

2. **MCP/ACP Support**: Compile schemas to AI agent tool definitions

3. **Multi-Protocol**: Generate REST, WebSocket, webhook handlers from same schemas

4. **Event Streaming**: S2.dev-style real-time event delivery

This vision is achievable because the foundation is correct. The remaining work is integration and completion.

--- END FILE: notes/issues/00-v5-migration-analysis.md ---

--- BEGIN FILE: notes/issues/01-clientregistry-cutover.md ---

# Issue #01: Switch Generators and Server to clientRegistry

**Priority**: 🔴 CRITICAL

**Effort**: 1 day

**Risk**: 🟡 Medium

**Depends on**: None

**Blocks**: 01a, 02, 03, 04, 05b

---

## Problem Statement

The V2 schema system (`defineMethodV2` + `clientRegistry`) has 121 methods, but the code that **consumes** these schemas still uses the legacy `Registry`:

| File | Line | Current | Should Use |

|------|------|---------|------------|

| `packages/schema/scripts/gen-openapi.ts` | 15 | `Registry.getAllMethods()` | `clientRegistry.getAll()` |

| `packages/schema/scripts/gen-types.ts` | 21 | `Registry.getAllMethods()` | `clientRegistry.getAll()` |

| `packages/wa-automate/src/server/hono-server.ts` | 116, 128 | `Registry.getAllMethods()` | `clientRegistry.getAll()` |

| `packages/wa-automate/src/server/socket-manager.ts` | 34 | `Registry.getAllMethods()` | `clientRegistry.getAll()` |

**Note**: `gen-client-implementation.ts` already uses `clientRegistry.getAll()` ✅

---

## Pre-Migration Checklist

```bash

# 1. Snapshot current generated outputs for comparison

mkdir -p /tmp/schema-backup

cp packages/schema/src/generated/openapi.json /tmp/schema-backup/

cp packages/schema/src/generated/types.ts /tmp/schema-backup/

cp packages/schema/src/generated/BaseClient.ts /tmp/schema-backup/

# 2. Verify current state

cd packages/schema

pnpm generate  # Should work with legacy Registry

```

---

## Step 1: Update gen-openapi.ts

**File**: `packages/schema/scripts/gen-openapi.ts`

### Current Code (lines 1-42)

```typescript

import { OpenApiGeneratorV3, OpenAPIRegistry } from '@asteasolutions/zod-to-openapi';

import fs from 'fs';

import path from 'path';

import { Registry } from '../src/registry';

import '../src/methods';

const generatedDir = path.join(__dirname, '../src/generated');

if (!fs.existsSync(generatedDir)) {

fs.mkdirSync(generatedDir, { recursive: true });

}

const registry = new OpenAPIRegistry();

const methods = Registry.getAllMethods();

methods.forEach((method) => {

registry.registerPath({

method: 'post',

path: `/${method.name}`,

description: method.metadata.description,

// ...

});

});

```

### Updated Code

```typescript

import { OpenApiGeneratorV3, OpenAPIRegistry } from '@asteasolutions/zod-to-openapi';

import fs from 'fs';

import path from 'path';

import { clientRegistry } from '../src/registry';

import '../src/methods'; // Trigger registration side-effects

const generatedDir = path.join(__dirname, '../src/generated');

if (!fs.existsSync(generatedDir)) {

fs.mkdirSync(generatedDir, { recursive: true });

}

const openApiRegistry = new OpenAPIRegistry();

// Get all V2 methods from clientRegistry

const methods = clientRegistry.getAll();

methods.forEach(([schema, meta]) => {

if (!meta.functionName) {

console.warn('Skipping method without functionName');

return;

}

// Determine HTTP method from metadata

let httpMethod: 'get' | 'post' | 'put' | 'delete' = 'post';

if (meta.httpMethod && meta.httpMethod !== 'AUTO') {

httpMethod = meta.httpMethod.toLowerCase() as any;

} else if (meta.action === 'read') {

httpMethod = 'get';

} else if (meta.action === 'delete') {

httpMethod = 'delete';

} else if (meta.action === 'update') {

httpMethod = 'put';

}

// Build path with namespace

const apiPath = meta.api_slug

|| (meta.namespace ? `/${meta.namespace}/${meta.functionName}` : `/${meta.functionName}`);

// Extract input/output schemas from ZodFunction

// ZodFunction structure: args = ZodUnion<[ZodTuple<[InputObject]>, ZodTuple<positional>]>

const inputUnion = schema._def.args;

const inputSchema = inputUnion._def.options[0]._def.items[0]; // First option, first item

const outputSchema = schema._def.returns;

openApiRegistry.registerPath({

method: httpMethod,

path: apiPath,

description: meta.description || meta.functionName,

tags: meta.namespace ? [meta.namespace] : ['core'],

request: httpMethod !== 'get' ? {

body: {

content: {

'application/json': {

schema: inputSchema as any,

},

},

},

} : undefined,

responses: {

200: {

description: 'Successful response',

content: {

'application/json': {

schema: outputSchema as any,

},

},

},

400: {

description: 'Validation error',

},

500: {

description: 'Internal server error',

},

},

});

});

const generator = new OpenApiGeneratorV3(openApiRegistry.definitions);

const document = generator.generateDocument({

openapi: '3.0.0',

info: {

title: 'Open WA API',

version: '5.0.0',

description: 'API definition for Open WA v5 - Schema-first design',

},

servers: [

{ url: 'http://localhost:3000', description: 'Local development' },

],

});

fs.writeFileSync(

path.join(generatedDir, 'openapi.json'),

JSON.stringify(document, null, 2)

);

console.log(`Successfully generated openapi.json with ${methods.length} methods`);

```

---

## Step 2: Update gen-types.ts

**File**: `packages/schema/scripts/gen-types.ts`

### Current Code (lines 1-44)

```typescript

import { printNode, zodToTs } from 'zod-to-ts';

import fs from 'fs';

import path from 'path';

import { Registry } from '../src/registry';

import '../src/methods';

// ...

const methods = Registry.getAllMethods();

methods.forEach((method) => {

const inputIdentifier = `${capitalize(method.name)}Input`;

const { node: inputNode } = zodToTs(method.inputSchema as any, inputIdentifier);

// ...

});

```

### Updated Code

```typescript

import { printNode, zodToTs } from 'zod-to-ts';

import fs from 'fs';

import path from 'path';

import { clientRegistry } from '../src/registry';

import '../src/methods'; // Trigger registration side-effects

const generatedDir = path.join(__dirname, '../src/generated');

if (!fs.existsSync(generatedDir)) {

fs.mkdirSync(generatedDir, { recursive: true });

}

let output = `/* eslint-disable */

/**

* This file was automatically generated by packages/schema/scripts/gen-types.ts

* Do not edit this file manually.

*/

`;

// Get all V2 methods from clientRegistry

const methods = clientRegistry.getAll();

methods.forEach(([schema, meta]) => {

if (!meta.functionName) return;

const methodName = meta.functionName;

// Extract input/output schemas from ZodFunction

const inputUnion = schema._def.args;

const inputSchema = inputUnion._def.options[0]._def.items[0]; // Object schema

const outputSchema = schema._def.returns;

const inputIdentifier = `${capitalize(methodName)}Input`;

const { node: inputNode } = zodToTs(inputSchema, inputIdentifier);

const inputType = printNode(inputNode);

const outputIdentifier = `${capitalize(methodName)}Output`;

const { node: outputNode } = zodToTs(outputSchema, outputIdentifier);

const outputType = printNode(outputNode);

output += `

export type ${inputIdentifier} = ${inputType};

export type ${outputIdentifier} = ${outputType};

`;

});

// Write types.ts

fs.writeFileSync(path.join(generatedDir, 'types.ts'), output);

console.log(`Successfully generated types.ts with ${methods.length} method types`);

function capitalize(s: string) {

return s.charAt(0).toUpperCase() + s.slice(1);

}

```

---

## Step 3: Update Hono Server Route Registration

**File**: `packages/wa-automate/src/server/hono-server.ts`

### Changes Required

```typescript

// Line 6: Update import

- import { Registry, Config } from '@open-wa/schema';

+ import { clientRegistry, Config } from '@open-wa/schema';

+ import '@open-wa/schema/methods'; // Trigger registration

// Line 116 (in registerRoutes method):

- const capabilities = Registry.getAllMethods();

+ const capabilities = clientRegistry.getAll();

// Lines 117-126 (endpoint listing):

- const endpoints = capabilities.map(cap => ({

+ const endpoints = capabilities.map(([_schema, meta]) => ({

method: 'POST',

-     path: `/api/${cap.name}`,

-     name: cap.name,

-     description: cap.metadata.description,

-     category: cap.metadata.category,

+     path: `/api/${meta.functionName}`,

+     name: meta.functionName,

+     description: meta.description,

+     category: meta.namespace,

}));

// Line 128:

- const capabilities = Registry.getAllMethods();

+ // Already have capabilities from above

// Lines 129-179 (route registration):

- capabilities.forEach((capability) => {

+ capabilities.forEach(([schema, meta]) => {

+     const methodName = meta.functionName!;

-     const path = `/api/${capability.name}`;

+     const path = `/api/${methodName}`;

+     // Extract input schema from ZodFunction

+     const inputUnion = schema._def.args;

+     const inputSchema = inputUnion._def.options[0]._def.items[0];

this.app.post(path, async (c) => {

const startTime = Date.now();

try {

const body = await c.req.json();

if (!this.client) {

return c.json({ error: 'Client not initialized' }, 500);

}

-             const validated = capability.inputSchema.parse(body);

+             const validated = inputSchema.parse(body);

-             const result = await this.client[capability.name](validated);

+             const result = await this.client[methodName](validated);

if (this.elasticEmitter) {

this.elasticEmitter.log({

level: 'info',

component: 'api',

-                     method: capability.name,

+                     method: methodName,

// ... rest unchanged

});

}

return c.json({ success: true, data: result });

} catch (error: any) {

// ... error handling unchanged

}

});

});

```

---

## Step 4: Update Socket Manager

**File**: `packages/wa-automate/src/server/socket-manager.ts`

### Changes Required

```typescript

// Line 2: Update import

- import { Registry, CapabilityDefinition, z } from '@open-wa/schema';

+ import { clientRegistry, z } from '@open-wa/schema';

+ import '@open-wa/schema/methods';

// Line 34:

- const capabilities = Registry.getAllMethods();

+ const capabilities = clientRegistry.getAll();

// Lines 36-69:

- capabilities.forEach((capability) => {

+ capabilities.forEach(([schema, meta]) => {

+     const methodName = meta.functionName!;

+     const inputUnion = schema._def.args;

+     const inputSchema = inputUnion._def.options[0]._def.items[0];

-     socket.on(capability.name, async (data: any, callback: Function) => {

+     socket.on(methodName, async (data: any, callback: Function) => {

try {

let input = data;

-             if (data && Array.isArray(data.args) && capability.inputSchema instanceof z.ZodObject) {

-                 const shape = (capability.inputSchema as any).shape;

+             if (data && Array.isArray(data.args) && inputSchema instanceof z.ZodObject) {

+                 const shape = inputSchema.shape;

const keys = Object.keys(shape);

const args = data.args;

input = {};

keys.forEach((key, index) => {

if (args[index] !== undefined) {

input[key] = args[index];

}

});

}

-             const validated = capability.inputSchema.parse(input);

+             const validated = inputSchema.parse(input);

-             const result = await this.executeCapability(capability, validated);

+             const result = await this.executeMethod(methodName, validated);

if (callback && typeof callback === 'function') {

callback({ success: true, data: result });

}

} catch (error: any) {

// ... error handling unchanged

}

});

});

}

- private async executeCapability(capability: CapabilityDefinition, input: any): Promise<any> {

+ private async executeMethod(methodName: string, input: any): Promise<any> {

if (!this.client) {

throw new Error('Client not initialized');

}

-     const method = this.client[capability.name];

+     const method = this.client[methodName];

if (typeof method !== 'function') {

-         throw new Error(`Method ${capability.name} not implemented on Client`);

+         throw new Error(`Method ${methodName} not implemented on Client`);

}

const result = await method(input);

return result;

}

```

---

## Step 5: Fix Duplicate `stop` Method

**File**: `packages/wa-automate/src/server/hono-server.ts`

**Delete lines 224-228** (duplicate stop method):

```typescript

// DELETE THIS BLOCK (lines 224-228):

public async stop() {

if (this.elasticEmitter) {

await this.elasticEmitter.stop();

}

}

```

Keep only the first `stop` method at lines 210-214.

---

## Verification Steps

After making these changes:

```bash

# 1. Rebuild the schema package

cd packages/schema

pnpm generate

# 2. Compare generated files

diff /tmp/schema-backup/openapi.json src/generated/openapi.json

diff /tmp/schema-backup/types.ts src/generated/types.ts

# 3. Check method count

cat src/generated/openapi.json | jq '.paths | keys | length'

# Should output: 121 (or close to it)

# 4. Check for namespace grouping

cat src/generated/openapi.json | jq '.paths | keys | .[0:10]'

# Should see paths like /messages/sendText or /sendText

# 5. Rebuild everything

cd ../..

pnpm build

# 6. Run tests (if available)

pnpm test

```

---

## Breaking Changes

| Change | Impact | Mitigation |

|--------|--------|------------|

| Path structure may change | API clients need updating | Set `api_slug` to match legacy `name` |

| Schema extraction uses internal APIs | May break on Zod updates | Add fallback checks |

| Type names unchanged | Low impact | None needed |

---

## Rollback Plan

If something breaks:

1. **Immediate Rollback**:

```bash

git stash

# or

git checkout -- packages/schema/scripts/

git checkout -- packages/wa-automate/src/server/

```

2. **Restore Generated Files**:

```bash

cp /tmp/schema-backup/* packages/schema/src/generated/

```

3. **Feature Flag Option** (if needed):

```typescript

const USE_V2_REGISTRY = process.env.USE_V2_REGISTRY === 'true';

const methods = USE_V2_REGISTRY

? clientRegistry.getAll()

: Registry.getAllMethods();

```

---

## Expected Outcomes

| Before | After |

|--------|-------|

| OpenAPI has legacy methods only | OpenAPI has all 121 V2 methods |

| Types don't match V2 schemas | Types generated from V2 schemas |

| Routes manually use legacy Registry | Routes auto-generated from clientRegistry |

| No namespace grouping | Methods grouped by namespace (optional) |

| httpMethod always POST | httpMethod respects metadata |

--- END FILE: notes/issues/01-clientregistry-cutover.md ---

--- BEGIN FILE: notes/issues/01a-registry-design-fix.md ---

# Issue #01a: Registry Design Fix - Key by Name, Not Schema

**Priority**: 🔴 CRITICAL

**Effort**: 0.5 day

**Risk**: 🟡 Medium

**Depends on**: 01 (conceptually, but can be done in parallel)

**Blocks**: 02, 03, 04

---

## Problem Statement

The current `clientRegistry` design uses Zod schemas as Map keys:

```typescript

// Current (problematic)

const clientMetadataMap = new Map<z.ZodFunction<any, any>, ClientFunctionMetadata>();

```

### Issues with Schema-as-Key Approach

1. **Lookup is awkward**: Most consumers want to find by `functionName`, not by "schema object identity"

2. **Can't use WeakMap**: Generators need iteration, but WeakMap doesn't allow it

3. **No duplicate detection by name**: Two methods with same name but different schemas would be allowed

4. **Memory concern**: Strong references to schemas live forever (minor issue since schemas are module-level)

---

## Solution: Key by Function Name, Store Schema Inside

Restructure the registry to use function name as the key, with schema stored in the value:

```typescript

export type MethodDefinition = {

schema: z.ZodFunction<any, any>;

meta: ClientFunctionMetadata & {

inputSchema: z.ZodObject<any>;

outputSchema: z.ZodTypeAny;

};

};

const methodsByName = new Map<string, MethodDefinition>();

// Optional: Reverse lookup for implementMethod() ergonomics

const nameBySchema = new WeakMap<z.ZodFunction<any, any>, string>();

```

---

## Step 1: Update ClientFunctionMetadata

**File**: `packages/schema/src/registry.ts`

### Current Code (lines 85-99)

```typescript

export interface ClientFunctionMetadata {

functionName?: string;

wapiOverride?: string;

id?: string;

slug?: string;

namespace?: string;

action?: ActionType;

api_slug?: string;

description?: string;

deprecated?: boolean;

license?: LicenseTier;

functionality?: FunctionalityScope;

httpMethod?: HttpMethod;

parameterOrder: string[];

}

```

### Updated Code

```typescript

export interface ClientFunctionMetadata {

functionName: string; // Required now

wapiOverride?: string;

id?: string;

slug?: string;

namespace?: string;

action?: ActionType;

api_slug?: string;

description?: string;

deprecated?: boolean;

license?: LicenseTier;

functionality?: FunctionalityScope;

httpMethod?: HttpMethod;

parameterOrder: string[];

// Stored directly for generator access

inputSchema: z.ZodObject<any>;

outputSchema: z.ZodTypeAny;

}

/**

* Complete method definition with schema and metadata

*/

export interface MethodDefinition {

schema: z.ZodFunction<any, any>;

meta: ClientFunctionMetadata;

}

```

---

## Step 2: Rewrite clientRegistry

**File**: `packages/schema/src/registry.ts`

### Current Code (lines 127-140)

```typescript

const clientMetadataMap = new Map<z.ZodFunction<any, any>, ClientFunctionMetadata>();

export const clientRegistry = {

set<T extends z.ZodFunction<any, any>>(schema: T, metadata: ClientFunctionMetadata): T {

clientMetadataMap.set(schema, metadata);

return schema;

},

get<T extends z.ZodFunction<any, any>>(schema: T): ClientFunctionMetadata | undefined {

return clientMetadataMap.get(schema);

},

getAll(): Array<[z.ZodFunction<any, any>, ClientFunctionMetadata]> {

return Array.from(clientMetadataMap.entries());

}

};

```

### Updated Code

```typescript

/**

* Primary registry: keyed by function name

*/

const methodsByName = new Map<string, MethodDefinition>();

/**

* Reverse lookup: for implementMethod() ergonomics

* WeakMap so dynamically-created schemas don't leak

*/

const nameBySchema = new WeakMap<z.ZodFunction<any, any>, string>();

export const clientRegistry = {

/**

* Register a method definition

* @throws Error if method name is already registered

*/

register(def: MethodDefinition): z.ZodFunction<any, any> {

const name = def.meta.functionName;

if (methodsByName.has(name)) {

throw new Error(`Method "${name}" already registered`);

}

methodsByName.set(name, def);

nameBySchema.set(def.schema, name);

return def.schema;

},

/**

* Get method by name (primary lookup)

*/

get(name: string): MethodDefinition | undefined {

return methodsByName.get(name);

},

/**

* Get method by schema (for implementMethod compatibility)

*/

getBySchema(schema: z.ZodFunction<any, any>): MethodDefinition | undefined {

const name = nameBySchema.get(schema);

return name ? methodsByName.get(name) : undefined;

},

/**

* Check if method exists

*/

has(name: string): boolean {

return methodsByName.has(name);

},

/**

* Get all registered methods

*/

getAll(): MethodDefinition[] {

return Array.from(methodsByName.values());

},

/**

* Get all method names

*/

getNames(): string[] {

return Array.from(methodsByName.keys());

},

/**

* Get methods by namespace

*/

getByNamespace(namespace: string): MethodDefinition[] {

return this.getAll().filter(def => def.meta.namespace === namespace);

},

/**

* Clear registry (for testing)

*/

clear(): void {

methodsByName.clear();

}

};

// Legacy compatibility alias

export const clientMetadataMap = {

get: clientRegistry.getBySchema,

};

```

---

## Step 3: Update defineMethodV2

**File**: `packages/schema/src/registry.ts`

### Current Code (lines 172-207)

```typescript

export function defineMethodV2<

T extends z.ZodObject<any>,

R extends z.ZodTypeAny

>(

name: string,

params: {

meta: Omit<ClientFunctionMetadata, 'functionName' | 'parameterOrder'>;

input: T;

parameterOrder: Array<keyof T['shape']>;

output: R;

}

): z.ZodFunction<z.ZodUnion<[z.ZodTuple<[T]>, z.ZodTuple<any>]>, R> {

// ... create schema ...

// 4. Register Metadata

clientRegistry.set(funcSchema, {

functionName: name,

parameterOrder: params.parameterOrder as string[],

...params.meta

});

return funcSchema;

}

```

### Updated Code

```typescript

export function defineMethodV2<

T extends z.ZodObject<any>,

R extends z.ZodTypeAny

>(

name: string,

params: {

meta: Omit<ClientFunctionMetadata, 'functionName' | 'parameterOrder' | 'inputSchema' | 'outputSchema'>;

input: T;

parameterOrder: Array<keyof T['shape']>;

output: R;

}

): z.ZodFunction<z.ZodUnion<[z.ZodTuple<[T]>, z.ZodTuple<any>]>, R> {

// 1. Create Tuple Schema from Object + Order

const tupleSchema = zObjectToTuple(params.input, params.parameterOrder as any);

// 2. Create the Union Input: (ParamsObject) | (...PositionalArgs)

const inputUnion = z.union([

z.tuple([params.input]), // Case A: func({ a: 1, b: 2 })

tupleSchema              // Case B: func(1, 2)

]);

// 3. Create Function Schema

const funcSchema = z.function({

input: inputUnion,

output: params.output

}) as z.ZodFunction<z.ZodUnion<[z.ZodTuple<[T]>, z.ZodTuple<any>]>, R>;

// 4. Register as MethodDefinition (new pattern)

clientRegistry.register({

schema: funcSchema,

meta: {

functionName: name,

parameterOrder: params.parameterOrder as string[],

inputSchema: params.input,   // Store directly

outputSchema: params.output, // Store directly

...params.meta

}

});

return funcSchema;

}

```

---

## Step 4: Update Generator Consumption

After this change, generators become simpler:

### gen-openapi.ts (simplified)

```typescript

const methods = clientRegistry.getAll();

methods.forEach((def) => {

const { schema, meta } = def;

// No need to extract from ZodFunction internals!

const inputSchema = meta.inputSchema;

const outputSchema = meta.outputSchema;

openApiRegistry.registerPath({

method: resolveHttpMethod(meta),

path: buildApiPath(meta),

description: meta.description,

request: {

body: {

content: {

'application/json': { schema: inputSchema as any },

},

},

},

responses: {

200: {

content: {

'application/json': { schema: outputSchema as any },

},

},

},

});

});

```

### gen-types.ts (simplified)

```typescript

const methods = clientRegistry.getAll();

methods.forEach((def) => {

const { meta } = def;

// Direct access to schemas!

const { node: inputNode } = zodToTs(meta.inputSchema, `${capitalize(meta.functionName)}Input`);

const { node: outputNode } = zodToTs(meta.outputSchema, `${capitalize(meta.functionName)}Output`);

output += `export type ${capitalize(meta.functionName)}Input = ${printNode(inputNode)};\n`;

output += `export type ${capitalize(meta.functionName)}Output = ${printNode(outputNode)};\n`;

});

```

---

## Step 5: Update implementMethod

**File**: `packages/schema/src/implementor.ts` (or wherever it's defined)

```typescript

/**

* Create a method implementation bound to its schema

*/

export function implementMethod<

T extends z.ZodFunction<any, any>

>(

schema: T

): (...args: z.infer<T['_def']['args']>) => Promise<z.infer<T['_def']['returns']>> {

const def = clientRegistry.getBySchema(schema);

if (!def) {

throw new Error('Method not registered in clientRegistry');

}

const { meta } = def;

const wapiName = meta.wapiOverride || meta.functionName;

return async function(this: any, ...args: any[]) {

// Normalize args (positional or named)

let params: any;

if (args.length === 1 && typeof args[0] === 'object' && !Array.isArray(args[0])) {

// Named params: { to: '...', content: '...' }

params = args[0];

} else {

// Positional params: ('...', '...')

params = {};

meta.parameterOrder.forEach((key, index) => {

if (args[index] !== undefined) {

params[key] = args[index];

}

});

}

// Validate with input schema

const validated = meta.inputSchema.parse(params);

// Call WAPI via pup

return this.pup(

(p: any) => (window as any).WAPI[wapiName](p),

validated

);

};

}

```

---

## Verification Steps

```bash

# 1. Run type check

cd packages/schema

pnpm exec tsc --noEmit

# 2. Regenerate files

pnpm generate

# 3. Verify method count

node -e "require('./dist/registry').clientRegistry.getAll().length"

# Should output: 121

# 4. Verify lookup works

node -e "console.log(require('./dist/registry').clientRegistry.get('sendText')?.meta.functionName)"

# Should output: sendText

# 5. Build everything

cd ../..

pnpm build

```

---

## Migration Notes

### API Surface Changes

| Before | After |

|--------|-------|

| `clientRegistry.set(schema, meta)` | `clientRegistry.register({ schema, meta })` |

| `clientRegistry.get(schema)` | `clientRegistry.getBySchema(schema)` |

| `clientRegistry.getAll()` returns `[schema, meta][]` | `clientRegistry.getAll()` returns `MethodDefinition[]` |

### Backward Compatibility

If needed, add legacy wrappers:

```typescript

// Legacy compatibility (deprecated)

export const clientRegistryLegacy = {

set<T extends z.ZodFunction<any, any>>(schema: T, meta: ClientFunctionMetadata): T {

console.warn('clientRegistry.set() is deprecated, use clientRegistry.register()');

return clientRegistry.register({ schema, meta: meta as any });

},

get<T extends z.ZodFunction<any, any>>(schema: T): ClientFunctionMetadata | undefined {

return clientRegistry.getBySchema(schema)?.meta;

},

getAll(): Array<[z.ZodFunction<any, any>, ClientFunctionMetadata]> {

return clientRegistry.getAll().map(def => [def.schema, def.meta]);

}

};

```

---

## Expected Outcomes

| Before | After |

|--------|-------|

| Lookup by schema identity only | Lookup by name (primary) or schema |

| Must extract schemas from ZodFunction | Direct access via `meta.inputSchema` |

| No duplicate detection by name | Throws error on duplicate registration |

| Awkward iteration pattern | Clean `getAll()` returning definitions |

| No namespace filtering | `getByNamespace()` helper |

--- END FILE: notes/issues/01a-registry-design-fix.md ---

--- BEGIN FILE: notes/issues/02-contract-tests.md ---

# Issue #02: E2E Contract Tests for v5 Core Loop

**Priority**: 🔴 CRITICAL

**Effort**: 1 day

**Risk**: 🟢 Low

**Depends on**: 01, 01a

**Blocks**: 03, 04

---

## Problem Statement

There is **no automated verification** that the v5 schema-first pipeline actually works end-to-end:

1. Method registered in `clientRegistry`

2. → OpenAPI spec generated correctly

3. → Types generated correctly

4. → Server route registered

5. → Client can invoke method

6. → Browser bridge executes

Without this, any change to the registry or generators could silently break the entire system.

---

## Goals

Create a minimal test harness that validates:

1. **Registry completeness**: Expected methods are registered

2. **Generator correctness**: Output files are valid and consistent

3. **Server route availability**: Routes respond to requests

4. **Type safety**: Generated types match schema expectations

---

## Step 1: Create Registry Contract Tests

**File**: `packages/schema/src/__tests__/registry.contract.test.ts`

```typescript

import { clientRegistry } from '../registry';

import '../methods'; // Trigger registration

describe('clientRegistry contract', () => {

describe('registration', () => {

it('should have registered methods', () => {

const methods = clientRegistry.getAll();

expect(methods.length).toBeGreaterThan(100); // We have 121 methods

});

it('should have unique method names', () => {

const names = clientRegistry.getNames();

const uniqueNames = new Set(names);

expect(uniqueNames.size).toBe(names.length);

});

it('should have required metadata for each method', () => {

const methods = clientRegistry.getAll();

methods.forEach((def) => {

expect(def.meta.functionName).toBeTruthy();

expect(def.meta.parameterOrder).toBeInstanceOf(Array);

expect(def.meta.inputSchema).toBeDefined();

expect(def.meta.outputSchema).toBeDefined();

});

});

});

describe('lookup', () => {

it('should find method by name', () => {

const sendText = clientRegistry.get('sendText');

expect(sendText).toBeDefined();

expect(sendText?.meta.functionName).toBe('sendText');

});

it('should find method by schema', () => {

const sendTextDef = clientRegistry.get('sendText');

expect(sendTextDef).toBeDefined();

const foundBySchema = clientRegistry.getBySchema(sendTextDef!.schema);

expect(foundBySchema?.meta.functionName).toBe('sendText');

});

it('should return undefined for non-existent method', () => {

const notFound = clientRegistry.get('thisMethodDoesNotExist');

expect(notFound).toBeUndefined();

});

});

describe('namespaces', () => {

it('should have methods in messaging namespace', () => {

const messagingMethods = clientRegistry.getByNamespace('messages');

expect(messagingMethods.length).toBeGreaterThan(0);

});

it('should have methods in chats namespace', () => {

const chatMethods = clientRegistry.getByNamespace('chats');

expect(chatMethods.length).toBeGreaterThan(0);

});

});

describe('critical methods exist', () => {

const criticalMethods = [

'sendText',

'sendImage',

'sendFile',

'getChat',

'getAllChats',

'getContact',

'getAllContacts',

'getMe',

'isConnected',

];

criticalMethods.forEach((name) => {

it(`should have ${name} registered`, () => {

expect(clientRegistry.has(name)).toBe(true);

});

});

});

});

```

---

## Step 2: Create Generator Output Tests

**File**: `packages/schema/src/__tests__/generators.contract.test.ts`

```typescript

import fs from 'fs';

import path from 'path';

import { clientRegistry } from '../registry';

import '../methods';

const generatedDir = path.join(__dirname, '../generated');

describe('generator outputs', () => {

describe('openapi.json', () => {

const openapiPath = path.join(generatedDir, 'openapi.json');

it('should exist', () => {

expect(fs.existsSync(openapiPath)).toBe(true);

});

it('should be valid JSON', () => {

const content = fs.readFileSync(openapiPath, 'utf-8');

expect(() => JSON.parse(content)).not.toThrow();

});

it('should have paths for registered methods', () => {

const content = JSON.parse(fs.readFileSync(openapiPath, 'utf-8'));

const pathCount = Object.keys(content.paths || {}).length;

const methodCount = clientRegistry.getAll().length;

// Allow some variance (methods might be filtered)

expect(pathCount).toBeGreaterThan(methodCount * 0.9);

});

it('should have valid OpenAPI structure', () => {

const content = JSON.parse(fs.readFileSync(openapiPath, 'utf-8'));

expect(content.openapi).toBe('3.0.0');

expect(content.info).toBeDefined();

expect(content.info.title).toBeTruthy();

expect(content.paths).toBeDefined();

});

});

describe('types.ts', () => {

const typesPath = path.join(generatedDir, 'types.ts');

it('should exist', () => {

expect(fs.existsSync(typesPath)).toBe(true);

});

it('should have type exports for methods', () => {

const content = fs.readFileSync(typesPath, 'utf-8');

// Check for expected type patterns

expect(content).toContain('SendTextInput');

expect(content).toContain('SendTextOutput');

expect(content).toContain('export type');

});

it('should not have TypeScript errors', async () => {

// This test requires ts-node or similar

// Skip if not in appropriate environment

if (!process.env.TS_CHECK) {

return;

}

const { exec } = require('child_process');

const result = await new Promise((resolve, reject) => {

exec(`npx tsc --noEmit ${typesPath}`, (error: any, stdout: string) => {

resolve({ error, stdout });

});

});

expect((result as any).error).toBeNull();

});

});

describe('BaseClient.ts', () => {

const baseClientPath = path.join(generatedDir, 'BaseClient.ts');

it('should exist', () => {

expect(fs.existsSync(baseClientPath)).toBe(true);

});

it('should have method implementations', () => {

const content = fs.readFileSync(baseClientPath, 'utf-8');

// Check for expected method patterns

expect(content).toContain('sendText = implementMethod');

expect(content).toContain('public sendText');

});

it('should have correct method count', () => {

const content = fs.readFileSync(baseClientPath, 'utf-8');

const methodCount = clientRegistry.getAll().length;

// Count implementMethod occurrences

const matches = content.match(/implementMethod/g) || [];

expect(matches.length).toBe(methodCount);

});

});

});

```

---

## Step 3: Create Server Route Contract Tests

**File**: `packages/wa-automate/src/server/__tests__/routes.contract.test.ts`

```typescript

import { Hono } from 'hono';

import { clientRegistry } from '@open-wa/schema';

import '@open-wa/schema/methods';

describe('server route registration', () => {

it('should register routes for all methods', () => {

// This is a unit test - actual route registration tested in integration

const methods = clientRegistry.getAll();

methods.forEach((def) => {

const { meta } = def;

// Verify route-able properties

expect(meta.functionName).toBeTruthy();

expect(typeof meta.functionName).toBe('string');

});

});

it('should have valid HTTP methods', () => {

const methods = clientRegistry.getAll();

const validMethods = ['GET', 'POST', 'PUT', 'DELETE', 'PATCH', 'AUTO', undefined];

methods.forEach((def) => {

expect(validMethods).toContain(def.meta.httpMethod);

});

});

it('should have valid actions', () => {

const methods = clientRegistry.getAll();

const validActions = ['read', 'send', 'update', 'delete', undefined];

methods.forEach((def) => {

expect(validActions).toContain(def.meta.action);

});

});

});

describe('representative method validation', () => {

const testCases = [

{

name: 'sendText',

expectedInputKeys: ['to', 'content'],

expectedNamespace: 'messages',

},

{

name: 'getChat',

expectedInputKeys: ['chatId'],

expectedNamespace: 'chats',

},

{

name: 'getContact',

expectedInputKeys: ['contactId'],

expectedNamespace: 'contacts',

},

];

testCases.forEach(({ name, expectedInputKeys, expectedNamespace }) => {

describe(name, () => {

const method = clientRegistry.get(name);

it('should be registered', () => {

expect(method).toBeDefined();

});

it('should have expected input keys', () => {

const inputShape = Object.keys(method?.meta.inputSchema?.shape || {});

expectedInputKeys.forEach(key => {

expect(inputShape).toContain(key);

});

});

it('should have expected namespace', () => {

expect(method?.meta.namespace).toBe(expectedNamespace);

});

it('should have parameter order matching input keys', () => {

const order = method?.meta.parameterOrder || [];

expectedInputKeys.forEach(key => {

expect(order).toContain(key);

});

});

});

});

});

```

---

## Step 4: Create Integration Test Script

**File**: `packages/schema/scripts/verify-v5-pipeline.ts`

```typescript

#!/usr/bin/env ts-node

/**

* E2E verification script for v5 schema-first pipeline

* Run with: ts-node scripts/verify-v5-pipeline.ts

*/

import { clientRegistry } from '../src/registry';

import '../src/methods';

import fs from 'fs';

import path from 'path';

console.log('🔍 Verifying v5 Schema-First Pipeline...\n');

let passed = 0;

let failed = 0;

function check(name: string, condition: boolean, message?: string) {

if (condition) {

console.log(`  ✅ ${name}`);

passed++;

} else {

console.log(`  ❌ ${name}${message ? `: ${message}` : ''}`);

failed++;

}

}

// 1. Registry Checks

console.log('📦 Registry Checks:');

const methods = clientRegistry.getAll();

check('Methods registered', methods.length > 100, `Found ${methods.length}`);

check('sendText exists', clientRegistry.has('sendText'));

check('getChat exists', clientRegistry.has('getChat'));

check('getMe exists', clientRegistry.has('getMe'));

// Check metadata completeness

let metaComplete = true;

methods.forEach((def) => {

if (!def.meta.functionName || !def.meta.inputSchema) {

metaComplete = false;

}

});

check('All methods have complete metadata', metaComplete);

// 2. Generated File Checks

console.log('\n📄 Generated Files:');

const generatedDir = path.join(__dirname, '../src/generated');

const openApiPath = path.join(generatedDir, 'openapi.json');

check('openapi.json exists', fs.existsSync(openApiPath));

if (fs.existsSync(openApiPath)) {

try {

const openApi = JSON.parse(fs.readFileSync(openApiPath, 'utf-8'));

check('openapi.json is valid JSON', true);

check('OpenAPI has paths', Object.keys(openApi.paths || {}).length > 0);

} catch (e) {

check('openapi.json is valid JSON', false, (e as Error).message);

}

}

const typesPath = path.join(generatedDir, 'types.ts');

check('types.ts exists', fs.existsSync(typesPath));

const baseClientPath = path.join(generatedDir, 'BaseClient.ts');

check('BaseClient.ts exists', fs.existsSync(baseClientPath));

// 3. Namespace Distribution

console.log('\n🏷️  Namespace Distribution:');

const namespaces = new Map<string, number>();

methods.forEach((def) => {

const ns = def.meta.namespace || 'core';

namespaces.set(ns, (namespaces.get(ns) || 0) + 1);

});

namespaces.forEach((count, ns) => {

console.log(`  📁 ${ns}: ${count} methods`);

});

// 4. Summary

console.log('\n📊 Summary:');

console.log(`  Total methods: ${methods.length}`);

console.log(`  Passed checks: ${passed}`);

console.log(`  Failed checks: ${failed}`);

if (failed > 0) {

console.log('\n❌ Pipeline verification FAILED');

process.exit(1);

} else {

console.log('\n✅ Pipeline verification PASSED');

process.exit(0);

}

```

---

## Step 5: Add to package.json

**File**: `packages/schema/package.json`

```json

{

"scripts": {

"test": "jest",

"test:contracts": "jest --testMatch='**/*.contract.test.ts'",

"verify": "ts-node scripts/verify-v5-pipeline.ts",

"generate": "ts-node scripts/gen-types.ts && ts-node scripts/gen-openapi.ts && ts-node scripts/gen-client-implementation.ts",

"build": "pnpm generate && tsc",

"ci": "pnpm verify && pnpm test:contracts && pnpm build"

}

}

```

---

## Step 6: Add to CI/CD

**File**: `.github/workflows/ci.yml` (add these steps)

```yaml

jobs:

contract-tests:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: pnpm/action-setup@v2

- uses: actions/setup-node@v4

with:

node-version: '20'

cache: 'pnpm'

- run: pnpm install

- name: Verify Schema Pipeline

run: pnpm --filter @open-wa/schema verify

- name: Run Contract Tests

run: pnpm --filter @open-wa/schema test:contracts

- name: Build Schema Package

run: pnpm --filter @open-wa/schema build

```

---

## Verification Steps

```bash

# 1. Run verification script

cd packages/schema

pnpm verify

# Expected output:

# 🔍 Verifying v5 Schema-First Pipeline...

#

# 📦 Registry Checks:

#   ✅ Methods registered

#   ✅ sendText exists

#   ...

#

# ✅ Pipeline verification PASSED

# 2. Run contract tests

pnpm test:contracts

# 3. Ensure tests pass before merge

pnpm ci

```

---

## Expected Outcomes

| Before | After |

|--------|-------|

| No automated verification | Full E2E contract tests |

| Silent breakage possible | Immediate failure detection |

| Manual verification needed | CI/CD catches regressions |

| Unknown method count | Verified 121+ methods |

--- END FILE: notes/issues/02-contract-tests.md ---

--- BEGIN FILE: notes/issues/03-define-listener-v2.md ---

# Issue #03: Design and Implement defineListenerV2 Pattern

**Priority**: 🟡 HIGH

**Effort**: 2-3 days

**Risk**: 🟠 Major

**Depends on**: 01, 01a, 02

**Blocks**: Event transport strategy, Plugin architecture

---

## Problem Statement

30 listener methods need migration to the schema-first system:

- `onMessage`, `onAnyMessage`, `onMessageDeleted`

- `onAck`, `onReaction`, `onPollVote`

- `onChatState`, `onStateChanged`

- `onParticipantsChanged`, `onAddedToGroup`

- etc.

Unlike regular methods, listeners:

- Accept **callbacks** (not serializable for REST)

- Need **cleanup/unsubscription** support

- Often use **priority queues** for rate limiting

- Emit **typed payloads** (Message, Ack, etc.)

### Current Implementation (Client.ts lines 870-1163)

```typescript

public async onMessage(fn: (message: Message) => void, queueOptions ?: Options<PriorityQueue, DefaultAddOptions>) : Promise<Listener | boolean> {

const _fn = async (message : Message) => fn(await this.preprocessMessage(message, 'onMessage'))

return this.registerListener(SimpleListener.Message, _fn, queueOptions);

}

```

---

## Design Goals

1. **Symmetric with methods**: Same registry pattern (key by name, store schema)

2. **Type-safe payloads**: Zod validation at boundary

3. **Queue support**: PQueue integration for rate limiting

4. **Cleanup semantics**: Return unsubscribe function

5. **Generator-friendly**: Enable event docs/OpenAPI generation

---

## Step 1: Create Event Registry (Symmetric with Method Registry)

**File**: `packages/schema/src/events/registry.ts` (NEW)

```typescript

import { z } from 'zod';

import { Options as PQueueOptions, DefaultAddOptions } from 'p-queue';

import PriorityQueue from 'p-queue/dist/priority-queue';

import { LicenseTier } from '../enums';

// ============================================================================

// Event Metadata (Symmetric with ClientFunctionMetadata)

// ============================================================================

export type EventStatus = 'stable' | 'beta' | 'deprecated' | 'experimental';

export interface EventMetadata {

/** Canonical event name (e.g., 'message', 'ack') */

eventName: string;

/** Legacy method name for backward compat (e.g., 'onMessage') */

legacyName: string;

/** Human-readable description */

description?: string;

/** Event namespace for grouping */

namespace?: string;

/** Stability status */

status?: EventStatus;

/** Deprecation reason if deprecated */

deprecated?: string;

/** License tier required */

license?: LicenseTier;

/** When this event was added */

since?: string;

/** Zod schema for the event payload */

payloadSchema: z.ZodTypeAny;

/** Default queue options */

defaultQueueOptions?: PQueueOptions<PriorityQueue, DefaultAddOptions>;

}

// ============================================================================

// Event Definition (Symmetric with MethodDefinition)

// ============================================================================

export interface EventDefinition {

/** The callback schema: (payload: T) => void | Promise<void> */

callbackSchema: z.ZodFunction<any, any>;

/** Event metadata */

meta: EventMetadata;

}

// ============================================================================

// Event Registry (Same pattern as clientRegistry)

// ============================================================================

const eventsByName = new Map<string, EventDefinition>();

const nameByCallback = new WeakMap<z.ZodFunction<any, any>, string>();

export const eventRegistry = {

/**

* Register an event definition

* @throws Error if event name is already registered

*/

register(def: EventDefinition): z.ZodFunction<any, any> {

const name = def.meta.eventName;

if (eventsByName.has(name)) {

throw new Error(`Event "${name}" already registered`);

}

eventsByName.set(name, def);

nameByCallback.set(def.callbackSchema, name);

return def.callbackSchema;

},

/**

* Get event by name (primary lookup)

*/

get(name: string): EventDefinition | undefined {

return eventsByName.get(name);

},

/**

* Get event by legacy name (e.g., 'onMessage')

*/

getByLegacyName(legacyName: string): EventDefinition | undefined {

for (const def of eventsByName.values()) {

if (def.meta.legacyName === legacyName) return def;

}

return undefined;

},

/**

* Check if event exists

*/

has(name: string): boolean {

return eventsByName.has(name);

},

/**

* Get all registered events

*/

getAll(): EventDefinition[] {

return Array.from(eventsByName.values());

},

/**

* Get events by namespace

*/

getByNamespace(namespace: string): EventDefinition[] {

return this.getAll().filter(def => def.meta.namespace === namespace);

},

/**

* Clear registry (for testing)

*/

clear(): void {

eventsByName.clear();

}

};

```

---

## Step 2: Create defineListenerV2 Helper

**File**: `packages/schema/src/events/registry.ts` (continued)

```typescript

// ============================================================================

// Queue Options Schema (Reusable)

// ============================================================================

export const QueueOptionsSchema = z.object({

concurrency: z.number().positive().optional(),

intervalCap: z.number().positive().optional(),

interval: z.number().positive().optional(),

timeout: z.number().positive().optional(),

priority: z.number().optional(),

}).optional();

export type QueueOptions = z.infer<typeof QueueOptionsSchema>;

// ============================================================================

// defineListenerV2 - Symmetric with defineMethodV2

// ============================================================================

/**

* Define a typed event listener schema

*

* @param name - Canonical event name (e.g., 'message', 'ack')

* @param params - Configuration including metadata and payload schema

* @returns The callback schema for this event

*

* @example

* export const messageEvent = defineListenerV2('message', {

*     legacyName: 'onMessage',

*     meta: {

*         description: 'Fired when a new message is received',

*         namespace: 'messages',

*         license: 'none',

*     },

*     payload: MessageSchema,

* });

*/

export function defineListenerV2<T extends z.ZodTypeAny>(

name: string,

params: {

/** Legacy method name (e.g., 'onMessage') - defaults to on{Name} */

legacyName?: string;

/** Event metadata */

meta: Omit<EventMetadata, 'eventName' | 'legacyName' | 'payloadSchema'>;

/** Zod schema for event payload */

payload: T;

/** Default queue options */

defaultQueueOptions?: PQueueOptions<PriorityQueue, DefaultAddOptions>;

}

): z.ZodFunction<z.ZodTuple<[T, QueueOptions?]>, z.ZodUnion<[z.ZodBoolean, z.ZodPromise<z.ZodBoolean>, z.ZodFunction<any, any>]>> {

// Auto-generate legacy name if not provided

const legacyName = params.legacyName || `on${name.charAt(0).toUpperCase()}${name.slice(1)}`;

// Create callback schema: (payload: T, options?: QueueOptions) => Unsubscribe

const callbackSchema = z.function()

.args(params.payload, QueueOptionsSchema)

.returns(z.union([

z.boolean(),                           // Legacy: true/false

z.promise(z.boolean()),                // Legacy: Promise<boolean>

z.function().returns(z.void()),        // Modern: unsubscribe function

]));

// Register in event registry

eventRegistry.register({

callbackSchema,

meta: {

eventName: name,

legacyName,

payloadSchema: params.payload,

defaultQueueOptions: params.defaultQueueOptions,

...params.meta

}

});

return callbackSchema as any;

}

```

---

## Step 3: Define Core Events

**File**: `packages/schema/src/events/messaging.ts` (NEW)

```typescript

import { z } from 'zod';

import { defineListenerV2 } from './registry';

import { MessageSchema, AckSchema } from '../common-types';

// ============================================================================

// Message Events

// ============================================================================

export const messageEvent = defineListenerV2('message', {

legacyName: 'onMessage',

meta: {

description: 'Fired when a new message is received (excluding own messages)',

namespace: 'messages',

status: 'stable',

license: 'none',

},

payload: MessageSchema,

defaultQueueOptions: { concurrency: 1 },

});

export const anyMessageEvent = defineListenerV2('anyMessage', {

legacyName: 'onAnyMessage',

meta: {

description: 'Fired for any message including own messages',

namespace: 'messages',

status: 'stable',

license: 'none',

},

payload: MessageSchema,

defaultQueueOptions: { concurrency: 1 },

});

export const messageDeletedEvent = defineListenerV2('messageDeleted', {

legacyName: 'onMessageDeleted',

meta: {

description: 'Fired when a message is deleted',

namespace: 'messages',

status: 'stable',

license: 'none',

},

payload: MessageSchema,

});

export const ackEvent = defineListenerV2('ack', {

legacyName: 'onAck',

meta: {

description: 'Fired when a message acknowledgment is received',

namespace: 'messages',

status: 'stable',

license: 'none',

},

payload: AckSchema,

});

export const reactionEvent = defineListenerV2('reaction', {

legacyName: 'onReaction',

meta: {

description: 'Fired when a reaction is added to a message',

namespace: 'messages',

status: 'stable',

license: 'none',

},

payload: z.object({

messageId: z.string(),

reaction: z.string(),

senderId: z.string(),

timestamp: z.number(),

}),

});

```

**File**: `packages/schema/src/events/state.ts` (NEW)

```typescript

import { z } from 'zod';

import { defineListenerV2 } from './registry';

export const StateEnum = z.enum([

'CONNECTED',

'DISCONNECTED',

'SYNCING',

'CONFLICT',

'UNLAUNCHED',

'PAIRING',

'TIMEOUT',

]);

export const stateChangedEvent = defineListenerV2('stateChanged', {

legacyName: 'onStateChanged',

meta: {

description: 'Fired when connection state changes',

namespace: 'state',

status: 'stable',

license: 'none',

},

payload: z.object({

state: StateEnum,

previousState: StateEnum.optional(),

}),

});

export const chatStateEvent = defineListenerV2('chatState', {

legacyName: 'onChatState',

meta: {

description: 'Fired when someone is typing or recording',

namespace: 'state',

status: 'stable',

license: 'none',

},

payload: z.object({

chatId: z.string(),

state: z.enum(['typing', 'recording', 'paused']),

senderId: z.string(),

}),

});

export const logoutEvent = defineListenerV2('logout', {

legacyName: 'onLogout',

meta: {

description: 'Fired when the session is logged out',

namespace: 'state',

status: 'stable',

license: 'none',

},

payload: z.object({

reason: z.string().optional(),

timestamp: z.number(),

}),

});

```

**File**: `packages/schema/src/events/groups.ts` (NEW)

```typescript

import { z } from 'zod';

import { defineListenerV2 } from './registry';

export const participantsChangedEvent = defineListenerV2('participantsChanged', {

legacyName: 'onParticipantsChanged',

meta: {

description: 'Fired when group participants change',

namespace: 'groups',

status: 'stable',

license: 'none',

},

payload: z.object({

groupId: z.string(),

action: z.enum(['add', 'remove', 'promote', 'demote']),

participantIds: z.array(z.string()),

by: z.string().optional(),

}),

});

export const addedToGroupEvent = defineListenerV2('addedToGroup', {

legacyName: 'onAddedToGroup',

meta: {

description: 'Fired when you are added to a group',

namespace: 'groups',

status: 'stable',

license: 'none',

},

payload: z.object({

groupId: z.string(),

groupName: z.string(),

addedBy: z.string().optional(),

}),

});

```

**File**: `packages/schema/src/events/index.ts` (NEW)

```typescript

// Re-export registry

export * from './registry';

// Re-export all event definitions

export * from './messaging';

export * from './state';

export * from './groups';

```

---

## Step 4: Runtime Event Manager in Core

**File**: `packages/core/src/events/EventManager.ts` (NEW)

```typescript

import PQueue from 'p-queue';

import { EventEmitter } from 'events';

import { z } from 'zod';

import { EventDefinition, eventRegistry, QueueOptions } from '@open-wa/schema/events';

// ============================================================================

// Types

// ============================================================================

export interface EventContext {

sessionId: string;

timestamp: number;

raw?: any;

}

export type EventHandler<T> = (payload: T, ctx: EventContext) => void | Promise<void>;

export interface ListenerHandle {

/** Unique listener ID */

id: string;

/** Event name */

event: string;

/** Unsubscribe function */

off: () => void;

/** Whether still active */

active: boolean;

}

// ============================================================================

// EventManager

// ============================================================================

export class EventManager {

private emitter = new EventEmitter();

private handles = new Map<string, ListenerHandle>();

private queues = new Map<string, PQueue>();

private handleCounter = 0;

private sessionId: string;

constructor(sessionId: string) {

this.sessionId = sessionId;

this.emitter.setMaxListeners(100);

}

/**

* Subscribe to an event with type-safe payload

*/

on<T>(

eventName: string,

handler: EventHandler<T>,

options?: QueueOptions

): ListenerHandle {

const id = `listener_${++this.handleCounter}`;

// Merge with default queue options from event definition

const eventDef = eventRegistry.get(eventName);

const mergedOptions = {

...eventDef?.meta.defaultQueueOptions,

...options,

};

// Create queue if options provided

let queue: PQueue | undefined;

if (mergedOptions && Object.keys(mergedOptions).length > 0) {

const queueKey = `${eventName}_${id}`;

queue = new PQueue({

concurrency: mergedOptions.concurrency ?? 1,

intervalCap: mergedOptions.intervalCap,

interval: mergedOptions.interval,

timeout: mergedOptions.timeout,

});

this.queues.set(queueKey, queue);

}

// Wrap handler with queue, context, and error handling

const wrappedHandler = async (rawPayload: any) => {

const ctx: EventContext = {

sessionId: this.sessionId,

timestamp: Date.now(),

raw: rawPayload,

};

// Parse payload using event schema (fail loud)

let payload: T;

if (eventDef?.meta.payloadSchema) {

try {

payload = eventDef.meta.payloadSchema.parse(rawPayload);

} catch (e) {

console.error(`[EventManager] Payload validation failed for ${eventName}:`, e);

return; // Drop invalid payload

}

} else {

payload = rawPayload;

}

const execute = async () => {

try {

await handler(payload, ctx);

} catch (error) {

console.error(`[EventManager] Handler error for ${eventName}:`, error);

// Fail loud but isolate - log error, keep process alive

}

};

if (queue) {

await queue.add(execute, {

priority: options?.priority ?? 0,

});

} else {

await execute();

}

};

// Subscribe to emitter

this.emitter.on(eventName, wrappedHandler);

// Create handle with unsubscribe

const handle: ListenerHandle = {

id,

event: eventName,

active: true,

off: () => {

this.emitter.off(eventName, wrappedHandler);

this.queues.delete(`${eventName}_${id}`);

handle.active = false;

this.handles.delete(id);

},

};

this.handles.set(id, handle);

return handle;

}

/**

* Emit an event (typically called from WAPI bridge)

*/

emit(eventName: string, payload: any): void {

this.emitter.emit(eventName, payload);

}

/**

* Get all active listeners for an event

*/

listeners(eventName: string): ListenerHandle[] {

return Array.from(this.handles.values())

.filter(h => h.event === eventName && h.active);

}

/**

* Remove all listeners for an event

*/

removeAllListeners(eventName?: string): void {

if (eventName) {

this.listeners(eventName).forEach(h => h.off());

} else {

this.handles.forEach(h => h.off());

}

}

/**

* Wait for all queued handlers to complete

*/

async drain(): Promise<void> {

await Promise.all(

Array.from(this.queues.values()).map(q => q.onIdle())

);

}

/**

* Get queue statistics

*/

getQueueStats(): Map<string, { size: number; pending: number }> {

const stats = new Map<string, { size: number; pending: number }>();

this.queues.forEach((queue, key) => {

stats.set(key, {

size: queue.size,

pending: queue.pending,

});

});

return stats;

}

}

```

---

## Step 5: Add Legacy Wrapper Methods to Client

**File**: `packages/core/src/api/Client.ts` (modifications)

```typescript

import { EventManager, ListenerHandle, EventHandler } from '../events/EventManager';

import { QueueOptions } from '@open-wa/schema/events';

import { Message, Ack } from './model';

export class Client {

// ... existing properties ...

/** Event manager for schema-driven events */

public events: EventManager;

constructor(/* ... */) {

// ... existing code ...

this.events = new EventManager(this._createConfig.sessionId || 'session');

}

// ========================================================================

// Legacy Listener Wrappers (backward compatible)

// ========================================================================

/**

* Listen for new messages

* @param callback - Handler function

* @param options - Queue options

* @returns Listener handle with off() method

*/

public onMessage(

callback: (message: Message) => void | Promise<void>,

options?: QueueOptions

): ListenerHandle {

return this.events.on('message', async (msg, ctx) => {

const processed = await this.preprocessMessage(msg, 'onMessage');

await callback(processed);

}, options);

}

/**

* Listen for any message (including own)

*/

public onAnyMessage(

callback: (message: Message) => void | Promise<void>,

options?: QueueOptions

): ListenerHandle {

return this.events.on('anyMessage', async (msg, ctx) => {

const processed = await this.preprocessMessage(msg, 'onAnyMessage');

await callback(processed);

}, options);

}

/**

* Listen for message deletions

*/

public onMessageDeleted(

callback: (message: Message) => void | Promise<void>

): ListenerHandle {

return this.events.on('messageDeleted', callback);

}

/**

* Listen for message acknowledgments

*/

public onAck(

callback: (ack: Ack) => void | Promise<void>,

options?: QueueOptions

): ListenerHandle {

return this.events.on('ack', callback, options);

}

/**

* Listen for connection state changes

*/

public onStateChanged(

callback: (state: { state: string; previousState?: string }) => void | Promise<void>

): ListenerHandle {

return this.events.on('stateChanged', callback);

}

/**

* Listen for logout events

*/

public onLogout(

callback: () => void | Promise<void>

): ListenerHandle {

return this.events.on('logout', callback);

}

// ... more listeners following same pattern ...

}

```

---

## Step 6: Wire WAPI Events to EventManager

**File**: `packages/core/src/api/Client.ts` (in initialization)

```typescript

private async registerWapiListeners(): Promise<void> {

// Message events

await this._page.exposeFunction('__onMessage', (message: any) => {

this.events.emit('message', message);

});

await this._page.exposeFunction('__onAnyMessage', (message: any) => {

this.events.emit('anyMessage', message);

});

await this._page.exposeFunction('__onMessageDeleted', (message: any) => {

this.events.emit('messageDeleted', message);

});

await this._page.exposeFunction('__onAck', (ack: any) => {

this.events.emit('ack', ack);

});

await this._page.exposeFunction('__onStateChanged', (state: any) => {

this.events.emit('stateChanged', state);

});

// Register with WAPI

await this._page.evaluate(() => {

(window as any).WAPI.waitNewMessages(false, (message: any) => {

(window as any).__onMessage(message);

});

(window as any).WAPI.onStateChanged((state: any) => {

(window as any).__onStateChanged(state);

});

// ... more registrations ...

});

}

```

---

## Edge Cases to Handle

### 1. Handler Throws/Rejects

**Strategy**: Fail loud but isolate - log error, keep process alive

```typescript

try {

await handler(payload, ctx);

} catch (error) {

console.error(`[EventManager] Handler error for ${eventName}:`, error);

// Don't re-throw - keep other handlers running

}

```

### 2. Backpressure (Queue Grows Unbounded)

**Strategy**: Document limits, expose metrics

```typescript

// Add to EventManager

getQueueStats(): Map<string, { size: number; pending: number }>;

// Users can monitor and drop events if needed

const stats = client.events.getQueueStats();

if (stats.get('message')?.pending > 1000) {

console.warn('Message queue backlog detected');

}

```

### 3. Cleanup on Session End

**Strategy**: Auto-remove listeners on logout/disconnect

```typescript

// In Client.ts

this.events.on('logout', () => {

this.events.removeAllListeners();

});

```

### 4. Payload Validation Failure

**Strategy**: Log and drop invalid payloads

```typescript

try {

payload = eventDef.meta.payloadSchema.parse(rawPayload);

} catch (e) {

console.error(`Payload validation failed for ${eventName}:`, e);

return; // Drop invalid payload

}

```

---

## Migration Checklist

### Core Listeners (CRITICAL for v5.0.0)

- [ ] `onMessage`

- [ ] `onAnyMessage`

- [ ] `onAck`

- [ ] `onStateChanged`

- [ ] `onLogout`

- [ ] `onChatState`

### Group Listeners (HIGH priority)

- [ ] `onParticipantsChanged`

- [ ] `onAddedToGroup`

- [ ] `onGlobalParticipantsChanged`

### Nice-to-Have (defer to v5.1.0)

- [ ] `onButton`

- [ ] `onPollVote`

- [ ] `onReaction`

- [ ] `onBroadcast`

- [ ] `onOrder`

- [ ] `onNewProduct`

- [ ] `onStory`

- [ ] `onIncomingCall`

- [ ] `onCallState`

- [ ] `onBattery`

- [ ] `onPlugged`

- [ ] `onLabel`

- [ ] `onLiveLocation`

---

## Verification

```typescript

// Test: EventManager works

import { EventManager } from '@open-wa/core/events';

import '@open-wa/schema/events'; // Trigger registration

const manager = new EventManager('test-session');

const messages: any[] = [];

const handle = manager.on('message', (msg) => messages.push(msg));

manager.emit('message', { body: 'Hello' });

// Wait for queue

await new Promise(r => setTimeout(r, 10));

expect(messages).toHaveLength(1);

// Unsubscribe works

handle.off();

manager.emit('message', { body: 'World' });

await new Promise(r => setTimeout(r, 10));

expect(messages).toHaveLength(1); // Still 1, unsubscribed

```

---

## Expected Outcomes

| Before | After |

|--------|-------|

| No listener schema definitions | All listeners in eventRegistry |

| Callbacks not typed | Payload schemas provide type safety |

| No cleanup mechanism documented | ListenerHandle with explicit `off()` |

| Queue options scattered | Standardized QueueOptions |

| No event documentation | Events appear in OpenAPI/docs (future) |

--- END FILE: notes/issues/03-define-listener-v2.md ---

--- BEGIN FILE: notes/issues/04-complex-methods-migration.md ---

# Issue #04: Complex Methods Migration Strategy

**Priority**: HIGH

**Effort**: 3-5 days (full), 1-2 days (critical subset)

**Risk**: MEDIUM

**Depends on**: 01, 01a, 02

**Blocks**: Full API parity with v4

---

## Problem Statement

40 "complex" methods have client-side logic beyond simple WAPI calls. These cannot use the simple WAPI fallback pattern and require custom implementations.

---

## Dependency Matrix

| Category | Methods | Dependencies | Notes |

|----------|---------|--------------|-------|

| **Sticker Conversion** | `sendImageAsSticker`, `sendMp4AsSticker`, `sendStickerFromUrl`, `sendGiphyAsSticker`, `sendRawWebpAsSticker` | `sharp`, `ffmpeg` (optional) | Sharp has native deps |

| **File Transfer** | `sendFileFromUrl`, `sendGiphy` | `axios` | HTTP client for downloads |

| **Media Operations** | `decryptMedia`, `downloadMedia`, `getStickerDecryptable`, `forceStaleMediaUpdate` | `@open-wa/wa-decrypt`, `axios` | Core automation pattern |

| **Message Loading** | `loadEarlierMessages`, `loadAllEarlierMessages`, `loadAndGetAllMessages` | None | Complex WAPI orchestration |

| **Product/Catalog** | `sendProduct`, `sendCustomProduct`, `createProduct` | None | Business accounts only |

---

## v5.0.0 Critical Path (Ship These)

### 1. `decryptMedia` - Core automation pattern

```typescript

// Schema (already in @open-wa/schema)

export const decryptMedia = defineMethodV2('decryptMedia', {

meta: {

description: 'Decrypts media from a message',

action: 'read',

namespace: 'media',

license: 'none',

},

input: z.object({

message: z.any().describe('Message object containing media'),

}),

parameterOrder: ['message'],

output: z.string().describe('Base64 encoded media'),

});

// Implementation (packages/core/src/implementations/media.ts)

export const decryptMediaImpl = implementMethod(

decryptMedia,

async function(this: Client, params) {

const { message } = params;

const url = message.clientUrl || message.deprecatedMms3Url;

if (!url) throw new Error('No media URL in message');

const response = await axios.get(url, { responseType: 'arraybuffer' });

const decrypted = await waDecrypt(

Buffer.from(response.data),

message.mediaKey,

message.type

);

return decrypted.toString('base64');

}

);

```

### 2. `downloadMedia` - Depends on decryptMedia

```typescript

export const downloadMediaImpl = implementMethod(

downloadMedia,

async function(this: Client, params) {

const { message, path } = params;

const base64 = await this.decryptMedia(message);

const buffer = Buffer.from(base64, 'base64');

fs.writeFileSync(path, buffer);

return path;

}

);

```

### 3. `sendFileFromUrl` - Very common integration

```typescript

export const sendFileFromUrlImpl = implementMethod(

sendFileFromUrl,

async function(this: Client, params) {

const { to, url, filename, caption, headers } = params;

const response = await axios.get(url, {

responseType: 'arraybuffer',

headers: headers || {},

});

const buffer = Buffer.from(response.data);

const base64 = buffer.toString('base64');

const contentType = response.headers['content-type']

|| mime.lookup(filename || url)

|| 'application/octet-stream';

const dataUrl = `data:${contentType};base64,${base64}`;

return await this.sendFile(to, dataUrl, filename, caption);

}

);

```

### 4. `loadEarlierMessages` - History processing bots

```typescript

export const loadEarlierMessagesImpl = implementMethod(

loadEarlierMessages,

async function(this: Client, params) {

const { chatId, count = 20, includeMe = false } = params;

return await this.pup(

(p: any) => (window as any).WAPI.loadEarlierMessages(

p.chatId,

p.count,

p.includeMe

),

{ chatId, count, includeMe }

);

}

);

```

---

## v5.1.0 Deferred (Ship If Time Permits)

### Sticker Methods

| Method | Complexity | Dependencies |

|--------|------------|--------------|

| `sendImageAsSticker` | MEDIUM | `sharp` |

| `sendStickerFromUrl` | MEDIUM | `sharp`, `axios` |

| `sendRawWebpAsSticker` | LOW | None |

### Implementation Pattern for Stickers

```typescript

async function convertToStickerWebp(

input: Buffer | string,

metadata?: { keepScale?: boolean; circle?: boolean }

): Promise<Buffer> {

let buffer: Buffer;

if (typeof input === 'string') {

if (input.startsWith('data:')) {

const base64Data = input.split(',')[1];

buffer = Buffer.from(base64Data, 'base64');

} else {

buffer = Buffer.from(input, 'base64');

}

} else {

buffer = input;

}

let sharpInstance = sharp(buffer)

.resize(512, 512, {

fit: metadata?.keepScale ? 'inside' : 'cover',

background: { r: 0, g: 0, b: 0, alpha: 0 },

})

.webp({ quality: 80 });

if (metadata?.circle) {

const circleMask = Buffer.from(

`<svg width="512" height="512">

<circle cx="256" cy="256" r="256" fill="white"/>

</svg>`

);

sharpInstance = sharpInstance.composite([{

input: circleMask,

blend: 'dest-in',

}]);

}

return sharpInstance.toBuffer();

}

```

---

## v5.2.0+ Deferred (Niche Use Cases)

| Method | Reason for Deferral |

|--------|---------------------|

| `sendMp4AsSticker` | Complex ffmpeg conversion, high break risk |

| `sendGiphyAsSticker` | Depends on external Giphy API |

| `sendCustomProduct` | Business accounts only, niche |

| All catalog methods | Business accounts only |

---

## Package Dependencies

```bash

# Core package

cd packages/core

pnpm add axios mime-types

# Optional for sticker conversion (v5.1.0)

pnpm add sharp

pnpm add -D @types/mime-types

# Note: sharp has native dependencies

# Ensure Docker images include build tools

```

---

## File Structure

```

packages/core/src/implementations/

├── media.ts           # decryptMedia, downloadMedia

├── files.ts           # sendFileFromUrl, sendGiphy

├── stickers.ts        # All sticker methods (v5.1.0)

├── messages.ts        # loadEarlierMessages, etc.

└── index.ts           # Re-exports

```

---

## Registration in Client

```typescript

// packages/core/src/api/Client.ts

import {

decryptMediaImpl,

downloadMediaImpl

} from '../implementations/media';

import { sendFileFromUrlImpl } from '../implementations/files';

export class Client {

// Complex methods with custom implementations

decryptMedia = decryptMediaImpl.bind(this);

downloadMedia = downloadMediaImpl.bind(this);

sendFileFromUrl = sendFileFromUrlImpl.bind(this);

// ... more as migrated

}

```

---

## Triage Summary

| Priority | Count | Methods |

|----------|-------|---------|

| v5.0.0 CRITICAL | 4 | `decryptMedia`, `downloadMedia`, `sendFileFromUrl`, `loadEarlierMessages` |

| v5.1.0 HIGH | 3 | `sendImageAsSticker`, `sendStickerFromUrl`, `getStickerDecryptable` |

| v5.2.0+ DEFER | 33 | Everything else |

---

## Verification

```typescript

// Test: decryptMedia works

const client = await create({ /* config */ });

client.onMessage(async (msg) => {

if (msg.hasMedia) {

const base64 = await client.decryptMedia(msg);

console.log('Got media, length:', base64.length);

}

});

// Test: sendFileFromUrl works

await client.sendFileFromUrl(

'123456789@c.us',

'https://example.com/file.pdf',

'document.pdf',

'Check out this file'

);

```

---

## Expected Outcomes

| Before | After |

|--------|-------|

| 40 methods with mixed patterns | Clear schema + implementation separation |

| No dependency documentation | Explicit dependency matrix |

| All-or-nothing migration | Phased release (critical first) |

--- END FILE: notes/issues/04-complex-methods-migration.md ---

--- BEGIN FILE: notes/issues/05a-build-cleanup-gitignore.md ---

# Issue #05a: Build Cleanup - Gitignore Hygiene

**Priority**: HIGH

**Effort**: 0.5 day

**Risk**: LOW

**Depends on**: None

**Blocks**: Clean commits, CI reliability

---

## Problem Statement

Build artifacts are tracked in git, causing:

- 73+ modified files showing in `git status` after any build

- Confusion about source of truth (is this file hand-written or generated?)

- Merge conflicts on generated files

- Bloated repository size

---

## Step 1: Update Root .gitignore

**File**: `/Users/Mohammed/projects/tools/wa/.gitignore`

Add/update these patterns:

```gitignore

# ============================================================================

# Build Outputs

# ============================================================================

dist/

build/

*.tsbuildinfo

# ============================================================================

# Generated Files (regenerated on build)

# ============================================================================

**/generated/

packages/schema/src/generated/

packages/schema/generated/

# ============================================================================

# Compiled JS in Source Directories

# These should only exist in dist/, not src/

# ============================================================================

packages/**/src/**/*.js

packages/**/src/**/*.js.map

packages/**/src/**/*.d.ts

packages/**/src/**/*.d.ts.map

apps/**/src/**/*.js

apps/**/src/**/*.js.map

apps/**/src/**/*.d.ts

apps/**/src/**/*.d.ts.map

# ============================================================================

# Dependencies

# ============================================================================

node_modules/

.pnpm-store/

# ============================================================================

# Test Coverage

# ============================================================================

coverage/

.nyc_output/

# ============================================================================

# IDE and Editor

# ============================================================================

.idea/

.vscode/

*.swp

*.swo

*~

# ============================================================================

# OS Files

# ============================================================================

.DS_Store

Thumbs.db

# ============================================================================

# Environment

# ============================================================================

.env

.env.local

.env.*.local

*.env

# ============================================================================

# Session Data (demo files)

# ============================================================================

demo/*.data.json

demo/_IGNORE_*

# ============================================================================

# Turbo Cache

# ============================================================================

.turbo/

# ============================================================================

# Logs

# ============================================================================

*.log

npm-debug.log*

yarn-debug.log*

yarn-error.log*

pnpm-debug.log*

```

---

## Step 2: Add Package-Level .gitignore

**File**: `packages/schema/.gitignore`

```gitignore

# Build output

dist/

# Generated files (regenerated on each build)

generated/

src/generated/

# Test output

coverage/

```

**File**: `packages/core/.gitignore`

```gitignore

# Build output

dist/

# Test output

coverage/

```

**File**: `packages/wa-automate/.gitignore`

```gitignore

# Build output

dist/

# Test output

coverage/

```

---

## Step 3: Remove Tracked Generated Files

```bash

#!/bin/bash

# cleanup-git-tracking.sh

cd /Users/Mohammed/projects/tools/wa

echo "Removing generated files from git tracking..."

# Schema package generated files

git rm --cached packages/schema/src/generated/*.ts 2>/dev/null || true

git rm --cached packages/schema/src/generated/*.json 2>/dev/null || true

git rm --cached -r packages/schema/src/generated 2>/dev/null || true

# Any .js/.d.ts/.map files in src directories

find packages -path "*/src/*.js" -type f -exec git rm --cached {} \; 2>/dev/null || true

find packages -path "*/src/*.d.ts" -type f -exec git rm --cached {} \; 2>/dev/null || true

find packages -path "*/src/*.js.map" -type f -exec git rm --cached {} \; 2>/dev/null || true

find packages -path "*/src/*.d.ts.map" -type f -exec git rm --cached {} \; 2>/dev/null || true

echo "Done! Now commit with: git commit -m 'chore: remove generated files from tracking'"

```

---

## Step 4: Clean Build Artifacts from Disk

```bash

#!/bin/bash

# cleanup-build-artifacts.sh

cd /Users/Mohammed/projects/tools/wa

echo "Cleaning build artifacts from source directories..."

# Remove .js files from src directories

find packages -path "*/src/*.js" -type f -delete

find apps -path "*/src/*.js" -type f -delete

# Remove .d.ts files from src directories

find packages -path "*/src/*.d.ts" -type f -delete

find apps -path "*/src/*.d.ts" -type f -delete

# Remove .map files from src directories

find packages -path "*/src/*.js.map" -type f -delete

find packages -path "*/src/*.d.ts.map" -type f -delete

echo "Done!"

```

---

## Verification Checklist

- [ ] `git status` shows only intentional changes

- [ ] `pnpm build` succeeds

- [ ] No `.js` files in `packages/*/src/`

- [ ] No `.d.ts` files in `packages/*/src/`

- [ ] Generated files are not tracked in git

- [ ] Fresh clone + `pnpm install && pnpm build` works

---

## Expected Outcomes

| Before | After |

|--------|-------|

| 73+ modified files after build | Clean working directory |

| Generated files in git history | Generated files ignored |

| Merge conflicts on generated files | No more conflicts |

| Confusion about source of truth | Clear: src = source, dist = output |

--- END FILE: notes/issues/05a-build-cleanup-gitignore.md ---

--- BEGIN FILE: notes/issues/05b-build-cleanup-relocate.md ---

# Issue #05b: Build Cleanup - Relocate Generated Files

**Priority**: MEDIUM

**Effort**: 0.5 day

**Risk**: LOW

**Depends on**: 05a

**Blocks**: Clean package structure

---

## Problem Statement

Generated files are currently in `packages/schema/src/generated/`, which:

- Mixes generated code with source code

- Makes it unclear what's hand-written vs generated

- Can cause IDE confusion and slow performance

---

## Step 1: Move Generated Directory

### Current Structure

```

packages/schema/

├── src/

│   ├── generated/          # BAD: generated files in src

│   │   ├── BaseClient.ts

│   │   ├── types.ts

│   │   └── openapi.json

│   ├── methods/

│   └── index.ts

└── dist/

```

### Proposed Structure

```

packages/schema/

├── src/                    # Hand-written source only

│   ├── methods/

│   └── index.ts

├── generated/              # GOOD: generated files separate

│   ├── BaseClient.ts

│   ├── types.ts

│   ├── openapi.json

│   └── index.ts

└── dist/

```

---

## Step 2: Update Generator Scripts

### gen-client-implementation.ts

**File**: `packages/schema/scripts/gen-client-implementation.ts`

```typescript

// Change from:

const generatedDir = path.join(__dirname, '../src/generated');

// To:

const generatedDir = path.join(__dirname, '../generated');

```

### gen-openapi.ts

**File**: `packages/schema/scripts/gen-openapi.ts`

```typescript

// Change from:

const generatedDir = path.join(__dirname, '../src/generated');

// To:

const generatedDir = path.join(__dirname, '../generated');

```

### gen-types.ts

**File**: `packages/schema/scripts/gen-types.ts`

```typescript

// Change from:

const generatedDir = path.join(__dirname, '../src/generated');

// To:

const generatedDir = path.join(__dirname, '../generated');

```

---

## Step 3: Create generated/index.ts

**File**: `packages/schema/generated/index.ts`

```typescript

// Re-export all generated content

export * from './BaseClient';

export * from './types';

// Note: openapi.json should be imported directly if needed

// import openapi from '@open-wa/schema/generated/openapi.json';

```

---

## Step 4: Update package.json Exports

**File**: `packages/schema/package.json`

```json

{

"name": "@open-wa/schema",

"exports": {

".": {

"require": "./dist/index.js",

"import": "./dist/index.js",

"types": "./dist/index.d.ts"

},

"./generated": {

"require": "./generated/index.js",

"import": "./generated/index.js",

"types": "./generated/index.d.ts"

},

"./generated/openapi.json": "./generated/openapi.json"

},

"scripts": {

"clean": "rm -rf dist generated",

"generate": "ts-node scripts/gen-types.ts && ts-node scripts/gen-openapi.ts && ts-node scripts/gen-client-implementation.ts",

"build:generated": "tsc -p tsconfig.generated.json",

"build:src": "tsc",

"build": "pnpm clean && pnpm generate && pnpm build:src",

"dev": "tsc --watch"

}

}

```

---

## Step 5: Update tsconfig.json

**File**: `packages/schema/tsconfig.json`

```json

{

"extends": "../../tsconfig.base.json",

"compilerOptions": {

"outDir": "./dist",

"rootDir": "./src",

"composite": true,

"declaration": true,

"declarationMap": true

},

"include": ["src/**/*"],

"exclude": ["node_modules", "dist", "generated", "**/*.test.ts"]

}

```

**File**: `packages/schema/tsconfig.generated.json` (NEW)

```json

{

"extends": "../../tsconfig.base.json",

"compilerOptions": {

"rootDir": "./generated",

"outDir": "./generated",

"declaration": true

},

"include": ["generated/**/*.ts"],

"exclude": ["generated/**/*.d.ts"]

}

```

---

## Step 6: Update Imports

### In hono-server.ts

```typescript

// Change from:

import { BaseClient } from '@open-wa/schema/src/generated/BaseClient';

// To:

import { BaseClient } from '@open-wa/schema/generated';

```

### In other consuming packages

Search for `@open-wa/schema/src/generated` and replace with `@open-wa/schema/generated`.

---

## Step 7: Clean Up Old Location

```bash

#!/bin/bash

cd /Users/Mohammed/projects/tools/wa

# Remove old generated directory

rm -rf packages/schema/src/generated

# Remove from git tracking if still there

git rm -r --cached packages/schema/src/generated 2>/dev/null || true

echo "Old generated directory removed"

```

---

## Step 8: Verify Build

```bash

cd /Users/Mohammed/projects/tools/wa

# Clean everything

pnpm clean

# Rebuild

pnpm build

# Check that generated files are in the right place

ls packages/schema/generated/

# Should show: BaseClient.ts, types.ts, openapi.json, index.ts

# Check that src has no generated directory

ls packages/schema/src/generated 2>/dev/null && echo "ERROR: src/generated still exists!" || echo "OK: src/generated removed"

# Check that imports work

pnpm exec tsc --noEmit -p packages/wa-automate

```

---

## Verification Checklist

- [ ] `packages/schema/generated/` exists after build

- [ ] `packages/schema/src/generated/` does NOT exist

- [ ] `pnpm build` succeeds

- [ ] Imports from `@open-wa/schema/generated` work

- [ ] All consuming packages compile without errors

- [ ] OpenAPI JSON is accessible at `@open-wa/schema/generated/openapi.json`

---

## Expected Outcomes

| Before | After |

|--------|-------|

| `src/generated/BaseClient.ts` | `generated/BaseClient.ts` |

| Generated mixed with source | Clear separation |

| Confusing IDE indexing | Better IDE performance |

| Unclear what to edit | src = editable, generated = don't touch |

--- END FILE: notes/issues/05b-build-cleanup-relocate.md ---

--- BEGIN FILE: notes/issues/06-typescript-strictness.md ---

# Issue #06: TypeScript Strictness Improvements

**Priority**: LOW (after core stabilizes)

**Effort**: 2-3 days (incremental)

**Risk**: MEDIUM

**Depends on**: 01, 01a, 02, 03 (core must stabilize first)

**Blocks**: None

---

## Problem Statement

TypeScript is configured with relaxed settings for legacy compatibility:

```json

{

"compilerOptions": {

"strict": false,

"noImplicitAny": false

}

}

```

This allows type errors to slip through, causing runtime issues.

---

## Strategy: Incremental Ratchet

Don't flip strict on globally. Use a phased approach:

| Phase | Scope | Effort |

|-------|-------|--------|

| 1 | Make `@open-wa/schema` strict | 0.5 day |

| 2 | Add non-blocking strict checks to CI | 0.5 day |

| 3 | Migrate packages one at a time | 1-2 days |

| 4 | Require new files to be strict (ESLint) | 0.5 day |

---

## Phase 1: Make @open-wa/schema Strict

**File**: `packages/schema/tsconfig.json`

```json

{

"extends": "../../tsconfig.base.json",

"compilerOptions": {

"outDir": "./dist",

"rootDir": "./src",

"composite": true,

"declaration": true,

"declarationMap": true,

// Strict settings (schema should be maximally type-safe)

"strict": true,

"noImplicitAny": true,

"strictNullChecks": true,

"strictFunctionTypes": true,

"strictBindCallApply": true,

"strictPropertyInitialization": true,

"noImplicitThis": true,

"alwaysStrict": true,

// Additional safety

"noUncheckedIndexedAccess": true,

"noImplicitReturns": true,

"noFallthroughCasesInSwitch": true,

"noImplicitOverride": true,

// Import helpers

"esModuleInterop": true,

"forceConsistentCasingInFileNames": true

},

"include": ["src/**/*"],

"exclude": ["node_modules", "dist", "**/*.test.ts"]

}

```

---

## Common Fix Patterns

### Pattern 1: Implicit any in callbacks

```typescript

// Before (error: Parameter 'x' implicitly has 'any' type)

methods.forEach((method) => { /* ... */ });

// After

methods.forEach((method: MethodDefinition) => { /* ... */ });

```

### Pattern 2: Possible undefined

```typescript

// Before (error: Object is possibly 'undefined')

const name = meta.functionName;

// After (option 1: assert - only when you KNOW it exists)

const name = meta.functionName!;

// After (option 2: check - preferred)

if (!meta.functionName) throw new Error('Missing functionName');

const name = meta.functionName;

```

### Pattern 3: Index signatures

```typescript

// Before (error: Element implicitly has 'any' type)

const value = obj[key];

// After (type-safe access)

const value = obj[key as keyof typeof obj];

// Or use Map instead of object

const map = new Map<string, T>();

const value = map.get(key);

```

---

## Phase 2: Non-Blocking CI Check

**File**: `packages/*/tsconfig.strict.json`

```json

{

"extends": "./tsconfig.json",

"compilerOptions": {

"strict": true,

"noImplicitAny": true,

"strictNullChecks": true,

"noUncheckedIndexedAccess": true,

"noEmit": true

}

}

```

**Add to CI workflow**:

```yaml

# .github/workflows/ci.yml

jobs:

typecheck:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v3

- uses: pnpm/action-setup@v2

- uses: actions/setup-node@v3

- run: pnpm install

# Non-blocking strict check (informational)

- name: Strict TypeScript Check

run: pnpm exec tsc -p packages/schema/tsconfig.strict.json || true

continue-on-error: true

```

---

## Phase 3: Package Migration Order

Migrate in order of criticality and dependency:

| Order | Package | Reason | Effort |

|-------|---------|--------|--------|

| 1 | `@open-wa/schema` | Boundary layer, most critical | LOW |

| 2 | `@open-wa/logger` | Small, standalone | LOW |

| 3 | `@open-wa/wa-decrypt` | Small, focused | LOW |

| 4 | `@open-wa/hyperemitter` | New code, should be clean | LOW |

| 5 | `@open-wa/socket-client` | Client-facing | MEDIUM |

| 6 | `@open-wa/session-sync` | Relatively small | MEDIUM |

| 7 | `@open-wa/core` | Large, complex | HIGH (defer) |

| 8 | `@open-wa/wa-automate` | Large, server code | HIGH (defer) |

| 9 | `@open-wa/orchestrator` | Legacy code | HIGH (defer) |

---

## Phase 4: Enforce Strict for New Code

**File**: `.eslintrc.json`

```json

{

"parser": "@typescript-eslint/parser",

"plugins": ["@typescript-eslint"],

"extends": [

"eslint:recommended",

"plugin:@typescript-eslint/recommended"

],

"rules": {

"@typescript-eslint/no-explicit-any": "warn",

"@typescript-eslint/explicit-function-return-type": ["warn", {

"allowExpressions": true,

"allowTypedFunctionExpressions": true

}],

"@typescript-eslint/no-unused-vars": ["error", {

"argsIgnorePattern": "^_"

}]

},

"overrides": [

{

// More lenient for legacy files

"files": ["packages/core/**/*.ts", "packages/orchestrator/**/*.ts"],

"rules": {

"@typescript-eslint/no-explicit-any": "off",

"@typescript-eslint/explicit-function-return-type": "off"

}

}

]

}

```

---

## Type Safety Improvements

### Use Zod for Runtime Validation

```typescript

// Before (unsafe)

function handleRequest(body: any) {

const chatId = body.chatId as string;

}

// After (safe)

import { z } from 'zod';

const RequestSchema = z.object({

chatId: z.string(),

});

function handleRequest(body: unknown) {

const parsed = RequestSchema.parse(body);

const chatId = parsed.chatId; // typed as string

}

```

### Use Branded Types for IDs

```typescript

// In @open-wa/schema

export type ChatId = string & { __brand: 'ChatId' };

export type ContactId = string & { __brand: 'ContactId' };

export type MessageId = string & { __brand: 'MessageId' };

export function toChatId(raw: string): ChatId {

return raw as ChatId;

}

// Now TypeScript prevents mixing:

function sendMessage(to: ChatId, text: string) { /* ... */ }

const chatId: ChatId = toChatId('123@c.us');

const contactId: ContactId = '123@c.us' as ContactId;

sendMessage(chatId, 'Hello');     // OK

sendMessage(contactId, 'Hello');  // ERROR: ContactId != ChatId

```

---

## Progress Tracking

| Package | Strict Mode | No `any` | Tests Pass | Status |

|---------|:-----------:|:--------:|:----------:|--------|

| schema | ⬜ | ⬜ | ⬜ | Not started |

| logger | ⬜ | ⬜ | ⬜ | Not started |

| wa-decrypt | ⬜ | ⬜ | ⬜ | Not started |

| hyperemitter | ⬜ | ⬜ | ⬜ | Not started |

| socket-client | ⬜ | ⬜ | ⬜ | Not started |

| session-sync | ⬜ | ⬜ | ⬜ | Not started |

| core | ⬜ | ⬜ | ⬜ | Deferred |

| wa-automate | ⬜ | ⬜ | ⬜ | Deferred |

| orchestrator | ⬜ | ⬜ | ⬜ | Deferred |

---

## Verification

```bash

# Run type check on specific package

cd packages/schema

pnpm exec tsc --noEmit

# Run type check on all packages

cd /Users/Mohammed/projects/tools/wa

pnpm typecheck

# Check for any remaining explicit `any` usage

grep -r "as any" packages/schema/src --include="*.ts" | wc -l

# Goal: 0 or close to it

```

---

## Expected Outcomes

| Metric | Before | After |

|--------|--------|-------|

| Packages with strict mode | 0 | 6+ |

| `as any` usage in schema | Many | 0 |

| Type-related runtime errors | Some | Fewer |

| IDE autocomplete accuracy | ~80% | ~95% |

| CI catches type issues | No | Yes |

--- END FILE: notes/issues/06-typescript-strictness.md ---

--- BEGIN FILE: notes/issues/07a-browser-thin-adapter.md ---

# Issue #07a: Browser Abstraction - Thin Puppeteer Adapter (v5.0 Scope)

**Priority**: MEDIUM

**Effort**: 2-3 days

**Risk**: LOW

**Depends on**: Core stabilization (01, 01a, 02, 03)

**Blocks**: Future Playwright support (07b)

---

## Problem Statement

wa-automate is tightly coupled to Puppeteer with 64+ direct imports. This prevents:

- Using Playwright (better debugging, Firefox/WebKit support)

- Using lightweight CDP-only solutions

- Using remote browser services (Browserless.io, Bright Data)

- Proper unit testing with mock browsers

---

## v5.0 Scope: Thin Wrapper Only

For v5.0, we create a **thin abstraction layer** that:

1. Wraps existing Puppeteer usage behind interfaces

2. Does NOT add Playwright support yet

3. Enables future extensibility without breaking changes

This is **refactoring**, not a feature addition.

---

## Step 1: Define Core Interfaces

**File**: `packages/driver-interface/src/types.ts`

```typescript

export type DriverName = 'puppeteer' | 'playwright' | 'remote' | string;

export interface IDriverContext {

logger?: {

debug(msg: string, meta?: Record<string, unknown>): void;

info(msg: string, meta?: Record<string, unknown>): void;

warn(msg: string, meta?: Record<string, unknown>): void;

error(msg: string, meta?: Record<string, unknown>): void;

};

}

export interface LaunchOptions {

headless?: boolean;

executablePath?: string;

args?: string[];

proxy?: { server: string; username?: string; password?: string };

userDataDir?: string;

timeoutMs?: number;

defaultViewport?: { width: number; height: number } | null;

}

export interface ConnectOptions {

wsEndpoint?: string;

cdpEndpoint?: string;

headers?: Record<string, string>;

timeoutMs?: number;

}

```

---

## Step 2: Define IDriver, IBrowser, IPage

**File**: `packages/driver-interface/src/driver.ts`

```typescript

import { LaunchOptions, ConnectOptions, IDriverContext, DriverName } from './types';

export interface IDriver {

readonly name: DriverName;

readonly version?: string;

init(ctx?: IDriverContext): Promise<void>;

launch(options?: LaunchOptions): Promise<IBrowser>;

connect(options: ConnectOptions): Promise<IBrowser>;

/** Escape hatch: get underlying driver object */

unwrap(): unknown;

}

export interface IBrowser {

readonly name: DriverName;

newPage(): Promise<IPage>;

pages(): Promise<IPage[]>;

close(): Promise<void>;

isConnected(): boolean;

versionString(): Promise<string>;

unwrap(): unknown;

}

export interface IPage {

readonly name: DriverName;

// Navigation

goto(url: string, options?: { waitUntil?: 'load' | 'domcontentloaded' | 'networkidle'; timeoutMs?: number }): Promise<void>;

url(): string;

reload(): Promise<void>;

// JavaScript execution

evaluate<Arg, Ret>(fn: (arg: Arg) => Ret | Promise<Ret>, arg: Arg): Promise<Ret>;

// Settings

setViewport(viewport: { width: number; height: number }): Promise<void>;

setUserAgent(ua: string): Promise<void>;

// Element selection

waitForSelector(selector: string, options?: { timeoutMs?: number }): Promise<IElementHandle | null>;

waitForFunction<Arg>(fn: (arg: Arg) => boolean, arg: Arg, options?: { timeoutMs?: number }): Promise<void>;

$(selector: string): Promise<IElementHandle | null>;

$$(selector: string): Promise<IElementHandle[]>;

// Input

click(selector: string): Promise<void>;

type(selector: string, text: string, options?: { delayMs?: number }): Promise<void>;

// Screenshots

screenshot(options?: { type?: 'png' | 'jpeg'; fullPage?: boolean }): Promise<Uint8Array>;

// Expose functions

exposeFunction(name: string, fn: (...args: any[]) => any): Promise<void>;

// Lifecycle

close(): Promise<void>;

isClosed(): boolean;

unwrap(): unknown;

}

export interface IElementHandle {

click(): Promise<void>;

type(text: string): Promise<void>;

getAttribute(name: string): Promise<string | null>;

textContent(): Promise<string | null>;

dispose(): Promise<void>;

unwrap(): unknown;

}

```

---

## Step 3: Create PuppeteerDriver Wrapper

**File**: `packages/driver-puppeteer/src/PuppeteerDriver.ts`

```typescript

import { IDriver, IBrowser, LaunchOptions, ConnectOptions, IDriverContext } from '@open-wa/driver-interface';

import { PuppeteerBrowser } from './PuppeteerBrowser';

export class PuppeteerDriver implements IDriver {

readonly name = 'puppeteer' as const;

version?: string;

private puppeteer: any;

private ctx?: IDriverContext;

async init(ctx?: IDriverContext): Promise<void> {

this.ctx = ctx;

// Lazy load puppeteer-extra

this.puppeteer = require('puppeteer-extra');

// Get version

try {

const pkg = require('puppeteer/package.json');

this.version = pkg.version;

} catch {}

this.ctx?.logger?.info('PuppeteerDriver initialized', { version: this.version });

}

async launch(options?: LaunchOptions): Promise<IBrowser> {

if (!this.puppeteer) await this.init();

const browser = await this.puppeteer.launch({

headless: options?.headless ?? true,

executablePath: options?.executablePath,

args: options?.args || [],

defaultViewport: options?.defaultViewport,

userDataDir: options?.userDataDir,

timeout: options?.timeoutMs,

});

return new PuppeteerBrowser(browser, this.ctx);

}

async connect(options: ConnectOptions): Promise<IBrowser> {

if (!this.puppeteer) await this.init();

const browser = await this.puppeteer.connect({

browserWSEndpoint: options.wsEndpoint,

timeout: options.timeoutMs,

});

return new PuppeteerBrowser(browser, this.ctx);

}

unwrap(): any {

return this.puppeteer;

}

}

```

---

## Step 4: Create PuppeteerPage Wrapper

**File**: `packages/driver-puppeteer/src/PuppeteerPage.ts`

```typescript

import { IPage, IElementHandle, IDriverContext } from '@open-wa/driver-interface';

import { Page } from 'puppeteer';

import { PuppeteerElementHandle } from './PuppeteerElementHandle';

export class PuppeteerPage implements IPage {

readonly name = 'puppeteer' as const;

constructor(

private page: Page,

private ctx?: IDriverContext

) {}

async goto(url: string, options?: { waitUntil?: string; timeoutMs?: number }): Promise<void> {

await this.page.goto(url, {

waitUntil: options?.waitUntil as any,

timeout: options?.timeoutMs,

});

}

url(): string {

return this.page.url();

}

async reload(): Promise<void> {

await this.page.reload();

}

async evaluate<Arg, Ret>(fn: (arg: Arg) => Ret | Promise<Ret>, arg: Arg): Promise<Ret> {

return await this.page.evaluate(fn, arg);

}

async setViewport(viewport: { width: number; height: number }): Promise<void> {

await this.page.setViewport(viewport);

}

async setUserAgent(ua: string): Promise<void> {

await this.page.setUserAgent(ua);

}

async waitForSelector(selector: string, options?: { timeoutMs?: number }): Promise<IElementHandle | null> {

const element = await this.page.waitForSelector(selector, { timeout: options?.timeoutMs });

return element ? new PuppeteerElementHandle(element) : null;

}

async waitForFunction<Arg>(fn: (arg: Arg) => boolean, arg: Arg, options?: { timeoutMs?: number }): Promise<void> {

await this.page.waitForFunction(fn, { timeout: options?.timeoutMs }, arg);

}

async $(selector: string): Promise<IElementHandle | null> {

const element = await this.page.$(selector);

return element ? new PuppeteerElementHandle(element) : null;

}

async $$(selector: string): Promise<IElementHandle[]> {

const elements = await this.page.$$(selector);

return elements.map(el => new PuppeteerElementHandle(el));

}

async click(selector: string): Promise<void> {

await this.page.click(selector);

}

async type(selector: string, text: string, options?: { delayMs?: number }): Promise<void> {

await this.page.type(selector, text, { delay: options?.delayMs });

}

async screenshot(options?: { type?: 'png' | 'jpeg'; fullPage?: boolean }): Promise<Uint8Array> {

const buffer = await this.page.screenshot(options);

return new Uint8Array(buffer);

}

async exposeFunction(name: string, fn: (...args: any[]) => any): Promise<void> {

await this.page.exposeFunction(name, fn);

}

async close(): Promise<void> {

await this.page.close();

}

isClosed(): boolean {

return this.page.isClosed();

}

unwrap(): Page {

return this.page;

}

}

```

---

## Step 5: Integration with Core

### In core, replace direct Puppeteer imports:

```typescript

// Before

import { Page, Browser } from 'puppeteer';

private _page: Page;

// After

import { IPage, IBrowser } from '@open-wa/driver-interface';

private _page: IPage;

```

### Driver resolution in create():

```typescript

// packages/core/src/controllers/driver-resolver.ts

import { IDriver } from '@open-wa/driver-interface';

import { ConfigObject } from '../api/model';

export async function resolveDriver(config: ConfigObject): Promise<IDriver> {

// For v5.0, always use Puppeteer

const { PuppeteerDriver } = await import('@open-wa/driver-puppeteer');

const driver = new PuppeteerDriver();

await driver.init();

return driver;

}

```

---

## What's NOT in v5.0 Scope

| Feature | Deferred To |

|---------|-------------|

| Playwright driver | v5.1+ (07b) |

| Capability system | v5.1+ (07b) |

| CDP access abstraction | v5.1+ (07b) |

| Remote browser support | v5.2+ |

| Contract tests | v5.1+ |

---

## Migration Checklist

- [ ] Create `packages/driver-interface` with types only

- [ ] Create `packages/driver-puppeteer` wrapping existing usage

- [ ] Add to `pnpm-workspace.yaml`

- [ ] Replace `Page` type with `IPage` in core (5-10 files)

- [ ] Replace `Browser` type with `IBrowser` in core

- [ ] Test that all existing functionality works

---

## Verification

```bash

# Build new packages

cd packages/driver-interface && pnpm build

cd packages/driver-puppeteer && pnpm build

# Verify core still works

cd packages/core && pnpm build && pnpm test

# Verify wa-automate still works

cd packages/wa-automate && pnpm build

```

---

## Expected Outcomes

| Before | After |

|--------|-------|

| 64+ direct Puppeteer imports | Abstracted behind interfaces |

| `Page` type hardcoded | `IPage` interface |

| No path to Playwright | Foundation for Playwright support |

| Tight coupling | Loose coupling via interfaces |

--- END FILE: notes/issues/07a-browser-thin-adapter.md ---

--- BEGIN FILE: notes/issues/07b-browser-capability-system.md ---

# Issue #07b: Browser Abstraction - Full Capability System (v5.1+ Scope)

**Priority**: LOW (Future)

**Effort**: 3-5 days

**Risk**: MEDIUM

**Depends on**: 07a (thin adapter)

**Blocks**: Playwright support, remote browsers

---

## Scope

This is the **full browser abstraction** with:

- Capability system for non-portable features

- Type-safe capability guards

- Playwright driver implementation

- Contract tests

- Remote browser support

---

## Capability System Design

### Why Capabilities?

Not all browsers support all features:

| Capability | Puppeteer | Playwright (Chromium) | Playwright (Firefox) |

|------------|:---------:|:---------------------:|:--------------------:|

| CDP Access | Yes | Yes | No |

| Stealth Plugins | Yes | Partial | No |

| Service Worker Bypass | Yes | Partial | Partial |

| PDF Generation | Yes | Yes | No |

### Capability Interface

```typescript

// packages/driver-interface/src/capabilities.ts

export type DriverCapabilityKey =

| 'cdp'                    // Chrome DevTools Protocol access

| 'requestInterception'   // Intercept/modify requests

| 'serviceWorkerBypass'   // Bypass service workers

| 'stealth'               // Anti-detection measures

| 'pdf'                   // PDF generation

| 'tracing'               // Performance tracing

| 'persistentContext'     // Persistent browser context

| 'browserExtensions'     // Chrome extension loading

| 'exposeBinding';        // Expose Node functions to page

export type CapabilitySupport =

| { supported: true; notes?: string }

| { supported: false; reason: string };

export type DriverCapabilities = Record<DriverCapabilityKey, CapabilitySupport>;

export interface IHasCapabilities {

readonly name: string;

readonly version?: string;

readonly capabilities: DriverCapabilities;

/** Type guard: narrows `this` to include capability extension */

has<C extends DriverCapabilityKey>(cap: C): this is this & CapabilityExtensionMap[C];

/** Fail-fast helper - throws if capability missing */

require<C extends DriverCapabilityKey>(cap: C): void;

}

```

### Capability Extensions

```typescript

// Each capability maps to an interface with its methods

export interface CapabilityExtensionMap {

cdp: ICDPSupport;

requestInterception: IRequestInterceptionSupport;

serviceWorkerBypass: IServiceWorkerBypassSupport;

stealth: IStealthSupport;

pdf: IPdfSupport;

// ... others

}

export interface ICDPSupport {

cdp(): ICDPSession;

}

export interface ICDPSession {

send<T = unknown>(method: string, params?: Record<string, unknown>): Promise<T>;

detach(): Promise<void>;

}

export interface IServiceWorkerBypassSupport {

setBypassServiceWorker(bypass: boolean): Promise<void>;

}

export interface IStealthSupport {

enableStealth(enabled: boolean): Promise<void>;

}

```

---

## Usage Pattern

```typescript

// Type-safe capability check

async function setupSession(page: IPage) {

// Type guard narrows the type

if (page.has('serviceWorkerBypass')) {

// TypeScript knows setBypassServiceWorker exists

await page.setBypassServiceWorker(true);

}

// Or fail-fast

page.require('cdp'); // Throws if not supported

const session = page.cdp();

await session.send('Network.enable');

}

```

---

## Playwright Driver Implementation

**File**: `packages/driver-playwright/src/PlaywrightDriver.ts`

```typescript

import { IDriver, IBrowser, DriverCapabilities } from '@open-wa/driver-interface';

export class PlaywrightDriver implements IDriver {

readonly name = 'playwright';

readonly capabilities: DriverCapabilities = {

cdp: { supported: true, notes: 'Chromium only' },

requestInterception: { supported: true },

serviceWorkerBypass: { supported: true, notes: 'Different API' },

stealth: { supported: false, reason: 'No puppeteer-extra equivalent' },

pdf: { supported: true, notes: 'Chromium only' },

tracing: { supported: true },

persistentContext: { supported: true },

browserExtensions: { supported: false, reason: 'Playwright limitation' },

exposeBinding: { supported: true },

};

constructor(private browserType: 'chromium' | 'firefox' | 'webkit' = 'chromium') {}

async init(): Promise<void> {

this.playwright = await import('playwright');

}

async launch(options?: LaunchOptions): Promise<IBrowser> {

const browser = await this.playwright[this.browserType].launch({

headless: options?.headless ?? true,

executablePath: options?.executablePath,

args: options?.args,

});

return new PlaywrightBrowser(browser, this.capabilities);

}

// ... rest of implementation

}

```

---

## Configuration Design

```typescript

// packages/core/src/api/model/config.ts

export type DriverConfig =

// String shorthand (most common)

| { driver?: 'puppeteer'; driverOptions?: PuppeteerOptions }

| { driver: 'playwright'; driverOptions?: PlaywrightOptions }

// Explicit injection (advanced)

| { driver: IDriver };

interface PlaywrightOptions extends LaunchOptions {

browser?: 'chromium' | 'firefox' | 'webkit';

}

// Usage examples:

const config1 = {

sessionId: 'my-session',

// Default: Puppeteer

};

const config2 = {

sessionId: 'my-session',

driver: 'playwright',

driverOptions: { browser: 'chromium', headless: true }

};

```

---

## Contract Tests

```typescript

// packages/driver-interface/src/contract-tests/page.contract.ts

export function runPageContractTests(createPage: () => Promise<IPage>) {

describe('IPage Contract', () => {

let page: IPage;

beforeEach(async () => {

page = await createPage();

});

afterEach(async () => {

await page.close();

});

it('should navigate to URL', async () => {

await page.goto('https://example.com');

expect(page.url()).toContain('example.com');

});

it('should evaluate JavaScript', async () => {

await page.goto('about:blank');

const result = await page.evaluate(() => 1 + 1, undefined);

expect(result).toBe(2);

});

it('should take screenshots', async () => {

await page.goto('https://example.com');

const screenshot = await page.screenshot();

expect(screenshot.length).toBeGreaterThan(0);

});

});

}

// Run against both drivers

describe('Puppeteer Driver', () => {

runPageContractTests(() => puppeteerDriver.launch().then(b => b.newPage()));

});

describe('Playwright Driver', () => {

runPageContractTests(() => playwrightDriver.launch().then(b => b.newPage()));

});

```

---

## Capability Matrix

| Capability | Puppeteer | Playwright (Chromium) | Playwright (Firefox) | Playwright (WebKit) |

|------------|:---------:|:---------------------:|:--------------------:|:-------------------:|

| Core (navigate, evaluate) | Yes | Yes | Yes | Yes |

| CDP Access | Yes | Yes | No | No |

| Request Interception | Yes | Yes | Yes | Yes |

| Service Worker Bypass | Yes | Partial | Partial | Partial |

| Stealth Plugins | Yes | Partial | No | No |

| PDF Generation | Yes | Yes | No | No |

| Tracing | Partial | Yes | Yes | Yes |

| Code Coverage | Yes | Yes | No | No |

| Persistent Context | Yes | Yes | Yes | Yes |

| Mobile Emulation | Yes | Yes | Yes | Yes |

| Browser Extensions | Yes | No | No | No |

---

## Risk Mitigation

| Risk | Mitigation |

|------|------------|

| Semantic differences (auto-wait, timing) | Define behavioral contracts in tests |

| Hidden CDP usage in core | Audit and wrap all CDP calls |

| Stealth expectation mismatch | Document clearly, keep Puppeteer default |

| Breaking TypeScript API | Keep deprecated exports, provide `unwrap()` |

---

## Package Structure

```

packages/driver-interface/

├── src/

│   ├── types.ts              # Basic types

│   ├── capabilities.ts       # Capability system

│   ├── driver.ts             # IDriver, IBrowser, IPage

│   ├── errors.ts             # DriverCapabilityError

│   ├── contract-tests/       # Reusable test definitions

│   └── index.ts

└── package.json

packages/driver-puppeteer/

├── src/

│   ├── PuppeteerDriver.ts

│   ├── PuppeteerBrowser.ts

│   ├── PuppeteerPage.ts

│   ├── capabilities.ts

│   └── index.ts

└── package.json

packages/driver-playwright/     # NEW in v5.1+

├── src/

│   ├── PlaywrightDriver.ts

│   ├── PlaywrightBrowser.ts

│   ├── PlaywrightPage.ts

│   ├── capabilities.ts

│   └── index.ts

└── package.json

```

---

## Implementation Roadmap

| Phase | Scope | Target |

|-------|-------|--------|

| Phase 0 | Add packages, no behavior change | v5.0 (07a) |

| Phase 1 | Replace types in core | v5.0 (07a) |

| Phase 2 | Migrate Puppeteer-specific calls | v5.1 |

| Phase 3 | Add Playwright driver | v5.1 |

| Phase 4 | Remove direct Puppeteer imports | v5.2 |

---

## Verification

```bash

# Run contract tests against both drivers

cd packages/driver-puppeteer && pnpm test

cd packages/driver-playwright && pnpm test

# Test with WhatsApp Web

node -e "

const { create } = require('@open-wa/wa-automate');

create({ driver: 'playwright', driverOptions: { browser: 'chromium' } })

.then(client => console.log('Playwright works!'))

.catch(console.error);

"

```

---

## Expected Outcomes

| Before | After |

|--------|-------|

| Puppeteer only | Multiple driver support |

| No capability awareness | Type-safe capability checks |

| Untestable browser code | Contract tests for all drivers |

| No path to remote browsers | Foundation for Browserless.io, etc. |

--- END FILE: notes/issues/07b-browser-capability-system.md ---

--- BEGIN FILE: notes/issues/08-plugin-architecture.md ---

# Issue #08: Plugin Architecture Vision

**Priority**: LOW (Vision/Future)

**Effort**: Large (multi-week project)

**Risk**: LOW (vision doc, no code changes)

**Depends on**: All core migration issues (01-07)

**Blocks**: Nothing (this is aspirational)

---

## Status: VISION DOCUMENT

This is a **vision document** for future development. No implementation is planned for v5.0.

---

## Vision Statement

Transform wa-automate from a library into a **platform**:

> "The router for WhatsApp automation - everything pluggable"

Users should be able to:

1. Install plugins with one-liner configs

2. Create custom plugins easily

3. Share plugins with the community

4. Integrate with AI agents (MCP/ACP)

---

## How Schema-First Enables Plugins

The schema-first architecture is **perfectly positioned** for a plugin system:

| Schema Feature | Plugin Benefit |

|----------------|----------------|

| `defineMethodV2` | Plugins can add new methods |

| `defineListenerV2` | Plugins can subscribe to events |

| Rich metadata | Auto-routing, auto-docs, license gating |

| `clientRegistry` | Central registration, discovery |

| Zod validation | Runtime type safety |

---

## Proposed Plugin Format

```typescript

// @open-wa/plugin-weight-tracker/index.ts

import { definePlugin, defineMethodV2, defineListenerV2 } from '@open-wa/schema';

import { z } from 'zod';

export default definePlugin({

name: 'weight-tracker',

version: '1.0.0',

description: 'Track weight via WhatsApp messages',

author: 'community',

// Schema definitions

methods: [

defineMethodV2('logWeight', {

meta: { namespace: 'weight-tracker', description: 'Log a weight entry' },

input: z.object({

userId: z.string(),

weight: z.number(),

unit: z.enum(['kg', 'lbs']).default('kg'),

}),

parameterOrder: ['userId', 'weight', 'unit'],

output: z.object({ id: z.string(), timestamp: z.number() }),

}),

],

events: [

defineListenerV2('weightLogged', {

meta: { description: 'Fired when weight is logged' },

payload: z.object({

userId: z.string(),

weight: z.number(),

unit: z.string(),

}),

}),

],

// Runtime behavior

install: async (ctx: PluginContext) => {

const storage = ctx.storage.namespace('weight-tracker');

// Listen for messages

ctx.events.on('message', async (msg) => {

const match = msg.body.match(/^\/weight\s+(\d+(?:\.\d+)?)\s*(kg|lbs)?$/i);

if (match) {

const weight = parseFloat(match[1]);

const unit = (match[2] || 'kg').toLowerCase();

const entry = {

id: crypto.randomUUID(),

userId: msg.from,

weight,

unit,

timestamp: Date.now(),

};

await storage.append('entries', entry);

ctx.events.emit('weightLogged', entry);

await ctx.client.sendText(msg.from, `Logged: ${weight} ${unit}`);

}

});

// Implement methods

ctx.implement('logWeight', async (params) => {

const entry = {

id: crypto.randomUUID(),

...params,

timestamp: Date.now(),

};

await storage.append('entries', entry);

ctx.events.emit('weightLogged', entry);

return entry;

});

},

});

```

---

## PluginContext API

```typescript

interface PluginContext {

sessionId: string;

client: Client;

events: {

on<T>(event: string, handler: (payload: T) => void): Unsubscribe;

emit<T>(event: string, payload: T): void;

off(event: string): void;

};

storage: {

namespace(name: string): PluginStorage;

};

logger: Logger;

config: Record<string, any>;

implement(methodName: string, impl: (params: any) => Promise<any>): void;

}

interface PluginStorage {

get<T>(key: string, defaultValue?: T): Promise<T>;

set<T>(key: string, value: T): Promise<void>;

append<T>(key: string, value: T): Promise<void>;

delete(key: string): Promise<void>;

clear(): Promise<void>;

}

```

---

## Plugin Loading

```typescript

// wa-automate.config.ts

import { defineConfig } from '@open-wa/wa-automate';

import weightTracker from '@open-wa/plugin-weight-tracker';

import openCodeNotifier from './plugins/opencode-notifier';

export default defineConfig({

sessionId: 'my-session',

plugins: [

weightTracker({ storageBackend: 'sqlite' }),

openCodeNotifier({ apiEndpoint: 'http://localhost:3000' }),

],

});

```

---

## MCP Integration

With schema-first plugins, MCP tools can be auto-generated:

```typescript

// Generated MCP tool definition

{

"name": "weight-tracker/logWeight",

"description": "Log a weight entry",

"inputSchema": {

"type": "object",

"properties": {

"userId": { "type": "string" },

"weight": { "type": "number" },

"unit": { "type": "string", "enum": ["kg", "lbs"] }

},

"required": ["userId", "weight"]

}

}

```

---

## Example Plugin Ideas

| Plugin | Description | Complexity |

|--------|-------------|------------|

| `@open-wa/plugin-logger` | Log all messages to ElasticSearch | Low |

| `@open-wa/plugin-translate` | Auto-translate messages | Medium |

| `@open-wa/plugin-scheduler` | Schedule messages | Medium |

| `@open-wa/plugin-opencode` | OpenCode integration | Medium |

| `@open-wa/plugin-crm` | CRM integration (Salesforce, HubSpot) | High |

| `@open-wa/plugin-ai-agent` | Full AI agent with memory | High |

---

## Implementation Roadmap

| Phase | Scope | Target |

|-------|-------|--------|

| Phase 1 | Complete `clientRegistry` cutover | v5.0 |

| Phase 1 | Complete `eventRegistry` implementation | v5.0 |

| Phase 2 | `definePlugin` helper | v5.1 |

| Phase 2 | Plugin storage abstraction | v5.1 |

| Phase 3 | Plugin registry/marketplace | v5.2 |

| Phase 3 | MCP server generation | v5.2 |

| Phase 4 | ACP support | v6.0 |

---

## Design Principles

1. **Schema as Contract**: Plugins define schemas, system handles exposure

2. **No Internal Reach**: Plugins use `PluginContext`, not `Client` internals

3. **Isolation**: Plugin storage/events are namespaced

4. **Graceful Degradation**: Plugin failure doesn't crash session

5. **Discovery**: All plugin capabilities are discoverable via registry

---

## Why This Works

The schema-first architecture means:

1. **Methods are data**: Schemas can be introspected, composed, extended

2. **Events are typed**: Plugin events get the same type safety as core

3. **Metadata is rich**: Namespace, license, RBAC all work automatically

4. **Generation is possible**: MCP, OpenAPI, docs all auto-generated

This is the "router for WhatsApp automation" vision realized.

--- END FILE: notes/issues/08-plugin-architecture.md ---

--- BEGIN FILE: notes/issues/09-backward-compatibility.md ---

# Issue #09: Backward Compatibility Release Contract

**Implementation note:** the reusable API layer now exists in `packages/api`, and the active preserve/defer decisions for this slice are recorded in `docs/decisions/2026-03-30-v5-cutover-decisions.md`. This issue remains the policy source for broader release-contract work that was intentionally deferred.

**Priority**: HIGH

**Effort**: 1-2 days planning + 2-4 days implementation later

**Risk**: HIGH

**Depends on**: listener migration, complex-method critical subset, CLI surface cleanup

**Blocks**: v5.0 stable release

---

## Purpose

This document is intentionally **planning-only**.

It describes what still needs to be done for backward compatibility, but it does **not** require us to implement shims, warnings, or migration helpers yet. The goal is to avoid destabilizing the new v5 runtime path before the final compatibility policy is explicitly chosen.

In short:

> **Do not add compatibility code blindly. First freeze the contract, then decide what to preserve, what to wrap, and what to break on purpose.**

---

## Current State

The repo has already completed several migration slices:

- schema-first generator/runtime path is real

- listener runtime foundation exists in `packages/client`

- complex-method critical subset foundation exists in `packages/client`

- `@open-wa/wa-automate` is the real CLI/runtime owner

- `packages/cli` and `apps/cli` are now thin wrappers

That means backward compatibility is no longer about protecting a hypothetical future v5. It is now about protecting a **real** v5 runtime from accidental regressions while deciding how much of v4 behavior to carry forward.

---

## What Backward Compatibility Means Here

For this repo, backward compatibility has four separate scopes:

1. **Runtime Easy API behavior**

2. **Client API behavior**

3. **CLI and startup behavior**

4. **Imports, generated artifacts, and migration documentation**

These scopes should be handled independently. Not every old internal shape deserves a shim.

---

## Guiding Rule

Preserve the **external behavior contract** where it matters.

Do **not** preserve:

- legacy package layering

- legacy Express ownership

- stale internal registry design

- legacy file layout that conflicts with the v5 architecture

---

## What Needs To Be Decided Before Any Compatibility Code

### 1. Runtime/API contract freeze

We need one explicit table for:

- runtime paths that must stay compatible

- runtime paths that may move but need redirects/docs

- runtime paths that may be removed in v5

This includes at minimum:

- `/api-docs/`

- `/meta/swagger.json`

- `/meta/postman.json`

- `/meta/basic/commands`

- `/meta/basic/listeners`

- `/media/*`

- auth/header behavior (`key`, `api_key`, etc.)

- session-path behavior (`useSessionIdInPath`)

- socket behavior if still considered public surface

### 2. Client contract freeze

We need one explicit table for:

- listener methods preserved as wrappers

- methods preserved with identical signatures

- methods preserved with compatibility adaptation only

- methods intentionally changed in v5

Examples already needing explicit decisions:

- `client.onMessage`, `onAck`, `onStateChanged`

- `decryptMedia` return contract (DataURL vs plain base64)

- `loadEarlierMessages(chatId, count?, includeMe?)` schema/runtime mismatch

### 3. CLI contract freeze

We need one explicit statement for:

- which package users should run

- which package names remain installable

- which bin names remain valid

- which old flags remain accepted

- which flags are deprecated or removed

Current likely answer:

- `@open-wa/wa-automate` is the real product package

- `@open-wa/cli` remains a wrapper for now

- `@open-wa/cli-app` remains a wrapper for now

But this should be declared, not inferred.

### 4. Import / generated artifact contract freeze

We need one explicit statement for:

- allowed import paths in v5

- generated artifact locations that are public vs internal

- whether any v4 import paths get temporary shims

This matters especially for:

- `@open-wa/schema/generated`

- `Registry` vs `clientRegistry`

- direct path imports into old generated files

---

## Backward Compatibility Work Still To Do

### A. Produce the compatibility matrix

Create a single matrix with these columns:

| Surface | v4 behavior | current v5 behavior | target v5 behavior | preserve / shim / break | notes |

|---|---|---|---|---|---|

Required rows:

- runtime HTTP paths

- client methods/listeners

- CLI flags and bins

- package imports/exports

- generated artifact paths

This is the most important missing artifact.

### B. Decide shim policy

For each compatibility item, choose exactly one:

1. **Preserve natively**

2. **Preserve via wrapper/shim**

3. **Deprecate with warning**

4. **Break intentionally with migration docs**

No implementation should happen until each important item has one of those labels.

### C. Decide warning policy

If deprecation warnings are added later, define:

- where warnings are emitted

- how often they are emitted

- whether they can be disabled

- whether tests need to assert warning behavior

This must be deliberate, otherwise warnings become noisy and unusable.

### D. Write the migration guide

After the matrix and shim policy are frozen, write:

- “what changed”

- “what still works”

- “what breaks”

- “what to replace it with”

The migration guide should be written against the **actual final v5 surface**, not the interim migration state.

### E. Write the release contract

Before stable release, write one concise release-contract section that answers:

- what is guaranteed in v5.0

- what is transitional in v5.x

- what is planned for removal in v6

---

## What Should NOT Be Done Yet

To avoid destabilizing the current migration progress, do **not** do the following yet:

- do not add broad deprecation warnings across the codebase

- do not add compatibility wrappers for every old method “just in case”

- do not revive old Express-only structures for the sake of v4 parity

- do not expose old internal package paths that conflict with the v5 structure

- do not add shims before the compatibility matrix is frozen

---

## Likely Compatibility Hotspots

These are the areas most likely to need explicit compatibility handling later.

### Runtime/API

- Easy API explorer/meta endpoints

- auth header aliases

- session-in-path behavior

- socket mode exposure

### Client

- listener convenience wrappers

- `decryptMedia`

- `loadEarlierMessages`

- any legacy positional/object arg quirks still relied on by API callers

### CLI

- `wa`

- `wa-automate`

- `openwa`

- old Easy API startup expectations

### Schema / imports

- `Registry`

- generated-path imports

- any direct `src/generated/*` imports from external consumers

---

## Recommended Execution Order (Later)

When we choose to actually do backward compatibility work, the order should be:

1. Freeze compatibility matrix

2. Freeze shim policy per item

3. Implement only critical shims/wrappers

4. Add deprecation warnings only where approved

5. Write migration guide

6. Write release notes/changelog

---

## Definition of Done For This Issue

This issue is complete when all of the following exist:

- [ ] one compatibility matrix covering runtime, client, CLI, and imports

- [ ] one preserve/shim/break decision for each critical item

- [ ] migration guide draft for v4 → v5

- [ ] release-contract section for v5.0 / v5.x / v6

- [ ] no compatibility implementation added outside that approved scope

---

## Practical Interpretation

This issue should be read as:

> **Plan the compatibility policy now. Implement compatibility later, selectively, and only where the matrix says it is necessary.**

--- END FILE: notes/issues/09-backward-compatibility.md ---

--- BEGIN FILE: notes/issues/10-backward-compat-anti-doc.md ---

# Issue #10: Backward Compatibility Anti-Doc

**Implementation note:** the main v5 spine now includes a shared `@open-wa/api` package and `packages/schema` no longer depends directly on `@open-wa/legacy`. This document still governs what should remain deferred or intentionally unpreserved beyond that slice.

**Priority**: HIGH

**Purpose**: A full-codebase audit of what v5 should intentionally leave behind, deprecate, redesign, or refuse to preserve so the library can remain maintainable, modern, and durable for years.

---

## Executive Summary

The repo is no longer in a “blank rewrite” state. It now has a real v5 backbone:

- schema-first generation is real

- listener runtime foundations exist

- complex-method critical subset exists

- `@open-wa/wa-automate` is the real runtime owner

- `packages/cli` and `apps/cli` are wrappers, not alternate runtimes

That means the next risk is no longer “can v5 exist?”

The next risk is:

> **Will v5 become durable, or will it slowly collapse back into a compatibility shell full of wrappers, stale surfaces, weak contracts, and legacy debt?**

This document argues for what should be intentionally left behind.

---

## Core Thesis

v5 should preserve:

- the product value

- the main user workflows

- the strategically important runtime surfaces

v5 should **not** preserve:

- historical package boundaries that made sense in v4

- every old wrapper and alias

- every internal import path users may have depended on informally

- weak typing and build shortcuts used only to keep migration friction low

- duplicate runtime ownership or multiple “real” entrypoints

In short:

> **Preserve user value. Do not preserve architectural debt.**

---

## Current State Snapshot

Based on the current repo state, the codebase is now closer to:

- a real v5 runtime spine,

- plus a ring of migration-era wrappers, leniencies, stale docs, and package-surface debt.

That means the future-forward work is now mostly about:

1. removing ambiguity

2. shrinking surface area

3. tightening contracts

4. making private things truly private

5. making public things deliberate

---

## Full Audit: What v5 Should Intentionally Leave Behind

## 1. Legacy package layering as an architectural default

### What exists now

- `packages/schema/package.json` still depends on `@open-wa/legacy`

- `apps/orchestrator-cli/package.json` still depends on `@open-wa/legacy`

- `packages/legacy` still exists as a large compatibility reservoir

### Why this is future-hostile

If `legacy` remains a foundational dependency instead of an optional compatibility consumer, then:

- internal cleanup gets blocked

- package boundaries remain blurry

- the system keeps paying for two mental models

### Future-forward position

Do **not** preserve `@open-wa/legacy` as a core building block.

Keep it only as:

- a compatibility façade, or

- a temporary migration package, or

- something we can eventually delete

### Evidence

- `packages/schema/package.json:45-48`

- `apps/orchestrator-cli/package.json:17-19`

---

## 2. Wrapper packages as long-term equal citizens

### What exists now

- `@open-wa/wa-automate` is the real runtime owner

- `packages/cli` is now a wrapper

- `apps/cli` is now a wrapper

### Why this is future-hostile

Wrappers are useful during migration, but harmful as permanent equals:

- they multiply test burden

- they create product ambiguity

- they encourage stale docs and stale assumptions

### Future-forward position

Do **not** preserve wrapper packages as permanent equal alternatives.

Likely path:

- keep them temporarily for migration

- document them honestly as wrappers

- plan removal or de-emphasis later

### Evidence

- `packages/wa-automate/package.json:7-9`

- `packages/cli/package.json`

- `apps/cli/package.json`

- completed CLI cleanup slice in `docs/exec-plans/active/v5-easy-api-cutover-plan.md`

---

## 3. Deep internal import paths as public API

### What exists now

The repo has already had internal/generated-path confusion around:

- `src/generated/*`

- `generated/*`

- direct path imports into package internals

The existing notes still contain migration guidance around `src/generated` cleanup and relocation.

### Why this is future-hostile

If users are allowed to treat internal file layout as public API, then:

- every refactor becomes breaking

- generated output strategy becomes frozen

- package maintainers lose freedom to reorganize internals

### Future-forward position

Do **not** preserve deep internal import path habits.

Rule:

- only documented exports are public

- generated outputs should have one public import surface only

### Evidence

- `packages/schema/package.json:7-33`

- `notes/issues/05b-build-cleanup-relocate.md`

- `notes/issues/01-clientregistry-cutover.md`

- `notes/issues/09-backward-compatibility.md:118-130`

---

## 4. Hybrid schema ownership and compatibility pollution

### What exists now

`packages/schema` is both:

- the v5 source-of-truth for method/event metadata

- and still partially shaped by migration-era compatibility concerns

The old notes and audit still describe it as a hybrid registry/API surface.

### Why this is future-hostile

Schema should be authoritative and boring.

If schema remains a dumping ground for:

- generator logic

- compatibility shims

- legacy aliases

- public/private confusion

then it becomes harder to trust as the system’s contract source.

### Future-forward position

Do **not** preserve `packages/schema` as a hybrid compatibility bucket.

Long-term desired shape:

- schema = contracts and generation inputs

- compatibility = separate layer

- runtime serving = separate layer

### Evidence

- `packages/schema/package.json:45-48`

- `ai-notes/v5-runtime-architecture-audit.md`

---

## 5. Runtime/API ownership split across multiple product packages

### What exists now

We already removed the worst duplicate CLI runtime ownership, but the repo still lacks a final reusable API owner.

The current state remains roughly:

- `core` = runtime primitives

- `client` = typed client facade

- `wa-automate` = product runtime owner

- no final dedicated `api` package yet

### Why this is future-hostile

Without a final API ownership layer, the project risks:

- route logic drifting again

- docs/explorer/meta logic spreading again

- another “temporary” package becoming a permanent runtime owner

### Future-forward position

Do **not** preserve informal runtime-serving ownership.

Choose one of these and commit to it:

1. `packages/wa-automate` as the durable server/app owner

2. a dedicated `@open-wa/api` package as shared server transport

But do not remain indefinitely in the current “partly consolidated” state.

### Evidence

- `ai-notes/v5-runtime-architecture-audit.md`

- `docs/exec-plans/active/v5-easy-api-cutover-plan.md`

---

## 6. Weak TypeScript/build discipline as a permanent strategy

### What exists now

Across the repo there are widespread leniencies:

- `skipLibCheck: true` in many packages

- `strict: false` in `packages/legacy` and `packages/wa-automate`

- `noImplicitAny: false` in `apps/cli`, `apps/orchestrator-cli`, `packages/orchestrator`

- multiple `// @ts-nocheck` files, especially in legacy but also in `packages/core/src/controllers/browser.ignore.ts`

### Why this is future-hostile

Relaxed typing may be tolerable during migration, but as a permanent baseline it causes:

- hidden breakage between packages

- stale package surfaces surviving too long

- weaker refactor confidence

- maintainers depending on manual tribal knowledge instead of compiler guarantees

### Future-forward position

Do **not** preserve “migration leniency” as the long-term standard.

This does **not** mean “make everything strict immediately.” It means:

- confine leniency to legacy/transitional zones

- tighten the new v5 spine steadily

- stop treating `skipLibCheck` and `strict: false` as normal

### Evidence

- `tsconfig.base.json:22`

- `packages/wa-automate/tsconfig.json:6`

- `packages/legacy/tsconfig.json:6-8`

- `apps/cli/tsconfig.json:8`

- `apps/orchestrator-cli/tsconfig.json:8`

- multiple `// @ts-nocheck` hits in legacy/core/apps

---

## 7. Package surface drift and broken export discipline

### What exists now

During this work we already found and corrected export/runtime drift in multiple places:

- wrapper package surfaces not resolving correctly without tsconfig path help

- stale package module fields pointing at outputs that did not exist

- runtime warnings caused by package metadata not matching actual output behavior

### Why this is future-hostile

Package metadata drift is one of the fastest ways for a monorepo to rot:

- builds pass locally but fail in consumers

- wrapper packages become misleading

- type resolution and runtime resolution diverge

### Future-forward position

Do **not** preserve casual package-surface discipline.

Every package should have:

- one truthful public surface

- exports matching real built files

- runtime resolution matching type resolution

### Stronger long-term recommendation

Every maintained v5 package should converge on:

- one consistent module strategy

- no tsconfig-only path hacks required for local wrapper builds

- no mismatch between `main`, `module`, `exports`, and actual built files

- no “temporary” package metadata drift that survives past the migration slice that introduced it

### Evidence

- `packages/client/package.json:5-13` still advertises `index.mjs`

- prior fixes were needed in `packages/domain`, `packages/hyperemitter`, `packages/cli`, `packages/wa-automate`

---

## 8. Generated artifacts as a semi-source tree

### What exists now

The repo has already moved generation to `packages/schema/src/generated`, and multiple issue notes reflect the churn around generated file placement.

### Why this is future-hostile

Keeping generated artifacts inside `src/` may be practical in the short term, but long-term it creates tension:

- source vs generated boundaries blur

- contributor expectations blur

- cleanup and publishing become awkward

### Future-forward position

Do **not** preserve ambiguous generated-artifact placement forever.

Either:

- formally treat generated artifacts as part of source and document that, or

- move them to a cleaner package-owned generated surface later

But do not remain in “temporary but public” ambiguity.

### Stronger long-term recommendation

`packages/schema` should eventually become a **pure contract package**.

That means it should not permanently own:

- runtime bridge helpers

- generated runtime client behavior as if it were handwritten source

- compatibility-oriented implementation glue

Long-term, runtime/client implementation helpers should live outside the pure schema/contract layer.

### Evidence

- `packages/schema/package.json:13-17`

- `notes/issues/05a-build-cleanup-gitignore.md`

- `notes/issues/05b-build-cleanup-relocate.md`

---

## 9. Orchestrator and secondary apps bleeding legacy assumptions forward

### What exists now

The main runtime path has improved significantly, but some secondary apps still carry legacy dependencies and mixed server stacks.

Example:

- `apps/orchestrator-cli/package.json` depends on `@open-wa/legacy`, `hono`, and `express` simultaneously

### Why this is future-hostile

If secondary tools keep legacy assumptions alive, then:

- the repo never really leaves migration mode

- internal platform surfaces stay inconsistent

- future contributors copy old patterns forward

### Future-forward position

Do **not** preserve secondary apps as legacy islands indefinitely.

Each app should either:

- migrate to the v5 platform shape,

- be clearly marked transitional, or

- be isolated so it does not influence the main architecture

### Stronger long-term recommendation

Anything outside the main v5 runtime spine should be forced into one of three buckets:

1. actively maintained and aligned with v5 architecture

2. explicitly transitional

3. isolated/archived so it stops shaping core decisions

### Evidence

- `apps/orchestrator-cli/package.json:16-32`

---

## 10. Documentation drift as an architectural problem

### What exists now

The repo now has multiple architecture docs and migration notes, but several are already stale relative to the work completed:

- `ai-notes/v5-runtime-architecture-audit.md` still describes pre-cutover states

- `notes/issues/00-v5-migration-analysis.md` still reports statuses that are now outdated

### Why this is future-hostile

When docs drift from code, maintainers start optimizing for the wrong backlog.

Stale migration docs become a hidden architecture bug because they:

- keep people fixing already-fixed issues

- distort prioritization

- encourage duplicate refactors

### Future-forward position

Do **not** preserve stale migration narratives once the code has moved.

Either:

- keep docs actively updated as living artifacts, or

- explicitly mark them historical

### Stronger long-term recommendation

Architecture and migration docs should be labeled as either:

- **living source of truth**, or

- **historical analysis**

Anything in the second category should stop driving prioritization.

### Evidence

- `notes/issues/00-v5-migration-analysis.md`

- `ai-notes/v5-runtime-architecture-audit.md`

- `docs/exec-plans/active/v5-easy-api-cutover-plan.md`

---

## 11. Dependency hygiene debt

### What exists now

`pnpm install` still reports a large set of deprecated subdependencies and some peer dependency issues across the workspace.

Not all of these are urgent, but the repo clearly still carries a lot of historical dependency drag.

### Why this is future-hostile

Dependency debt compounds:

- it slows upgrades

- it hides real runtime breakage behind noisy warnings

- it increases the chance that migration-era “temporary” packages stay forever

### Future-forward position

Do **not** preserve broad dependency drift as acceptable background noise.

The repo needs a future-facing dependency policy for:

- deprecated transitive cleanup

- peer dependency alignment

- package-level runtime dependency minimization

### Evidence

- repeated deprecated/peer warning output from `pnpm install`

---

## 12. Test strategy gaps as a long-term risk

### What exists now

The repo has improved verification in the slices we completed, but broad strategic gaps still remain:

- no final compatibility matrix tests yet

- no stable package-surface audit tests yet

- wrapper packages still rely on manual verification more than enforced contract checks

- multiple package/build issues were discovered only during manual QA rather than pre-existing automated guards

### Why this is future-hostile

Without stronger contract testing, v5 can keep regressing while still “building.”

### Future-forward position

Do **not** preserve ad hoc testing as the long-term strategy.

The repo needs permanent tests for:

- package exports

- wrapper runtime path correctness

- generated artifact contract

- public route inventory

- migration-critical behaviors

---

## What v5 Should Be Willing To Deprecate

Strong candidates:

1. `Registry` as anything but a transitional alias

2. deep internal imports

3. wrapper packages as long-term product equals

4. fake schema compatibility where runtime does not implement the contract

5. broad backward-compatible argument quirks that obscure validation

6. migration-era leniency as the default TS/build posture

7. secondary apps that still depend on legacy without a clear migration story

---

## What v5 Should Be Willing To Break

Acceptable v5 breaks, if documented well:

- private/internal import paths

- stale package authority assumptions

- old undocumented runtime quirks

- old wrapper-package mental models

- compatibility behavior that materially worsens the architecture

- package surfaces that only work because of monorepo-local tsconfig path tricks

- direct access into generated/internal files

---

## What v5 Should Preserve

This is not a break-everything manifesto.

Preserve:

- the main Easy API product value

- the primary CLI story (`@open-wa/wa-automate`)

- the client workflows users actually depend on

- the listener/core bot loop behaviors that matter operationally

- migration clarity and explicit release policy

---

## Decision Filter

Before preserving any v4 behavior, ask:

1. Is it a real user-facing contract or just a historical implementation detail?

2. Does preserving it reduce migration pain enough to justify its maintenance cost?

3. Does preserving it make the architecture harder to sustain?

4. Would a migration guide be better than a permanent shim?

5. Would a wrapper preserve user value, or just preserve confusion?

---

## Recommended Anti-Compat Program

### Phase A — Clarify what is truly public

- freeze public package exports

- freeze public route surface

- mark internal paths and historical docs as non-contractual

### Phase B — Reduce transitional surfaces

- keep wrappers temporary and honest

- isolate or migrate secondary legacy-dependent apps

- remove foundational legacy dependencies from v5-owned packages

- decide whether `packages/cli` survives beyond the transition at all

- decide whether `apps/cli` survives beyond the transition at all

### Phase C — Tighten the v5 spine

- improve TS/build rigor in non-legacy packages

- add package-surface contract tests

- normalize generated artifact policy

- converge on one module/export discipline across maintained v5 packages

### Phase D — Retire what no longer serves the product

- remove low-value shims

- drop dead/stale wrapper assumptions

- stop documenting historical structure as current truth

- archive or quarantine non-v5-aligned apps/tools so they stop shaping the main architecture

---

## Definition of Done For This Anti-Doc

This document is successful if it helps the project say:

- “we should preserve this because users truly depend on it”

- “we should not preserve that because it only preserves debt”

and if it prevents v5 from becoming a half-modernized compatibility shell around v4.

---

## Practical Interpretation

> **A major version should improve the future of the library, not just keep the past alive forever.**

--- END FILE: notes/issues/10-backward-compat-anti-doc.md ---

--- BEGIN FILE: notes/issues/11-core-monorepo-refactor.md ---

# Issue #11: Core Package Monorepo Refactor Plan

> **Status**: Planning

> **Priority**: High

> **Effort**: Large (3-5 days for scaffolding + migration foundation)

> **Related**: #07 (Driver Abstraction), #10 (Config Package)

> **Updated**: 2026-01-25 - Simplified architecture using existing packages

## Executive Summary

Split the monolithic `packages/core` (~77 files, ~17k lines, ~75 dependencies) into focused, single-responsibility packages. Rename current core to `packages/legacy` for reference, create a new minimal `packages/core` as the orchestration backbone, and establish an `integrations/` folder for 3rd party integrations using an opencode-style plugin system.

**Key Simplifications (v2)**:

- **USE EXISTING `packages/hyperemitter`** - No need for new events package (already has typed EventMap, MQTT wildcards, WeakRef, Node EventEmitter bridges)

- **USE EXISTING `packages/logger`** - No need for new logging package (already has Winston core, transports, security sanitizers, middleware)

- **KEEP IN CORE**: `transport-web` and `session` are core components, not separate packages

- **CORE'S ROLE**: Launches browser (via driver-interface), handles auth/session (QR code), exposes generated client, sets up event backbone (hyperemitter), manages plugin lifecycle

---

## Table of Contents

1. [Current State Analysis](#1-current-state-analysis)

2. [Target Architecture](#2-target-architecture)

3. [Package Mapping](#3-package-mapping-current--new)

4. [Integration Framework Design](#4-integration-framework-design)

5. [Event System Design](#5-event-system-design)

6. [Migration Strategy](#6-migration-strategy)

7. [Phased Implementation Plan](#7-phased-implementation-plan)

8. [Risk Assessment](#8-risk-assessment)

---

## 1. Current State Analysis

### 1.1 Directory Structure

```

packages/core/src/

├── api/                    # Client + models (~5000 lines in Client.ts alone)

│   ├── Client.ts           # Monolithic 4951-line client class

│   ├── model/              # 33 TypeScript interface files

│   └── functions/          # Exposed function enums

├── cli/                    # CLI implementation + integrations

│   ├── index.ts            # CLI entry

│   ├── server.ts           # Express server

│   ├── setup.ts            # Config loading

│   └── integrations/       # Chatwoot, Cloudflare tunnels

├── controllers/            # Browser automation + lifecycle

│   ├── browser.ts          # Puppeteer-specific (550 lines)

│   ├── initializer.ts      # create() function (475 lines)

│   ├── auth.ts             # QR/auth flow (296 lines)

│   ├── events.ts           # EventEmitter2 + Spin class

│   └── popup/              # QR popup server

├── events/                 # New EventManager (not yet integrated)

│   ├── EventManager.ts     # Queue-aware event handling

│   └── WapiBridge.ts       # WAPI bridge

├── structures/             # Data structures

│   ├── Collector.ts        # Discord-style collector

│   ├── MessageCollector.ts # Message-specific collector

│   └── preProcessors.ts    # S3 upload preprocessors

├── logging/                # Winston-based logging

├── utils/                  # Misc utilities

├── config/                 # Puppeteer config

└── build/                  # Postman generation

```

### 1.2 External Dependencies (75+)

**Browser/Automation:**

- `puppeteer`, `puppeteer-extra`, `puppeteer-extra-plugin-stealth`, `chrome-launcher`

**Server/API:**

- `express`, `socket.io`, `cors`, `helmet`, `swagger-ui-express`

**Integrations (to be extracted):**

- `cloudflared` - Cloudflare tunnel

- `pico-s3` - S3/cloud storage

- `@discordjs/collection` - Discord-style collections

- `winston`, `winston-daily-rotate-file`, `winston-syslog` - Logging

**Utilities:**

- `axios`, `eventemitter2`, `p-queue`, `rxjs`, `uuid`, `zod`

### 1.3 Existing Integrations (in cli/integrations/)

| Integration | File | Lines | Coupling | Extraction Complexity |

|-------------|------|-------|----------|----------------------|

| Chatwoot | `chatwoot.ts` | 650+ | High (uses Client, ev, express) | Medium |

| Cloudflare Tunnel | `cloudflare.ts` | 69 | Low (standalone) | Easy |

| S3/Cloud Upload | `preProcessors.ts` | 170+ | Medium (uses pico-s3) | Easy |

| Webhook System | `Client.ts:4700+` | 200+ | High (embedded in Client) | Medium |

| ElasticSearch | `server.ts` | Env-based | Low | Easy |

### 1.4 Event System (Current)

```typescript

// packages/core/src/controllers/events.ts

export const ev = new EventEmitter2({ wildcard: true });

// Event format: {namespace}.{sessionId}

// Examples: 'qr.session1', 'message.session1', '**.**'

export class Spin extends EvEmitter {

// Spinner + event emission combo

emit(data, eventNamespaceOverride?) { ev.emit(...) }

}

```

**Existing lifecycle events (implicit, not formalized):**

- `qr.**` - QR code events

- `sessionData.**` - Session data events

- `sessionDataBase64.**` - Base64 session data

- Internal spinner events via `Spin.emit()`

---

## 2. Target Architecture

### 2.1 Monorepo Structure

```

wa/

├── packages/

│   ├── legacy/                 # Renamed from current core (frozen)

│   │

│   ├── core/                   # NEW: Orchestration backbone

│   │   ├── src/

│   │   │   ├── createClient.ts      # Main entry point

│   │   │   ├── lifecycle.ts         # State machine

│   │   │   ├── pluginHost.ts        # Plugin registration + execution

│   │   │   ├── context.ts           # Plugin context definition

│   │   │   ├── session/             # Session/auth (IN CORE)

│   │   │   │   ├── sessionManager.ts

│   │   │   │   ├── stores/          # File, memory, custom stores

│   │   │   │   └── qrManager.ts     # QR code handling

│   │   │   └── transport/           # WhatsApp Web protocol (IN CORE)

│   │   │       ├── transport.ts     # Protocol abstraction

│   │   │       ├── wapi/            # WAPI injection/bridge

│   │   │       └── patches/         # Patch management

│   │   └── package.json

│   │

│   ├── client/                 # NEW: User-facing API facade

│   │   ├── src/

│   │   │   ├── Client.ts            # Clean API (generated + manual)

│   │   │   └── methods/             # Grouped by domain

│   │   └── package.json

│   │

│   ├── domain/                 # NEW: Data structures (no driver deps)

│   │   ├── src/

│   │   │   ├── structures/          # Collector, MessageCollector

│   │   │   ├── media/               # Media handling utilities

│   │   │   └── types/               # Re-exported from schema

│   │   └── package.json

│   │

│   ├── hyperemitter/           # EXISTING: Typed event bus (USE THIS)

│   │   ├── src/

│   │   │   ├── core/HyperEmitter.ts # TypedEventEmitter with wildcards

│   │   │   └── routing/RadixTree.ts # MQTT-style pattern matching

│   │   └── package.json

│   │

│   ├── logger/                 # EXISTING: Logger abstraction (USE THIS)

│   │   ├── src/

│   │   │   ├── core/logger.ts       # createLogger, Logger interface

│   │   │   ├── transports/          # elasticsearch, cloudflare, file, console

│   │   │   ├── security/            # sanitizer, censors

│   │   │   └── middleware/          # hono, socket

│   │   └── package.json

│   │

│   ├── driver-interface/       # EXISTING: Browser abstraction

│   ├── driver-puppeteer/       # NEW: Puppeteer implementation

│   ├── driver-playwright/      # NEW: Playwright implementation

│   │

│   ├── cli/                    # NEW: CLI application

│   │   ├── src/

│   │   │   ├── commands/            # Command handlers

│   │   │   ├── server.ts            # Express server

│   │   │   └── index.ts             # Entry point

│   │   └── package.json

│   │

│   ├── codegen/                # NEW: Generate client from schemas

│   │   ├── src/

│   │   │   ├── generate-client.ts

│   │   │   └── generate-models.ts

│   │   └── package.json

│   │

│   ├── schema/                 # EXISTING: Zod schemas

│   └── config/                 # EXISTING: Config management

│

├── integrations/               # NEW: 3rd party integrations

│   ├── chatwoot/

│   │   ├── src/

│   │   │   ├── plugin.ts            # OpenWAPlugin implementation

│   │   │   ├── middleware.ts        # Express middleware

│   │   │   └── client.ts            # Chatwoot API client

│   │   └── package.json

│   │

│   ├── cloudflare/

│   │   ├── src/

│   │   │   ├── plugin.ts

│   │   │   └── tunnel.ts

│   │   └── package.json

│   │

│   ├── s3/

│   │   ├── src/

│   │   │   ├── plugin.ts

│   │   │   └── preprocessors.ts

│   │   └── package.json

│   │

│   ├── elasticsearch/

│   ├── discord/

│   └── webhook/

│

└── apps/

├── examples/

└── playground/

```

### 2.2 Dependency Graph (Simplified)

```

┌─────────────┐

│   schema    │ (no deps)

└──────┬──────┘

│

┌──────▼──────┐

│   config    │

└──────┬──────┘

│

┌──────────────────────┼──────────────────────┐

│                      │                      │

┌───▼────────┐       ┌─────▼─────┐          ┌─────▼─────┐

│hyperemitter│       │  logger   │          │driver-intf│

│ (EXISTING) │       │(EXISTING) │          │           │

└───┬────────┘       └─────┬─────┘          └─────┬─────┘

│                      │                      │

│    ┌─────────────────┼──────────────────────┤

│    │                 │                      │

│    │                 │         ┌────────────▼────────────┐

│    │                 │         │  driver-puppeteer       │

│    │                 │         │  driver-playwright      │

│    │                 │         └────────────┬────────────┘

│    │                 │                      │

│    └─────────────────┼──────────────────────┘

│                      │

│               ┌──────▼──────┐

└───────────────►    core     │  (orchestration backbone)

│ - session   │  (session/auth IN CORE)

│ - transport │  (WAPI/patches IN CORE)

│ - plugins   │

└──────┬──────┘

│

┌──────▼──────┐

│   client    │  (user-facing API)

└──────┬──────┘

│

┌──────▼──────┐

│     cli     │

└──────┬──────┘

│

┌─────────────────┼─────────────────┐

│                 │                 │

┌────▼────┐      ┌─────▼─────┐     ┌─────▼─────┐

│chatwoot │      │cloudflare │     │    s3     │

└─────────┘      └───────────┘     └───────────┘

(integrations - use plugin API only)

```

### 2.3 Key Constraints

1. **Integrations NEVER import from core/client directly** - only via plugin API

2. **Driver-specific code ONLY in driver-* packages** - core uses driver-interface

3. **No circular dependencies** - strict layering enforced by package boundaries

4. **Events are typed** - central EventMap used with HyperEmitter

5. **Core is the orchestrator** - launches browser, handles auth, exposes client, manages plugins

6. **Use existing packages** - hyperemitter for events, logger for logging (don't recreate)

---

## 3. Package Mapping (Current → New)

### 3.1 File-to-Package Mapping

| Current Location | New Package | Notes |

|-----------------|-------------|-------|

| **api/Client.ts** | `client/` + `codegen/` | Split into generated methods + manual overrides |

| **api/model/*.ts** | `schema/` | Already migrating to Zod |

| **api/model/config.ts** | `config/` | Already done |

| **api/functions/exposed.enum.ts** | `schema/` | Part of schema |

| **controllers/browser.ts** | `driver-puppeteer/` | Puppeteer-specific |

| **controllers/browser.ignore.ts** | `driver-puppeteer/` | Puppeteer-specific |

| **controllers/initializer.ts** | `core/` | Becomes lifecycle.ts |

| **controllers/auth.ts** | `core/session/` | QR + auth logic (IN CORE) |

| **controllers/events.ts** | Use `hyperemitter` | EXISTING - don't recreate |

| **controllers/popup/** | `cli/` or `core/session/` | QR popup server |

| **controllers/patch_manager.ts** | `core/transport/` | WAPI patches (IN CORE) |

| **controllers/script_preloader.ts** | `core/transport/` | Script loading (IN CORE) |

| **controllers/init_patch.ts** | `core/transport/` | Initialization (IN CORE) |

| **controllers/launch_checks.ts** | `core/` | Launch validation |

| **events/EventManager.ts** | `core/` | Queue-aware event handling (uses hyperemitter) |

| **events/WapiBridge.ts** | `core/transport/` | WAPI communication (IN CORE) |

| **structures/Collector.ts** | `domain/` | Pure data structure |

| **structures/MessageCollector.ts** | `domain/` | Pure data structure |

| **structures/preProcessors.ts** | `integrations/s3/` | S3 integration |

| **logging/logging.ts** | Use `logger` | EXISTING - don't recreate |

| **logging/custom_transport.ts** | Use `logger` | EXISTING - don't recreate |

| **utils/tools.ts** | `utils/` or inline | Evaluate per-function |

| **utils/pid_utils.ts** | `core/` | Process utilities |

| **config/puppeteer.config.ts** | `driver-puppeteer/` | Puppeteer-specific |

| **build/build-postman.ts** | `codegen/` or `tools/` | Doc generation |

| **cli/index.ts** | `cli/` | CLI entry |

| **cli/server.ts** | `cli/` | Express server |

| **cli/setup.ts** | `cli/` | Uses @open-wa/config |

| **cli/integrations/chatwoot.ts** | `integrations/chatwoot/` | Extract |

| **cli/integrations/cloudflare.ts** | `integrations/cloudflare/` | Extract |

### 3.2 New Package Creation Order (Simplified)

Based on dependency graph (fewer packages to create):

1. **Phase 0** (Already done): `schema`, `config`, `driver-interface`, `hyperemitter`, `logger`

2. **Phase 1**: `driver-puppeteer`, `driver-playwright`

3. **Phase 2**: `core` (new backbone - includes session, transport, plugin host)

4. **Phase 3**: `domain`, `client`

5. **Phase 4**: `cli`

6. **Phase 5**: `integrations/*`

7. **Phase 6**: `codegen`

**Removed from plan** (use existing or keep in core):

- ~~packages/events~~ → Use `packages/hyperemitter`

- ~~packages/logging~~ → Use `packages/logger`

- ~~packages/transport-web~~ → Keep in `core/transport/`

- ~~packages/session~~ → Keep in `core/session/`

---

## 4. Integration Framework Design

### 4.1 Plugin Interface (opencode-inspired)

Based on [@opencode-ai/plugin](https://github.com/anomalyco/opencode/tree/master/packages/plugin) pattern.

```typescript

// packages/core/src/plugin.ts

import type { HyperEmitter } from '@open-wa/hyperemitter';

import type { Logger } from '@open-wa/logger';

import type { ResolvedConfig } from '@open-wa/config';

import type { OpenWAEventMap } from './events/eventMap';

/**

* Plugin input context - provided to plugin factory function

*/

export interface PluginInput {

/** Typed event bus (HyperEmitter with OpenWAEventMap) */

events: HyperEmitter<OpenWAEventMap>;

/** Logger instance */

logger: Logger;

/** Resolved configuration */

config: ResolvedConfig;

/** Session ID */

sessionId: string;

/** Client instance (available after client.ready) */

client?: ClientFacade;

}

/**

* Plugin factory function - returns hooks

* Pattern: (input: PluginInput) => Promise<Hooks>

*/

export type Plugin = (input: PluginInput) => Promise<Hooks>;

/**

* Plugin hooks - lifecycle and event handlers

*/

export interface Hooks {

/** Handle any event (catch-all) */

event?: (input: { event: keyof OpenWAEventMap; payload: unknown }) => Promise<void>;

/** Custom tools (for CLI/API) */

tool?: {

[key: string]: ToolDefinition;

};

/** Cleanup function called on dispose */

dispose?: () => Promise<void>;

// === Lifecycle Hooks ===

'core.starting'?: (payload: { config: ResolvedConfig }) => Promise<void>;

'core.started'?: () => Promise<void>;

'core.stopping'?: (payload: { reason?: string }) => Promise<void>;

// === Auth Hooks ===

'auth.qr'?: (payload: { sessionId: string; qr: string; attempt: number }) => Promise<void>;

'auth.authenticated'?: (payload: { sessionId: string }) => Promise<void>;

// === Client Hooks ===

'client.ready'?: (payload: { sessionId: string }) => Promise<void>;

// === Message Hooks ===

'message.received'?: (payload: { message: Message }) => Promise<void>;

'message.sent'?: (payload: { message: Message }) => Promise<void>;

'message.ack'?: (payload: { messageId: string; ack: MessageAck }) => Promise<void>;

// === Interception Hooks (before/after pattern) ===

'message.send.before'?: (

input: { to: string; content: unknown },

output: { content: unknown; metadata?: Record<string, unknown> }

) => Promise<void>;

'message.send.after'?: (

input: { messageId: string; to: string },

output: { metadata?: Record<string, unknown> }

) => Promise<void>;

}

/**

* Tool definition (for plugin-provided tools)

*/

export interface ToolDefinition {

description: string;

args: Record<string, z.ZodType>;

execute: (args: Record<string, unknown>, context: ToolContext) => Promise<string>;

}

export interface ToolContext {

sessionId: string;

logger: Logger;

abort: AbortSignal;

}

```

### 4.2 Plugin Registration

```typescript

// Library usage - factory function pattern

import { createClient } from '@open-wa/core';

import { chatwootPlugin } from '@open-wa/integration-chatwoot';

const client = await createClient({

sessionId: 'main',

plugins: [

// Plugin factory - receives PluginInput, returns Hooks

chatwootPlugin({

url: 'https://chatwoot.example.com',

apiKey: '...',

}),

],

});

// CLI usage (via config file)

// wa.config.ts

export default defineConfig({

sessionId: 'main',

plugins: [

'@open-wa/integration-chatwoot',

'@open-wa/integration-cloudflare',

],

chatwoot: {

url: '...',

},

});

```

### 4.3 Plugin Host Implementation

```typescript

// packages/core/src/pluginHost.ts

import type { Plugin, Hooks, PluginInput } from './plugin';

import type { HyperEmitter } from '@open-wa/hyperemitter';

import type { Logger } from '@open-wa/logger';

export class PluginHost {

private plugins: Map<string, { hooks: Hooks; name: string }> = new Map();

private logger: Logger;

constructor(private events: HyperEmitter<OpenWAEventMap>, logger: Logger) {

this.logger = logger.withContext({ component: 'plugin-host' });

}

async register(name: string, plugin: Plugin, input: PluginInput): Promise<void> {

if (this.plugins.has(name)) {

throw new Error(`Plugin ${name} already registered`);

}

const hooks = await plugin(input);

this.plugins.set(name, { hooks, name });

// Wire up event hooks to HyperEmitter

this.wireHooks(name, hooks);

this.logger.info('plugin_registered', { plugin: name });

}

private wireHooks(name: string, hooks: Hooks): void {

// Wire lifecycle hooks to events

const hookEvents = [

'core.starting', 'core.started', 'core.stopping',

'auth.qr', 'auth.authenticated',

'client.ready',

'message.received', 'message.sent', 'message.ack'

] as const;

for (const event of hookEvents) {

const handler = hooks[event];

if (handler) {

this.events.on(event as any, async (payload: any) => {

try {

await handler(payload);

} catch (err) {

this.logger.error('plugin_hook_error', { plugin: name, event, error: err });

}

});

}

}

// Wire catch-all event handler

if (hooks.event) {

// Use wildcard pattern for catch-all

this.events.on('#' as any, async (payload: any) => {

// Note: HyperEmitter doesn't provide event name in callback

// This would need adjustment in actual implementation

});

}

}

async dispose(): Promise<void> {

for (const [name, { hooks }] of this.plugins) {

if (hooks.dispose) {

try {

await hooks.dispose();

} catch (err) {

this.logger.error('plugin_dispose_error', { plugin: name, error: err });

}

}

}

this.plugins.clear();

}

getTools(): Record<string, { plugin: string; tool: ToolDefinition }> {

const tools: Record<string, { plugin: string; tool: ToolDefinition }> = {};

for (const [name, { hooks }] of this.plugins) {

if (hooks.tool) {

for (const [toolName, toolDef] of Object.entries(hooks.tool)) {

tools[`${name}.${toolName}`] = { plugin: name, tool: toolDef };

}

}

}

return tools;

}

}

```

---

## 5. Event System Design

### 5.1 Using Existing HyperEmitter

**We use the existing `packages/hyperemitter` package** - no need to create a new events package.

Key features already available:

- **Typed EventMap** - `HyperEmitter<TMap extends EventMap>`

- **MQTT-style wildcards** - `+` (single level) and `#` (multi-level)

- **WeakRef support** - automatic cleanup of garbage-collected listeners

- **Node EventEmitter bridges** - `fromNodeEmitter()`, `toNodeEmitter()`

- **EventTarget support** - `onEventTarget()`

- **AbortSignal support** - listeners can be cancelled via signal

- **Radix tree routing** - high-performance pattern matching

### 5.2 Event Map (Comprehensive v2)

> **Updated 2026-01-25**: Comprehensive event map based on deep analysis of launch procedure,

> session recovery, preprocessing, webhooks, patches, and CLI/server lifecycle.

#### 5.2.1 Event Metadata System

Each event has metadata annotations to control routing:

```typescript

// packages/core/src/events/meta.ts

/** Metadata for every event key */

export interface OpenWAEventMeta {

/** NEVER trigger webhooks (internal instrumentation only) */

internal: boolean;

/** Contains secrets/PII (QR codes, session blobs, link codes) */

sensitive: boolean;

}

/** Runtime event name with session suffix: {namespace}.{sessionId} */

export type OpenWAEventName<K extends keyof OpenWAEventMap> = `${K}.${string}`;

/** Common context attached to operational events */

export interface EventContext {

correlationId: string;  // Trace a single launch/retry/reinject cycle

attempt?: number;       // Incrementing retry attempt (0 for first)

ts: number;             // Timestamp (ms)

}

/** Standard "step" payload for launch/patch/persistence steps */

export interface StepEvent<TDetails = Record<string, unknown>> extends EventContext {

step: string;

details?: TDetails;

error?: { name: string; message: string; stack?: string };

durationMs?: number;

}

```

#### 5.2.2 Complete Event Map

```typescript

// packages/core/src/events/eventMap.ts

export interface OpenWAEventMap {

// ============================================================================

// LAUNCH NAMESPACE (ALL INTERNAL - never trigger webhooks)

// The launch procedure is delicate with circular retries

// ============================================================================

// --- Launch lifecycle ---

'launch.create.start': StepEvent<{ configSummary?: Record<string, unknown> }>;

'launch.create.retry': StepEvent<{ reason: string; nextAttempt: number }>;

'launch.create.ready': StepEvent<{ state: STATE }>;

// --- Config & logging setup ---

'launch.config.setup.before': StepEvent;

'launch.config.setup.after': StepEvent;

'launch.logging.setup.before': StepEvent;

'launch.logging.setup.after': StepEvent;

// --- Update check ---

'launch.update.check.before': StepEvent<{ currentVersion?: string }>;

'launch.update.check.after': StepEvent<{ updateAvailable?: boolean; latestVersion?: string }>;

// --- Browser initialization ---

'launch.browser.init.before': StepEvent<{ browserArgs?: string[]; headless?: boolean }>;

'launch.browser.init.after': StepEvent<{ pid?: number }>;

// --- Page setup ---

'launch.page.init.before': StepEvent;

'launch.page.init.after': StepEvent<{ userAgent?: string; viewport?: { w: number; h: number } }>;

'launch.page.interception.before': StepEvent<{ enabled: boolean }>;

'launch.page.interception.after': StepEvent;

// --- Navigation ---

'launch.navigation.gotoWaWeb.before': StepEvent<{ url: string }>;

'launch.navigation.gotoWaWeb.after': StepEvent<{ finalUrl?: string }>;

// --- Module loading ---

'launch.modules.wait.before': StepEvent<{ timeoutMs?: number }>;

'launch.modules.wait.after': StepEvent<{ success: boolean }>;

// --- Early injection check ---

'launch.injection.earlyCheck.before': StepEvent;

'launch.injection.earlyCheck.after': StepEvent<{ canInjectPreAuth: boolean }>;

// --- Auth flow ---

'launch.auth.check.before': StepEvent<{ timeoutMs?: number }>;

'launch.auth.check.after': StepEvent<{ isAuthenticated: boolean; method?: 'race' | 'direct' }>;

'launch.auth.nuke.detected': StepEvent<{ reason: string }>;  // Session expired

'launch.auth.timeout': StepEvent<{ timeoutMs: number; phoneOutOfReach?: boolean }>;

'launch.auth.phoneOutOfReach': StepEvent<{ reason?: string }>;

// --- QR / Link code (SENSITIVE) ---

'launch.auth.qr.requested': StepEvent<{ smartQr?: boolean }>;

'launch.auth.qr.generated': StepEvent<{ qr: string; ascii?: string; attemptInThisCycle?: number }>;  // SENSITIVE

'launch.auth.qr.scanned': StepEvent;

'launch.auth.qr.expired': StepEvent;

'launch.auth.linkCode.requested': StepEvent;

'launch.auth.linkCode.generated': StepEvent<{ linkCode: string }>;  // SENSITIVE

// --- Pairing/syncing transitions ---

'launch.auth.pairing': StepEvent;

'launch.auth.syncing': StepEvent;

// --- License preload (parallel) ---

'launch.license.preload.before': StepEvent;

'launch.license.preload.after': StepEvent<{ success: boolean }>;

// --- WAPI injection ---

'launch.wapi.inject.before': StepEvent<{ injectPreApiScripts: boolean }>;

'launch.wapi.inject.after': StepEvent<{ success: boolean }>;

// --- Session validity check ---

'launch.session.validityCheck.before': StepEvent;

'launch.session.validityCheck.after': StepEvent<{ valid: boolean; hasStore: boolean; hasMsg: boolean }>;

'launch.session.invalid.retry': StepEvent<{ reason: string }>;  // Triggers recursive create()

// --- License check/injection ---

'launch.license.check.before': StepEvent;

'launch.license.check.after': StepEvent<{ status: 'ok' | 'missing' | 'invalid' | 'expired'; detail?: string }>;

// --- Init patch ---

'launch.patch.init.before': StepEvent;

'launch.patch.init.after': StepEvent<{ applied: string[] }>;

// --- Client finalization ---

'launch.client.finalize.before': StepEvent;

'launch.client.finalize.after': StepEvent<{ state: STATE }>;

// ============================================================================

// SESSION NAMESPACE (reinjection, recovery, state changes)

// ============================================================================

'session.state.changed': StepEvent<{ prev: STATE; next: STATE; reason?: string }>;

'session.connection.disconnected': StepEvent<{ reason?: string; wasLoggedIn?: boolean }>;

'session.connection.reconnecting': StepEvent<{ reason?: string }>;

'session.connection.reconnected': StepEvent<{ downtimeMs?: number }>;

// --- Reinjection (when frame navigates and WAPI is missing) ---

'session.frame.navigated': StepEvent<{ url?: string; isMainFrame: boolean }>;  // INTERNAL

'session.reinject.detected': StepEvent<{ reason: 'wapi_missing' | 'stale_session' | 'reload' | string }>;

'session.reinject.before': StepEvent<{ reason: string }>;

'session.reinject.after': StepEvent<{ success: boolean }>;

'session.reinject.qr.waiting': StepEvent<{ reason?: string }>;

'session.stale.detected': StepEvent<{ reason?: string }>;

'session.logout': StepEvent<{ reason?: string }>;

// ============================================================================

// MESSAGE NAMESPACE (covers SimpleListener.Message, AnyMessage, MessageDeleted)

// ============================================================================

'message.received': { ctx: EventContext; message: Message };

'message.any': { ctx: EventContext; message: Message };

'message.deleted': { ctx: EventContext; messageId: string; chatId: string; by?: string };

// ============================================================================

// ACK NAMESPACE

// ============================================================================

'ack.changed': { ctx: EventContext; ack: Ack };

// ============================================================================

// GROUP NAMESPACE

// ============================================================================

'group.addedToGroup': { ctx: EventContext; groupId: string; by?: string };

'group.removedFromGroup': { ctx: EventContext; groupId: string; by?: string };

'group.participants.changed.global': { ctx: EventContext; change: GroupParticipantChange };

'group.approval.request': { ctx: EventContext; groupId: string; requesterId: string };

'group.changed': { ctx: EventContext; groupId: string; changeType: string };

// ============================================================================

// CHAT NAMESPACE

// ============================================================================

'chat.deleted': { ctx: EventContext; chatId: string };

'chat.opened': { ctx: EventContext; chat: Chat };

'chat.state': { ctx: EventContext; state: ChatState };

// ============================================================================

// DEVICE NAMESPACE

// ============================================================================

'device.battery': { ctx: EventContext; battery: BatteryStatus };

'device.plugged': { ctx: EventContext; plugged: boolean; battery?: number };

// ============================================================================

// CALL NAMESPACE

// ============================================================================

'call.incoming': { ctx: EventContext; call: IncomingCall };

'call.state': { ctx: EventContext; state: CallState };

// ============================================================================

// AUTH NAMESPACE (runtime, distinct from launch.auth.*)

// ============================================================================

'auth.logout': { ctx: EventContext; reason?: string };

// ============================================================================

// UI NAMESPACE (buttons, polls)

// ============================================================================

'ui.button': { ctx: EventContext; messageId: string; buttonId: string; from: string };

'ui.poll.vote': { ctx: EventContext; vote: PollVote };

// ============================================================================

// BROADCAST / LABEL / STORY / COMMERCE / REACTION

// ============================================================================

'broadcast.received': { ctx: EventContext; message: Message };

'label.changed': { ctx: EventContext; labelId: string; action: 'added' | 'removed' | 'renamed' };

'story.received': { ctx: EventContext; storyId: string; from: string; timestamp: number };

'commerce.order': { ctx: EventContext; orderId: string; from: string };

'commerce.product.new': { ctx: EventContext; productId: string; catalogId?: string };

'reaction.added': { ctx: EventContext; reaction: Reaction };

// ============================================================================

// MEDIA NAMESPACE (preprocessing pipeline + upload)

// INTERNAL - instrumentation for media processing

// ============================================================================

'media.preprocess.before': { ctx: EventContext; message: Message; processors: MessagePreProcessor[] };

'media.preprocess.after': { ctx: EventContext; message: Message; results: MediaProcessResult[] };

// Per-processor events

'media.processor.SCRUB.before': { ctx: EventContext; message: Message };

'media.processor.SCRUB.after': { ctx: EventContext; result: MediaProcessResult };

'media.processor.BODY_ONLY.before': { ctx: EventContext; message: Message };

'media.processor.BODY_ONLY.after': { ctx: EventContext; result: MediaProcessResult };

'media.processor.AUTO_DECRYPT.before': { ctx: EventContext; message: Message };

'media.processor.AUTO_DECRYPT.after': { ctx: EventContext; result: MediaProcessResult };

'media.processor.AUTO_DECRYPT_SAVE.before': { ctx: EventContext; message: Message; saveDir?: string };

'media.processor.AUTO_DECRYPT_SAVE.after': { ctx: EventContext; result: MediaProcessResult };

'media.processor.UPLOAD_CLOUD.before': { ctx: EventContext; message: Message; provider: 's3' | 'gcs' | string };

'media.processor.UPLOAD_CLOUD.after': { ctx: EventContext; result: MediaProcessResult };

// S3 upload specific

'media.upload.s3.before': { ctx: EventContext; messageId: string; bucket: string; key: string };

'media.upload.s3.after': { ctx: EventContext; messageId: string; bucket: string; key: string; url?: string; etag?: string };

// ============================================================================

// WEBHOOK NAMESPACE (ALL INTERNAL - to prevent infinite loops!)

// ============================================================================

'webhook.registered': { ctx: EventContext; webhook: WebhookRegistration };

'webhook.unregistered': { ctx: EventContext; webhookId: string };

'webhook.trigger.before': { ctx: EventContext; webhookId: string; event: string; payload: unknown };

'webhook.trigger.after': { ctx: EventContext; webhookId: string; event: string; enqueued: boolean; reasonIfSkipped?: string };

'webhook.queue.enqueued': { ctx: EventContext; delivery: WebhookDeliveryAttempt };

'webhook.queue.dequeued': { ctx: EventContext; deliveryId: string; webhookId: string };

'webhook.deliver.before': { ctx: EventContext; attempt: WebhookDeliveryAttempt };

'webhook.deliver.after': { ctx: EventContext; result: WebhookDeliveryResult };

// ============================================================================

// PERSISTENCE NAMESPACE (session save, compress, zip, upload)

// INTERNAL + SENSITIVE - contains session data

// ============================================================================

'persistence.session.save.before': StepEvent<{ target: 'disk' | 's3' | 'memory' }>;

'persistence.session.save.after': StepEvent<{ artifacts: PersistenceArtifact[] }>;

'persistence.compress.zstd.before': StepEvent<{ inputBytes?: number }>;

'persistence.compress.zstd.after': StepEvent<{ artifact: PersistenceArtifact }>;

'persistence.archive.zip.before': StepEvent<{ inputs: Array<{ path: string; sizeBytes?: number }> }>;

'persistence.archive.zip.after': StepEvent<{ artifact: PersistenceArtifact }>;

'persistence.upload.s3.before': StepEvent<{ bucket: string; key: string; kind: 'sessionData' | 'zstd' | 'zip' }>;

'persistence.upload.s3.after': StepEvent<{ bucket: string; key: string; etag?: string; sizeBytes?: number }>;

// ============================================================================

// PATCH NAMESPACE (before/after patch application)

// INTERNAL - instrumentation only

// ============================================================================

'patch.apply.before': StepEvent<{ patchId: string; description?: string }>;

'patch.apply.after': StepEvent<{ patchId: string; applied: boolean }>;

'patch.init.before': StepEvent;

'patch.init.after': StepEvent<{ applied: string[] }>;

// ============================================================================

// LICENSE NAMESPACE (runtime license checks)

// INTERNAL - instrumentation only

// ============================================================================

'license.check.before': StepEvent<{ source: 'local' | 'remote' | 'cached' }>;

'license.check.after': StepEvent<{ status: 'ok' | 'missing' | 'invalid' | 'expired'; detail?: string }>;

'license.inject.before': StepEvent;

'license.inject.after': StepEvent<{ success: boolean }>;

// ============================================================================

// CLI / SERVER NAMESPACE

// INTERNAL - lifecycle events

// ============================================================================

'cli.launched': { ctx: EventContext; argv: string[]; version?: string };

'server.start.before': StepEvent<{ host?: string; port?: number }>;

'server.start.after': StepEvent<{ host: string; port: number }>;

'server.port.live': { ctx: EventContext; url: string; host: string; port: number };

// ============================================================================

// ERROR NAMESPACE

// ============================================================================

'error': { scope: string; error: Error; fatal?: boolean };

}

```

#### 5.2.3 Event Metadata Map (Webhook/Transport Filtering)

```typescript

// packages/core/src/events/meta.ts

export const OpenWAEventMeta: Record<keyof OpenWAEventMap, OpenWAEventMeta> = {

// --- launch.* (ALL internal, some sensitive) ---

'launch.create.start': { internal: true, sensitive: false },

'launch.create.retry': { internal: true, sensitive: false },

'launch.create.ready': { internal: true, sensitive: false },

'launch.config.setup.before': { internal: true, sensitive: false },

'launch.config.setup.after': { internal: true, sensitive: false },

'launch.logging.setup.before': { internal: true, sensitive: false },

'launch.logging.setup.after': { internal: true, sensitive: false },

'launch.update.check.before': { internal: true, sensitive: false },

'launch.update.check.after': { internal: true, sensitive: false },

'launch.browser.init.before': { internal: true, sensitive: false },

'launch.browser.init.after': { internal: true, sensitive: false },

'launch.page.init.before': { internal: true, sensitive: false },

'launch.page.init.after': { internal: true, sensitive: false },

'launch.page.interception.before': { internal: true, sensitive: false },

'launch.page.interception.after': { internal: true, sensitive: false },

'launch.navigation.gotoWaWeb.before': { internal: true, sensitive: false },

'launch.navigation.gotoWaWeb.after': { internal: true, sensitive: false },

'launch.modules.wait.before': { internal: true, sensitive: false },

'launch.modules.wait.after': { internal: true, sensitive: false },

'launch.injection.earlyCheck.before': { internal: true, sensitive: false },

'launch.injection.earlyCheck.after': { internal: true, sensitive: false },

'launch.auth.check.before': { internal: true, sensitive: false },

'launch.auth.check.after': { internal: true, sensitive: false },

'launch.auth.nuke.detected': { internal: true, sensitive: false },

'launch.auth.timeout': { internal: true, sensitive: false },

'launch.auth.phoneOutOfReach': { internal: true, sensitive: false },

'launch.auth.qr.requested': { internal: true, sensitive: false },

'launch.auth.qr.generated': { internal: true, sensitive: true },  // QR CODE = SENSITIVE

'launch.auth.qr.scanned': { internal: true, sensitive: false },

'launch.auth.qr.expired': { internal: true, sensitive: false },

'launch.auth.linkCode.requested': { internal: true, sensitive: false },

'launch.auth.linkCode.generated': { internal: true, sensitive: true },  // LINK CODE = SENSITIVE

'launch.auth.pairing': { internal: true, sensitive: false },

'launch.auth.syncing': { internal: true, sensitive: false },

'launch.license.preload.before': { internal: true, sensitive: false },

'launch.license.preload.after': { internal: true, sensitive: false },

'launch.wapi.inject.before': { internal: true, sensitive: false },

'launch.wapi.inject.after': { internal: true, sensitive: false },

'launch.session.validityCheck.before': { internal: true, sensitive: false },

'launch.session.validityCheck.after': { internal: true, sensitive: false },

'launch.session.invalid.retry': { internal: true, sensitive: false },

'launch.license.check.before': { internal: true, sensitive: false },

'launch.license.check.after': { internal: true, sensitive: false },

'launch.patch.init.before': { internal: true, sensitive: false },

'launch.patch.init.after': { internal: true, sensitive: false },

'launch.client.finalize.before': { internal: true, sensitive: false },

'launch.client.finalize.after': { internal: true, sensitive: false },

// --- session.* (mostly internal except state/connection) ---

'session.state.changed': { internal: false, sensitive: false },

'session.connection.disconnected': { internal: false, sensitive: false },

'session.connection.reconnecting': { internal: false, sensitive: false },

'session.connection.reconnected': { internal: false, sensitive: false },

'session.frame.navigated': { internal: true, sensitive: false },

'session.reinject.detected': { internal: true, sensitive: false },

'session.reinject.before': { internal: true, sensitive: false },

'session.reinject.after': { internal: true, sensitive: false },

'session.reinject.qr.waiting': { internal: true, sensitive: false },

'session.stale.detected': { internal: true, sensitive: false },

'session.logout': { internal: false, sensitive: false },

// --- message/ack/chat/group/device/call/etc. (webhook-eligible) ---

'message.received': { internal: false, sensitive: false },

'message.any': { internal: false, sensitive: false },

'message.deleted': { internal: false, sensitive: false },

'ack.changed': { internal: false, sensitive: false },

'group.addedToGroup': { internal: false, sensitive: false },

'group.removedFromGroup': { internal: false, sensitive: false },

'group.participants.changed.global': { internal: false, sensitive: false },

'group.approval.request': { internal: false, sensitive: false },

'group.changed': { internal: false, sensitive: false },

'chat.deleted': { internal: false, sensitive: false },

'chat.opened': { internal: false, sensitive: false },

'chat.state': { internal: false, sensitive: false },

'device.battery': { internal: false, sensitive: false },

'device.plugged': { internal: false, sensitive: false },

'call.incoming': { internal: false, sensitive: false },

'call.state': { internal: false, sensitive: false },

'auth.logout': { internal: false, sensitive: false },

'ui.button': { internal: false, sensitive: false },

'ui.poll.vote': { internal: false, sensitive: false },

'broadcast.received': { internal: false, sensitive: false },

'label.changed': { internal: false, sensitive: false },

'story.received': { internal: false, sensitive: false },

'commerce.order': { internal: false, sensitive: false },

'commerce.product.new': { internal: false, sensitive: false },

'reaction.added': { internal: false, sensitive: false },

// --- media.* (internal instrumentation) ---

'media.preprocess.before': { internal: true, sensitive: false },

'media.preprocess.after': { internal: true, sensitive: false },

'media.processor.SCRUB.before': { internal: true, sensitive: false },

'media.processor.SCRUB.after': { internal: true, sensitive: false },

'media.processor.BODY_ONLY.before': { internal: true, sensitive: false },

'media.processor.BODY_ONLY.after': { internal: true, sensitive: false },

'media.processor.AUTO_DECRYPT.before': { internal: true, sensitive: false },

'media.processor.AUTO_DECRYPT.after': { internal: true, sensitive: false },

'media.processor.AUTO_DECRYPT_SAVE.before': { internal: true, sensitive: false },

'media.processor.AUTO_DECRYPT_SAVE.after': { internal: true, sensitive: false },

'media.processor.UPLOAD_CLOUD.before': { internal: true, sensitive: false },

'media.processor.UPLOAD_CLOUD.after': { internal: true, sensitive: false },

'media.upload.s3.before': { internal: true, sensitive: false },

'media.upload.s3.after': { internal: true, sensitive: false },

// --- webhook.* (ALWAYS internal to prevent infinite loops!) ---

'webhook.registered': { internal: true, sensitive: false },

'webhook.unregistered': { internal: true, sensitive: false },

'webhook.trigger.before': { internal: true, sensitive: false },

'webhook.trigger.after': { internal: true, sensitive: false },

'webhook.queue.enqueued': { internal: true, sensitive: false },

'webhook.queue.dequeued': { internal: true, sensitive: false },

'webhook.deliver.before': { internal: true, sensitive: false },

'webhook.deliver.after': { internal: true, sensitive: false },

// --- persistence.* (internal + sensitive) ---

'persistence.session.save.before': { internal: true, sensitive: true },

'persistence.session.save.after': { internal: true, sensitive: true },

'persistence.compress.zstd.before': { internal: true, sensitive: true },

'persistence.compress.zstd.after': { internal: true, sensitive: true },

'persistence.archive.zip.before': { internal: true, sensitive: true },

'persistence.archive.zip.after': { internal: true, sensitive: true },

'persistence.upload.s3.before': { internal: true, sensitive: true },

'persistence.upload.s3.after': { internal: true, sensitive: true },

// --- patch/license (internal instrumentation) ---

'patch.apply.before': { internal: true, sensitive: false },

'patch.apply.after': { internal: true, sensitive: false },

'patch.init.before': { internal: true, sensitive: false },

'patch.init.after': { internal: true, sensitive: false },

'license.check.before': { internal: true, sensitive: false },

'license.check.after': { internal: true, sensitive: false },

'license.inject.before': { internal: true, sensitive: false },

'license.inject.after': { internal: true, sensitive: false },

// --- cli/server (internal lifecycle) ---

'cli.launched': { internal: true, sensitive: false },

'server.start.before': { internal: true, sensitive: false },

'server.start.after': { internal: true, sensitive: false },

'server.port.live': { internal: true, sensitive: false },

// --- error ---

'error': { internal: false, sensitive: false },

};

```

#### 5.2.4 Wildcard Pattern Examples

```typescript

// Using HyperEmitter MQTT-style wildcards with the new event map

// All launch events (internal only)

events.on('launch.#', (payload) => { /* instrumentation */ });

// All auth events during launch

events.on('launch.auth.+', (payload) => { /* auth flow tracking */ });

// All QR-related events (be careful - sensitive!)

events.on('launch.auth.qr.+', (payload) => { /* QR handling */ });

// All message events

events.on('message.+', (payload) => { /* message.received, message.any, message.deleted */ });

// All group participant changes

events.on('group.participants.+', (payload) => { /* add, remove, promote, demote */ });

// All media processor events

events.on('media.processor.+.before', (payload) => { /* before any processor */ });

events.on('media.processor.+.after', (payload) => { /* after any processor */ });

// All session events

events.on('session.+', (payload) => { /* connection, reinject, stale, logout */ });

// All events for a specific session (using session suffix at runtime)

events.on('#.session1', (payload) => { /* all events for session1 */ });

```

#### 5.2.5 Transport Filtering Helper

```typescript

// packages/core/src/events/transport.ts

import { OpenWAEventMeta, OpenWAEventMetaMap } from './meta';

/** Filter events eligible for webhooks (not internal, not sensitive) */

export function isWebhookEligible(event: keyof OpenWAEventMap): boolean {

const meta = OpenWAEventMetaMap[event];

return !meta.internal && !meta.sensitive;

}

/** Filter events eligible for external logging (not sensitive) */

export function isLoggingEligible(event: keyof OpenWAEventMap): boolean {

const meta = OpenWAEventMetaMap[event];

return !meta.sensitive;

}

/** Get all events in a namespace */

export function getEventsInNamespace(namespace: string): (keyof OpenWAEventMap)[] {

return Object.keys(OpenWAEventMetaMap)

.filter(key => key.startsWith(namespace + '.')) as (keyof OpenWAEventMap)[];

}

```

### 5.3 Event Bus Setup in Core

```typescript

// packages/core/src/createClient.ts

import { HyperEmitter } from '@open-wa/hyperemitter';

import { createLogger } from '@open-wa/logger';

import type { OpenWAEventMap } from './events/eventMap';

export async function createClient(config: CreateClientOptions) {

const logger = createLogger({ component: 'core' });

// Create typed event bus using existing HyperEmitter

const events = new HyperEmitter<OpenWAEventMap>({

delimiter: '.',

captureRejections: true,

onError: (err) => logger.error('event_error', { error: err }),

logger: logger,

debug: config.debug ?? false,

});

// Events are now fully typed:

events.emit('core.starting', { config: resolvedConfig });

// Wildcard subscriptions work:

events.on('message.+' as any, (payload) => {

// Catches message.received, message.sent, message.ack, etc.

});

events.on('group.participant.#' as any, (payload) => {

// Catches all group.participant.* events

});

// ... rest of initialization

}

```

---

## 6. Migration Strategy

### 6.1 Dual-Track Approach

1. **Keep legacy working**: Rename `packages/core` → `packages/legacy`, continue publishing as-is

2. **Build new packages incrementally**: Each new package is tested independently

3. **Compatibility facade**: Optional wrapper that routes calls to new packages where implemented

4. **Gradual deprecation**: Runtime warnings on legacy-only paths

### 6.2 Backward Compatibility

```typescript

// packages/legacy/src/index.ts (add deprecation notice)

console.warn(

'[@open-wa/wa-automate] This package is deprecated. ' +

'Please migrate to @open-wa/client. ' +

'See: https://docs.openwa.dev/migration'

);

// Re-export everything as before

export * from './api/Client';

export * from './api/model';

// ...

```

### 6.3 Import Path Migration

| Old Import | New Import |

|------------|------------|

| `@open-wa/wa-automate` | `@open-wa/client` |

| `{ Client }` | `{ Client }` (same API) |

| `{ create }` | `{ createClient }` |

| `{ ev }` | `import { eventBus } from '@open-wa/events'` |

| `{ ConfigObject }` | `import { Config } from '@open-wa/config'` |

---

## 7. Phased Implementation Plan (Simplified)

### Phase 0: Foundation (DONE)

- [x] `packages/schema` - Zod schemas

- [x] `packages/config` - Config management

- [x] `packages/driver-interface` - Browser abstraction

- [x] `packages/hyperemitter` - Typed event bus with wildcards (USE THIS)

- [x] `packages/logger` - Winston-based logging (USE THIS)

### Phase 1: Rename Core to Legacy (0.5 day)

- [ ] Rename `packages/core` → `packages/legacy`

- [ ] Update all internal imports

- [ ] Add deprecation warnings

- [ ] Verify existing tests pass

### Phase 2: Driver Implementations (1-2 days)

- [ ] Create `packages/driver-puppeteer`

- [ ] Move puppeteer-specific code from legacy

- [ ] Create `packages/driver-playwright` (stub)

### Phase 3: New Core Backbone (3-4 days)

- [ ] Create new `packages/core`

- [ ] Implement `createClient()` lifecycle

- [ ] Implement `PluginHost` (opencode-style)

- [ ] Implement `core/session/` (session management, QR, auth)

- [ ] Implement `core/transport/` (WAPI injection, patches)

- [ ] Wire up hyperemitter, config, driver-interface

- [ ] Define `OpenWAEventMap` for typed events

- [ ] Write integration tests

### Phase 4: Domain & Client Packages (2-3 days)

- [ ] Create `packages/domain`

- [ ] Move Collector, MessageCollector to domain/

- [ ] Create `packages/client`

- [ ] Extract Client.ts methods into organized modules

- [ ] Setup codegen for method stubs

- [ ] Ensure API parity with legacy

### Phase 5: CLI Package (1-2 days)

- [ ] Create `packages/cli`

- [ ] Extract CLI logic from legacy

- [ ] Update to use new packages

- [ ] Add plugin loading from config

### Phase 6: Integrations (1-2 days per integration)

- [ ] Create `integrations/chatwoot`

- [ ] Create `integrations/cloudflare`

- [ ] Create `integrations/s3`

- [ ] Create `integrations/webhook`

### Phase 7: Codegen (1 day)

- [ ] Create `packages/codegen`

- [ ] Move Postman generation

- [ ] Add client method generation from schemas

---

## Summary of Changes (v2)

| Original Plan | Updated Plan | Reason |

|---------------|--------------|--------|

| Create `packages/events` | Use `packages/hyperemitter` | Already exists with typed EventMap, wildcards, WeakRef |

| Create `packages/logging` | Use `packages/logger` | Already exists with Winston, transports, security |

| Create `packages/session` | Keep in `core/session/` | Core component - no external use case |

| Create `packages/transport-web` | Keep in `core/transport/` | Core component - no external use case |

| Object-based plugin interface | Factory function pattern | Matches opencode plugin pattern |

| 10 phases | 7 phases | Fewer packages to create |

---

## 8. Risk Assessment

### High Risk

| Risk | Impact | Mitigation |

|------|--------|------------|

| Breaking existing users | Critical | Dual-track + facade pattern |

| Circular dependencies | High | Strict package boundaries + CI checks |

| Event type inconsistencies | Medium | Central EventMap + TypeScript |

| Driver abstraction leakage | Medium | Review all driver-interface usage |

### Medium Risk

| Risk | Impact | Mitigation |

|------|--------|------------|

| Test coverage gaps | Medium | Require tests for each new package |

| Documentation lag | Medium | Update docs with each phase |

| Performance regression | Medium | Benchmark critical paths |

### Low Risk

| Risk | Impact | Mitigation |

|------|--------|------------|

| Package naming conflicts | Low | Reserve npm names early |

| Monorepo tooling issues | Low | Already using pnpm workspaces |

---

## Appendix A: External References

- Oracle consultation: Architectural recommendations for package split

- VSCode Extension API: Plugin registration patterns

- Fastify: Encapsulated plugin system with decorators

- NestJS: Module-based DI with lifecycle hooks

## Appendix B: Decision Log

| Decision | Rationale | Date |

|----------|-----------|------|

| Event-based plugins over DI | Simpler, less magic, TypeScript-friendly | 2026-01-25 |

| Rename core to legacy | Preserves reference, new core is truly minimal | 2026-01-25 |

| integrations/ at root | Clear separation, not internal packages | 2026-01-25 |

| TypedEventBus over raw EventEmitter | Compile-time safety for events | 2026-01-25 |

| Hybrid Fastify + EventEmitter pattern | Best of both: simple registration + fine-grained hooks | 2026-01-25 |

| **Use existing hyperemitter** | Already has typed EventMap, wildcards, WeakRef, bridges | 2026-01-25 |

| **Use existing logger** | Already has Winston, transports, security, middleware | 2026-01-25 |

| **Keep session in core** | Core component - no external use case | 2026-01-25 |

| **Keep transport in core** | Core component - no external use case | 2026-01-25 |

| **Factory function plugins** | Matches opencode pattern: `Plugin = (input) => Promise<Hooks>` | 2026-01-25 |

## Appendix C: Plugin Architecture Comparison (Librarian Research)

| Feature           | VSCode     | Webpack          | Fastify       | opencode      | **open-wa (v2)** |

| ----------------- | ---------- | ---------------- | ------------- | ------------- | ---------------- |

| **Core Pattern**      | DI + IPC   | Event Hooks      | Encapsulation | Factory + Hooks | Factory + Hooks |

| **Registration**      | Manifest   | `.apply(compiler)` | `.register(fn)` | `Plugin(input)` | `Plugin(input)` |

| **TypeScript**        | ⭐⭐⭐⭐⭐ | ⭐⭐⭐⭐         | ⭐⭐⭐⭐⭐    | ⭐⭐⭐⭐⭐   | ⭐⭐⭐⭐⭐ |

| **Monorepo Friendly** | ⭐⭐⭐     | ⭐⭐⭐           | ⭐⭐⭐⭐⭐    | ⭐⭐⭐⭐⭐   | ⭐⭐⭐⭐⭐ |

| **Learning Curve**    | Medium     | Medium-High      | Low-Medium    | Low           | Low |

| **Isolation**         | Process    | Logical          | Context       | Hooks         | Hooks |

| **Best For**          | Extensions | Build tools      | APIs          | AI agents     | WhatsApp bots |

**Final Choice**: opencode-inspired factory function pattern

```typescript

// opencode pattern (reference):

export type Plugin = (input: PluginInput) => Promise<Hooks>

export interface Hooks {

event?: (input: { event: Event }) => Promise<void>;

tool?: { [key: string]: ToolDefinition };

'chat.message'?: (input, output) => Promise<void>;

'tool.execute.before'?: (input, output) => Promise<void>;

// ...lifecycle hooks

}

// open-wa implementation (adapted):

export type Plugin = (input: PluginInput) => Promise<Hooks>

export interface Hooks {

event?: (input: { event: string; payload: unknown }) => Promise<void>;

tool?: { [key: string]: ToolDefinition };

dispose?: () => Promise<void>;

// Lifecycle hooks

'core.starting'?: (payload) => Promise<void>;

'client.ready'?: (payload) => Promise<void>;

// Message hooks

'message.received'?: (payload) => Promise<void>;

'message.send.before'?: (input, output) => Promise<void>;

// ...

}

```

**Why this pattern**:

1. Factory function allows configuration per-instance

2. Hooks object is declarative and type-safe

3. `before`/`after` hooks enable interception

4. `dispose` hook ensures cleanup

5. Matches successful production pattern (opencode)

## Appendix D: Pre-Refactoring Checklist (Metis Research)

### Critical Steps Before Any Moves

1. **Dependency Analysis**

```bash

pnpm add -D madge dependency-cruiser

madge --circular --extensions ts packages/core/src

```

2. **Break Circular Dependencies**

- Use `lsp_find_references` to map all cross-package imports

- Extract shared types to dependency-free package

3. **TypeScript Project References**

```json

// packages/core/tsconfig.json

{

"compilerOptions": {

"composite": true,

"declaration": true,

"declarationMap": true

},

"references": [

{ "path": "../schema" },

{ "path": "../config" },

{ "path": "../driver-interface" }

]

}

```

4. **Contract Tests**

```typescript

// Snapshot public API surface

test('public API surface remains stable', () => {

const exportedNames = Object.keys(publicAPI).sort();

expect(exportedNames).toMatchSnapshot();

});

```

5. **Enable pnpm Strict Mode**

```ini

# .npmrc

node-linker=isolated

```

## Appendix E: Existing Patterns to Preserve

| Pattern | Location | Preserve? | Notes |

|---------|----------|-----------|-------|

| Node-Red socket integration | `integrations/node-red/` | ✅ Good pattern | |

| EventEmitter2 wildcards | `controllers/events.ts` | ✅ Via hyperemitter | HyperEmitter has MQTT wildcards |

| Schema auto-generation | `packages/schema/` | ✅ Expand to client | |

| Driver abstraction | `packages/driver-interface/` | ✅ Foundation in place | |

| Discord-style Collector | `structures/Collector.ts` | ✅ Move to domain/ | |

| **HyperEmitter** | `packages/hyperemitter/` | ✅ Use as event bus | Already built - typed, wildcards, WeakRef |

| **Logger** | `packages/logger/` | ✅ Use for all logging | Already built - Winston, transports, security |

## Appendix F: Existing Package Inventory

### packages/hyperemitter (USE THIS)

```typescript

// Key exports

import { HyperEmitter } from '@open-wa/hyperemitter';

const events = new HyperEmitter<MyEventMap>({

delimiter: '.',

captureRejections: true,

onError: (err) => console.error(err),

logger: myLogger,

debug: true,

});

// Typed events

events.on('message.received', (payload) => { /* payload is typed */ });

// MQTT-style wildcards

events.on('message.+', handler);      // single-level: message.received, message.sent

events.on('group.participant.#', h);  // multi-level: group.participant.add, etc.

// Node EventEmitter bridge

const cleanup = events.fromNodeEmitter(nodeEmitter, 'data');

// WeakRef support (auto-cleanup)

events.on('event', handler, { weak: true });

```

### packages/logger (USE THIS)

```typescript

// Key exports

import { createLogger, rootLogger } from '@open-wa/logger';

import { sanitizeLogContext, createSanitizer } from '@open-wa/logger';

import { honoLogger, socketLogger } from '@open-wa/logger';

import * as transports from '@open-wa/logger/transports';

const logger = createLogger({ component: 'core' });

logger.info('message', { key: 'value' });

logger.error('error', { error: err });

// Transports: elasticsearch, cloudflare, file, console, mq

// Security: sanitizer, censors (phone numbers, etc.)

// Middleware: hono, socket.io

```

--- END FILE: notes/issues/11-core-monorepo-refactor.md ---

--- BEGIN FILE: notes/issues/12-v5-post-qr-readiness-recovery.md ---

# v5 Post-QR Readiness Recovery Plan

**Date:** 2026-04-11

**Scope:** Why v5 fails after QR scan while v4 succeeds, and how to restore v4-grade robustness without regressing the v5 architecture.

**v4 reference:** `/Users/Mohammed/projects/tools/wa copy/bin` log context, plus legacy implementation in `packages/legacy/src/controllers/{auth.ts,browser.ts,initializer.ts,launch_checks.ts}`

**v5 reference:** `packages/core/src/{createClient.ts,transport/Transport.ts,transport/InjectionController.ts}`, `packages/wa-automate/src/cli-runtime.ts`, and `logs/v5_fail_after_scan.txt`

**Cross-check:** Sisyphus analysis + Oracle cross-codebase review

---

## Executive summary

The main defect is **not** that v5 fails to inject, and it is **not primarily that patching is broken**. The main defect is that **v5 blesses a post-QR runtime too early, inside a weaker post-auth stabilization model that lacks a strong enough store-settle gate**.

After QR scan, v5 can reach a state where:

- `WAPI` exists,

- runtime bridge bindings exist,

- but `Store.Msg` is still missing.

At that point, v5 still emits `runtime_activation_ready`, proceeds into patch application, and only later fails at the stricter `post_patch` integrity gate with `store_missing`.

Legacy v4 is more robust because it keeps reinjecting and re-checking session integrity around navigation/auth transitions, treats post-auth stabilization more conservatively, and also has an explicit post-injection `Store.Msg` polling gate before it crosses the effective “client ready” boundary.

So the remediation must prioritize:

1. **Behavior fixes** — tighten post-QR/post-auth stabilization, add a store-settle gate, and strengthen recovery.

2. **Telemetry fixes** — stop reporting optimistic readiness when store integrity is incomplete.

---

## Confirmed evidence

### v5 failing path

From `logs/v5_fail_after_scan.txt`:

- `Requiring unknown module "WAWebCollections"` appears before and around QR launch.

- `wapi_injection_probe` reports `hasRuntime:true, hasStoreMsg:false`.

- `runtime_activation_ready` is emitted with `hasStoreMsg:false`.

- Patch lifecycle runs.

- Bootstrap later dies at `post_patch` with `store_missing`.

Relevant code:

- `packages/core/src/transport/assets/wapi.js` — requires `WAWebCollections` to build store access.

- `packages/core/src/transport/Transport.ts:693-724` — `validateRuntimeUsability()` only treats `store_missing` as fatal for `post_patch` / `post_overlay`, not early enough for fresh-auth recovery.

- `packages/core/src/createClient.ts:600-618` — post-auth `post_injection` validation can still emit `runtime_activation_ready`.

- `packages/core/src/transport/Transport.ts:2237-2248` — `recoverRuntimeForCurrentDocument()` short-circuits if runtime + bridge look healthy enough, even if store integrity is still incomplete.

### v4 successful path

From `logs/v4_success_after_scan.txt`:

- navigation triggers reinjection behavior,

- `WAPI CHECK: false` causes retry,

- `Session integrity check passed`,

- post-scan session validity succeeds,

- then patches/license/finalization proceed.

Relevant code:

- `packages/legacy/src/controllers/browser.ts:64-79` — nav-driven reinjection handling.

- `packages/legacy/src/controllers/browser.ts:367-398` — `injectWapi()` retries until integrity passes.

- `packages/legacy/src/controllers/initializer.ts:326-335` — explicit post-injection `Store.Msg` polling gate before the ready path.

- `packages/legacy/src/controllers/initializer.ts:304-311` — legacy waits for a ripe session on reauth-only paths, but still relies on the `Store.Msg` polling gate for session validity.

- `packages/legacy/src/controllers/auth.ts:242-257` — QR success transitions into session loading before full ready behavior.

---

## Root cause statement

v5 currently uses a **too-weak post-auth readiness and stabilization contract**.

It allows a runtime with `WAPI` and bridge bindings but without `Store.Msg` to advance through the launch pipeline. That creates false-positive readiness, allows patches to run against an incomplete authenticated shell, and then fails at the later strict integrity gate.

The primary missing behaviors are:

1. a weak post-auth stabilization model, especially around ripe/session settlement and branch handling after QR scan, and

2. a missing **fresh-auth store-settle gate** before the runtime is considered ready enough for patching and finalization.

The `post_patch allowRepair:false` setting makes the failure irrecoverable once it is reached, but that is a downstream amplifier, not the first defect.

Legacy v4 avoids this failure mode because it combines reinjection/retry behavior, stricter post-auth stabilization around resumed/reauth flows, and an explicit post-injection `Store.Msg` polling gate before it treats the session as valid.

---

## Behavioral differences that matter

### 1. v4 stabilizes more conservatively; v5 mostly classifies and advances

**v4** operationally retries in `injectWapi()` until the session integrity check passes, and it treats post-auth stabilization more cautiously before the ready path.

**v5** captures richer capability state, but its post-auth/fresh-auth path does not impose an equivalent stabilization contract before advancing.

### 2. v5 treats runtime/bridge presence as usable too early

**v4** does not effectively advance until the store-backed runtime is there.

**v5** can emit `runtime_activation_ready` while `hasStoreMsg:false`.

### 3. v5 recovery stops on the wrong condition

`recoverRuntimeForCurrentDocument()` currently treats runtime + bridge presence as enough to stop reinjection. That is too weak after QR/auth transitions, where the runtime shell may exist but the authenticated store is not fully built.

### 4. Ripe-session / post-auth stabilization remains a critical factor

It is too strong to say the ripe-session concern is “debunked.” The legacy named `waitForRipeSession()` helper is indeed concentrated on resumed/reauth flows, but the broader post-auth stabilization concern is still real in v5: branch handling, recovery timing, and runtime settlement after QR scan remain weaker and more ambiguous than the legacy flow.

### 5. `post_patch allowRepair:false` makes the failure terminal

The current `post_patch` stage is stricter than the earlier phases and explicitly disables repair. That is dangerous and probably should change, but it is best understood as the point where the earlier readiness mistake becomes irrecoverable.

### 6. v4’s human-readable logs reflect real control flow

This is secondary to the behavior bug, but still important. Legacy logs show reinjection, integrity checks, ready transitions, and final session stabilization in the same order the code actually executes. v5 telemetry is detailed internally but not narrated clearly enough in the CLI.

---

## Remediation plan

## Phase 1 — Fix the behavior and stabilization contract [CRITICAL]

### Goal

Do not allow fresh-auth/post-QR runtime progression into patching/finalization while post-auth stabilization is incomplete or `Store.Msg` is absent.

### 1. Tighten post-auth readiness gating

**Target files:**

- `packages/core/src/createClient.ts`

- `packages/core/src/transport/Transport.ts`

**Changes:**

1. Rework the post-auth `runValidationStage('post_injection', ...)` path so a post-auth runtime with `hasStoreMsg:false` does **not** produce a satisfied `runtimeUsable` readiness state.

2. Preserve the distinction between:

- pre-auth incomplete runtime that can be deferred, and

- post-auth incomplete runtime that must remain repairable/blocking.

3. Prevent `runtime_activation_ready` from being emitted when the post-auth authenticated store is still incomplete.

**Implementation guidance:**

- The change belongs around:

- `createClient.ts:600-618`

- `Transport.ts:693-724`

- Post-auth validation should either:

- remain deferred and explicitly unreconciled, or

- be considered invalid-but-repairable,

but not "ready."

**Mechanism decision (resolved):**

Three options were considered:

- **Option A**: Make `validateRuntimeUsability()` check `hasStoreMsg` at ALL stages, not just `post_patch`/`post_overlay`. Rejected: would break pre-auth flows where `hasStoreMsg:false` is expected and legitimately deferred.

- **Option B**: Add a NEW validation stage (e.g. `'post_auth_settle'`) between authentication and patching. Rejected: unnecessary stage architecture churn.

- **Option C (selected)**: Keep `validateRuntimeUsability()` stage semantics as-is. Add an explicit `Store.Msg` polling gate in `createClient.ts` between the current lines 604 and 606 — the poll succeeds or the pipeline blocks with a diagnostic error. This is the smallest blast radius and directly mirrors v4's `waitForFunction(Store.Msg, 9000)`.

Option C means `validateRuntimeUsability()` does not change, `runValidationStage()` does not change, and the store-settle contract is enforced in one explicit location in the launch pipeline.

### 2. Elevate ripe-session / post-auth stabilization handling

**Target files:**

- `packages/core/src/createClient.ts`

- `packages/core/src/transport/Transport.ts`

**Changes:**

1. Treat post-auth stabilization as a first-class contract, not a secondary detail.

2. Revisit fresh-auth vs resumed-session branching so recovery and settlement decisions are explicit and testable.

3. Ensure the runtime cannot be treated as practically ready merely because authenticated-shell signals appear while store/runtime internals are still settling.

**Implementation guidance:**

- Do not collapse this into a simplistic “ripe-session inversion” fix.

- Do treat ripe-session / post-auth stabilization as a critical co-factor in the failure, especially for recovery timing and branch selection after QR scan.

### 3. Add a fresh-auth store-settle window

**Target files:**

- `packages/core/src/createClient.ts`

- `packages/core/src/transport/Transport.ts`

**Changes:**

1. Add an explicit timed post-auth settle/polling gate for fresh-auth paths so `Store.Msg` has time to appear before patching/finalization decisions are made.

2. Mirror the practical effect of legacy `initializer.ts:326-335`, which polls `window.Store && window.Store.Msg` rather than performing a single instant capability snapshot.

3. Do **not** describe this as a ripe-session inversion fix. The legacy ripe-session wait is reauth-only; the real fresh-auth gap is missing store-settle polling.

**Concrete parameters:**

- **Timeout:** 15 seconds (v4 uses 9s, but v5's pipeline has more overhead; 15s gives margin).

- **Polling interval:** 200ms (matches v4).

- **Max attempts:** ~75 (15000 / 200).

- **Script:** `!!window.Store && window.Store.Msg` (same as v4, same as existing `STORE_MSG_CHECK_SCRIPT`).

**Timeout-failure behavior:**

When the store-settle gate times out (Store.Msg never appears after 15s):

1. Log diagnostic context: `Object.keys(window.Store || {})` — shows what IS available, matching v4's diagnostic practice.

2. Emit a fatal bootstrap error with scope `bootstrap.store_settle` and a clear message: `Store.Msg not available after 15s store-settle window`.

3. Do **not** silently continue into patching with a known-broken store — that just moves the crash downstream.

4. Future enhancement: consider a full session retry (v4's `kill → create(config)` pattern) instead of dying. That is out of scope for this fix but should be tracked.

**Implementation guidance:**

- The store-settle gate lives in `createClient.ts`, inserted between post-auth validation (current line 604) and the `runtimeUsable: satisfied` update (current line 606).

- Use `transport.page.waitForFunction(STORE_MSG_CHECK_SCRIPT, { timeoutMs: 15000, polling: 200 })` or equivalent.

- The gate runs for ALL post-auth paths (fresh and resumed), since Store.Msg must be present regardless of auth path before patching can proceed.

- This is the primary behavioral fix. Everything else (tightening readiness, recovery semantics) is defense-in-depth.

### 4. Strengthen recovery after QR/auth transitions

**Target file:**

- `packages/core/src/transport/Transport.ts`

**Changes:**

1. Update `recoverRuntimeForCurrentDocument()` so recovery is not skipped merely because runtime and bridge appear present.

2. Make post-auth recovery depend on authenticated store/session integrity too.

3. Ensure that post-auth navigation/runtime replacement can still trigger a true reinjection/recovery path when `hasStoreMsg:false`.

**Implementation guidance:**

- The key short-circuit to revisit is around `Transport.ts:2237-2248`.

- **Important code-path clarification:** When `reconcilePostAuthRuntime()` is called with `freshAuth: true`, the first call to `recoverRuntimeForCurrentDocument()` at line 1498 sets `forceReinject: true`, which correctly bypasses the short-circuit at 2237. However, the **second** call at line 1529 uses `forceReinject: false` — and THAT is the call that hits the short-circuit and returns `runtime_recovery_completed_without_reinject`. The fix must address the second call's decision criteria, not the first.

- The decision should account for store/session readiness, not only WAPI + bridge presence.

### 5. Re-check patch sequencing assumptions

**Target files:**

- `packages/core/src/createClient.ts`

- `packages/core/src/transport/Transport.ts`

**Changes:**

1. Ensure patch preload/apply does not run against a runtime that has not yet satisfied the post-auth store integrity contract.

2. Keep the existing patch lifecycle, but move the “safe to patch” boundary later if necessary.

3. Re-evaluate whether `allowRepair:false` at `post_patch` should remain strict after the upstream gates are fixed.

**Expected outcome:**

- `store_missing` should be caught while repair is still possible, not only at `post_patch` when `allowRepair:false`.

- If `allowRepair:false` remains, it should be because earlier post-auth/store-settle gates guarantee that `post_patch` is already operating on a healthy runtime.

---

## Phase 2 — Add regression tests for the exact bug [CRITICAL]

### Goal

Prevent reintroduction of the post-QR `store_missing` false-readiness bug.

> Tests come before telemetry. You need the tests to verify the behavior fix works before spending time on log formatting.

### 6. Add bootstrap contract coverage for fresh-auth incomplete store and stabilization ambiguity

**Target files:**

- `packages/core/test/unit/bootstrapContract.test.ts`

- related transport/client unit tests if needed

**Required test cases:**

1. **Post-auth runtime with `hasRuntime=true`, `bridgeReady=true`, `hasStoreMsg=false`**

- must **not** emit satisfied readiness

- must **not** proceed as if client activation is complete

2. **Store-settle gate timeout**

- when `Store.Msg` never appears within 15s, bootstrap must fail with `bootstrap.store_settle` scope

- diagnostic context (`Object.keys(window.Store || {})`) must be logged

3. **Store-settle gate success**

- when `Store.Msg` appears after a delay (e.g. 3s), bootstrap must proceed normally into patching

4. **Post-auth stabilization / ripe-session-sensitive path**

- branch handling for fresh-auth vs resumed-session must be explicit and covered

- recovery timing must not assume authenticated-shell signals are sufficient proof of readiness

5. **Post-auth recovery path**

- when store is missing but runtime exists, recovery/reinjection must still be attempted or the session must remain blocked in a recoverable state

6. **Patch lifecycle sequencing**

- patch application must not become the first point at which store absence is discovered irrecoverably

- if `post_patch` remains strict, verify that upstream settle/repair gates make that safe

7. **Telemetry assertion**

- no “ready” style event/message should be emitted when store integrity is incomplete

8. **Diagnostics assertion**

- when failing for `store_missing`, log enough diagnostic context to see what parts of `window.Store` were present

---

## Phase 3 — Restore operator-grade telemetry [HIGH]

### Goal

Make the v5 CLI clearly explain the runtime state transitions that matter during QR/auth recovery.

### 7. Fix misleading readiness logging

**Target files:**

- `packages/core/src/createClient.ts`

- `packages/wa-automate/src/cli-runtime.ts`

**Changes:**

1. Do not narrate readiness with language equivalent to “ready” if `hasStoreMsg:false`.

2. Log explicit post-auth reconciliation outcomes, including:

- `hasRuntime`

- `hasStoreMsg`

- `sessionLoaded`

- `ripeSessionLoaded`

- whether reinjection truly occurred

3. Add a clear terminal summary when bootstrap aborts, e.g.:

- runtime present,

- store missing,

- bridge ready,

- validation stage that failed,

- whether repair was attempted.

4. Clarify operator-facing narration around patch source/tag/timing. Core already knows source/tag in the patch preload/apply flow; the CLI should surface enough of that information to be useful.

### 8. Port the most useful v4 launch narration into v5

**Target files:**

- `packages/wa-automate/src/cli-runtime.ts`

- potentially `packages/core/src/createClient.ts` / `Transport.ts` event emissions where gaps exist

**Minimum milestone set to surface:**

1. browser launched / page navigated

2. scripts injected / reinjected

3. QR scanned, loading session

4. post-auth runtime reconciled

5. session validity / store integrity checks (including store-settle gate outcome)

6. patches applied (source, tag, timing)

7. final ready / socket/API ready summary

**Important:**

This is not just about prettier logs. The operator should be able to distinguish:

- “runtime exists but authenticated store is missing”

- from

- “runtime is actually ready.”

Patch source/tag visibility is only partially missing today. The core transport already emits that detail internally; the main gap is that the CLI does not narrate it clearly enough for operators.

---

## Suggested implementation order

1. `Transport.ts` — fix recovery decision semantics and post-auth stabilization/store-settle behavior (Phase 1.4)

2. `createClient.ts` — add store-settle polling gate (Phase 1.3), tighten post-auth readiness (Phase 1.1), patch boundary (Phase 1.5)

3. tests — lock in the corrected behavior (Phase 2)

4. `cli-runtime.ts` — improve operator narration and failure summaries (Phase 3)

This order fixes the containment breach first, proves it with tests, then installs the warning siren.

---

## Definition of done

The issue is fixed when all of the following are true:

1. After QR scan, v5 does **not** emit satisfied readiness while `hasStoreMsg:false`.

2. A runtime with WAPI present but store missing remains recoverable or explicitly blocked before patching.

3. Patch lifecycle no longer becomes the first irrecoverable detection point for missing store.

4. The CLI clearly reports whether the runtime is:

- injected,

- authenticated,

- store-complete,

- bridge-ready,

- fully ready.

5. Regression tests cover the fresh-auth `store_missing` scenario.

6. The fix path does not dismiss ripe-session / post-auth stabilization as non-causal.

---

## Appendix: concrete file checklist

### Behavior

- [ ] `packages/core/src/transport/Transport.ts`

- [ ] revisit `recoverRuntimeForCurrentDocument()` short-circuit (specifically the second call at line 1529 with `forceReinject: false`)

- [ ] revisit post-auth stabilization / ripe-session-sensitive branch handling

- [ ] confirm post-auth reconciliation logic remains repairable when store is missing

- [ ] (do NOT change `validateRuntimeUsability()` stage semantics — Option C keeps them as-is)

- [ ] `packages/core/src/createClient.ts`

- [ ] add store-settle polling gate between lines 604-606 (`waitForFunction(Store.Msg, 15s, 200ms)`)

- [ ] add timeout-failure handler: log `Object.keys(window.Store || {})`, emit fatal `bootstrap.store_settle`

- [ ] tighten post-auth readiness: do not set `runtimeUsable: satisfied` until store-settle passes

- [ ] prevent premature `runtime_activation_ready` emission when `hasStoreMsg:false`

- [ ] ensure patch lifecycle starts only after store-settle gate

### Tests

- [ ] `packages/core/test/unit/bootstrapContract.test.ts`

- [ ] add fresh-auth `store_missing` regression case

- [ ] add store-settle gate timeout case (15s, must fail with diagnostics)

- [ ] add store-settle gate delayed-success case (Store.Msg appears after 3s, must proceed)

- [ ] assert no false-ready emission

### Telemetry

- [ ] `packages/wa-automate/src/cli-runtime.ts`

- [ ] add post-auth reconciliation narration

- [ ] add store-settle gate outcome narration (waiting / succeeded / timed out)

- [ ] add integrity/failure summary output

- [ ] add clearer patch source/tag/timing narration

- [ ] port key v4 milestones needed for debugging

---

## Final recommendation

Treat this as a **post-auth stabilization + readiness-contract bug with telemetry debt**, not as a patch-only bug.

If you only improve logs, v5 will still fail.

If you only relax post-patch validation, v5 may hide a broken authenticated shell.

If you reduce the issue to a single ripe-session inversion claim, you will oversimplify the fix. But if you dismiss ripe-session / post-auth stabilization concerns entirely, you will also chase the wrong fix.

The correct fix is to restore v4’s robustness principle inside the v5 architecture:

> **do not call the runtime ready until the authenticated store is really there.**

---

## Appendix: future work (out of scope)

- **Full session retry on store-settle timeout**: v4's `kill → create(config)` pattern. Track separately — requires session lifecycle refactoring.

- **`allowRepair:false` at `post_patch`**: If the store-settle gate is in place, this becomes defensible. Revisit only if the gate proves insufficient.

- **`safeMode` equivalent**: v4's optional extra safety delay + triple injection. Low priority once the core gate is in place.

--- END FILE: notes/issues/12-v5-post-qr-readiness-recovery.md ---

--- BEGIN FILE: packages/api/package.json ---

{

"name": "@open-wa/api",

"version": "5.0.0-alpha.1",

"description": "Reusable Easy API transport and runtime explorer layer for open-wa",

"main": "./dist/index.cjs",

"types": "./dist/index.d.cts",

"exports": {

".": {

"import": "./dist/index.cjs",

"require": "./dist/index.cjs",

"types": "./dist/index.d.cts"

}

},

"scripts": {

"build": "tsdown src/index.ts --format cjs",

"dev": "tsdown src/index.ts --format cjs --watch",

"lint": "oxlint src"

},

"dependencies": {

"@elastic/elasticsearch": "catalog:",

"@hono/node-server": "catalog:",

"@hono/node-ws": "^1.3.0",

"@open-wa/schema": "workspace:*",

"@open-wa/screencaster": "workspace:*",

"hono": "catalog:",

"socket.io": "catalog:",

"tree-kill": "^1.2.2"

},

"peerDependencies": {

"vite": "*"

},

"devDependencies": {

"@types/node": "catalog:",

"typescript": "catalog:"

},

"publishConfig": {

"access": "public"

}

}

--- END FILE: packages/api/package.json ---

--- BEGIN FILE: packages/api/tsconfig.json ---

{

"extends": "../../tsconfig.base.json",

"compilerOptions": {

"outDir": "./dist",

"rootDir": "./src",

"paths": {

"@open-wa/schema": [

"../schema/dist/index.d.ts"

],

"@open-wa/schema/*": [

"../schema/dist/*"

]

}

},

"include": [

"src/**/*"

]

}

--- END FILE: packages/api/tsconfig.json ---

--- BEGIN FILE: packages/cf-proxy/.dev.vars ---

UPSTREAM_TOKEN="test_upstream"

CONSUMER_TOKEN="test_consumer"

--- END FILE: packages/cf-proxy/.dev.vars ---

--- BEGIN FILE: packages/cf-proxy/package.json ---

{

"name": "@open-wa/cf-proxy",

"version": "5.0.0",

"description": "Cloudflare Worker Reverse-Tunnel Proxy for Open-WA Sessions",

"main": "./src/index.ts",

"type": "module",

"scripts": {

"dev": "wrangler dev",

"deploy": "wrangler deploy",

"typecheck": "tsc --noEmit",

"build": "tsc"

},

"dependencies": {},

"devDependencies": {

"@cloudflare/workers-types": "^4.20240320.1",

"typescript": "^5.5.0",

"wrangler": "^3.0.0"

}

}

--- END FILE: packages/cf-proxy/package.json ---

--- BEGIN FILE: packages/cf-proxy/tsconfig.json ---

{

"compilerOptions": {

"target": "ES2022",

"module": "ES2022",

"lib": ["ES2022"],

"moduleResolution": "Bundler",

"strict": true,

"esModuleInterop": true,

"skipLibCheck": true,

"forceConsistentCasingInFileNames": true,

"types": [

"@cloudflare/workers-types"

]

},

"include": ["src/**/*"]

}

--- END FILE: packages/cf-proxy/tsconfig.json ---

--- BEGIN FILE: packages/cf-proxy/wrangler.jsonc ---

{

"$schema": "node_modules/wrangler/config-schema.json",

"name": "open-wa-proxy",

"main": "src/index.ts",

"compatibility_date": "2024-03-20",

"durable_objects": {

"bindings": [

{

"name": "SESSION_TUNNEL",

"class_name": "SessionTunnel"

}

]

},

"migrations": [

{

"tag": "v1",

"new_classes": ["SessionTunnel"]

}

]

}

--- END FILE: packages/cf-proxy/wrangler.jsonc ---

--- BEGIN FILE: packages/cli/package.json ---

{

"name": "@open-wa/cli",

"version": "5.0.0-alpha.1",

"description": "CLI for @open-wa WhatsApp automation - Easy API mode",

"main": "./dist/index.cjs",

"module": "./dist/index.cjs",

"types": "./dist/index.d.cts",

"bin": {

"wa": "./dist/bin.cjs",

"wa-automate": "./dist/bin.cjs",

"openwa": "./dist/bin.cjs"

},

"exports": {

".": {

"import": "./dist/index.cjs",

"require": "./dist/index.cjs",

"types": "./dist/index.d.cts"

}

},

"scripts": {

"build": "tsdown src/index.ts src/bin.ts --format cjs",

"dev": "tsdown src/index.ts src/bin.ts --format cjs --watch",

"start": "node dist/bin.cjs",

"test": "vitest run",

"lint": "oxlint src",

"clean": "rm -rf dist"

},

"dependencies": {

"@open-wa/core": "workspace:*",

"@open-wa/wa-automate": "workspace:*",

"ink": "^5.2.1",

"qrcode": "^1.5.4",

"react": "^18.3.1",

"ws": "^8.20.0",

"zod": "catalog:"

},

"devDependencies": {

"@types/node": "catalog:",

"@types/react": "^18.3.12",

"@types/ws": "^8.18.1",

"typescript": "catalog:",

"vitest": "catalog:"

},

"publishConfig": {

"access": "public"

},

"type": "module"

}

--- END FILE: packages/cli/package.json ---

--- BEGIN FILE: packages/cli/tsconfig.json ---

{

"compilerOptions": {

"target": "ES2022",

"module": "NodeNext",

"moduleResolution": "NodeNext",

"lib": ["ES2022"],

"outDir": "./dist",

"rootDir": "./src",

"declaration": true,

"declarationMap": true,

"composite": true,

"strict": true,

"esModuleInterop": true,

"skipLibCheck": true,

"paths": {

"@open-wa/wa-automate": [

"../wa-automate/dist/index.d.ts"

]

}

},

"include": ["src/**/*"],

"exclude": ["node_modules", "dist", "**/*.test.ts"]

}

--- END FILE: packages/cli/tsconfig.json ---

--- BEGIN FILE: packages/cli/tsdown.config.ts ---

import { defineConfig } from 'tsdown';

export default defineConfig({

checks: { pluginTimings: false },

deps: {

neverBundle: ['winston']

}

});

--- END FILE: packages/cli/tsdown.config.ts ---

--- BEGIN FILE: packages/client/package.json ---

{

"name": "@open-wa/client",

"version": "5.0.0-alpha.1",

"description": "User-facing API client for open-wa WhatsApp automation",

"main": "./dist/index.cjs",

"module": "./dist/index.mjs",

"types": "./dist/index.d.mts",

"exports": {

".": {

"import": "./dist/index.mjs",

"require": "./dist/index.cjs",

"types": "./dist/index.d.mts"

}

},

"scripts": {

"build": "tsdown src/index.ts --format esm --format cjs",

"dev": "tsdown src/index.ts --format esm --format cjs --watch",

"test": "vitest run",

"lint": "oxlint src",

"clean": "rm -rf dist"

},

"dependencies": {

"@open-wa/decrypt": "workspace:*",

"@open-wa/core": "workspace:*",

"@open-wa/domain": "workspace:*",

"@open-wa/hyperemitter": "workspace:*",

"@open-wa/logger": "workspace:*",

"@open-wa/schema": "workspace:*",

"axios": "catalog:"

},

"devDependencies": {

"@types/node": "catalog:",

"typescript": "catalog:",

"vitest": "catalog:"

},

"publishConfig": {

"access": "public"

},

"type": "module"

}

--- END FILE: packages/client/package.json ---

--- BEGIN FILE: packages/client/tsconfig.json ---

{

"compilerOptions": {

"target": "ES2022",

"module": "NodeNext",

"moduleResolution": "NodeNext",

"lib": ["ES2022"],

"declaration": true,

"declarationMap": true,

"sourceMap": true,

"outDir": "./dist",

"rootDir": "./src",

"strict": true,

"esModuleInterop": true,

"skipLibCheck": true,

"forceConsistentCasingInFileNames": true,

"composite": true,

"incremental": true

},

"include": ["src/**/*"],

"exclude": ["node_modules", "dist", "**/*.test.ts"]

}

--- END FILE: packages/client/tsconfig.json ---

--- BEGIN FILE: packages/client/tsdown.config.ts ---

import { defineConfig } from 'tsdown';

export default defineConfig({

checks: { pluginTimings: false },

deps: {

onlyBundle: false

}

});

--- END FILE: packages/client/tsdown.config.ts ---

--- BEGIN FILE: packages/config/package.json ---

{

"name": "@open-wa/config",

"version": "5.0.0-alpha.1",

"description": "Configuration management for open-wa - schemas, loading, merging, and validation",

"main": "./dist/index.cjs",

"module": "./dist/index.mjs",

"types": "./dist/index.d.mts",

"type": "module",

"exports": {

".": {

"types": "./dist/index.d.mts",

"import": "./dist/index.mjs",

"require": "./dist/index.cjs"

},

"./schema": {

"types": "./dist/schema.d.mts",

"import": "./dist/schema.mjs",

"require": "./dist/schema.cjs"

}

},

"files": [

"dist",

"schema.json"

],

"scripts": {

"build": "tsdown",

"dev": "tsdown --watch",

"test": "vitest run",

"test:watch": "vitest",

"lint": "oxlint src scripts",

"typecheck": "tsc --noEmit",

"generate:schema": "tsx scripts/generate-json-schema.ts"

},

"dependencies": {

"cosmiconfig": "^9.0.0",

"cosmiconfig-typescript-loader": "^6.0.0",

"deepmerge-ts": "^7.1.3",

"zod": "catalog:",

"zod-to-json-schema": "^3.22.3"

},

"devDependencies": {

"@types/node": "catalog:",

"typescript": "catalog:",

"vitest": "catalog:"

},

"publishConfig": {

"access": "public"

},

"keywords": [

"open-wa",

"whatsapp",

"config",

"configuration",

"zod",

"cosmiconfig"

]

}

--- END FILE: packages/config/package.json ---

--- BEGIN FILE: packages/config/schema.json ---

{

"$schema": "http://json-schema.org/draft-07/schema#",

"title": "open-wa Configuration",

"description": "Configuration schema for @open-wa/config (wa.config.json)",

"$ref": "#/definitions/WaConfig",

"definitions": {

"WaConfig": {}

}

}

--- END FILE: packages/config/schema.json ---

--- BEGIN FILE: packages/config/tsconfig.json ---

{

"compilerOptions": {

"target": "ES2022",

"module": "ESNext",

"moduleResolution": "bundler",

"lib": ["ES2022"],

"declaration": true,

"declarationMap": true,

"sourceMap": true,

"strict": true,

"skipLibCheck": true,

"esModuleInterop": true,

"resolveJsonModule": true,

"isolatedModules": true,

"types": ["node"],

"noEmit": true,

"outDir": "./dist",

"rootDir": "./src",

"paths": {

"@/*": ["./src/*"]

}

},

"include": ["src/**/*"],

"exclude": ["node_modules", "dist", "**/*.test.ts"]

}

--- END FILE: packages/config/tsconfig.json ---

--- BEGIN FILE: packages/config/tsdown.config.ts ---

import { defineConfig } from 'tsdown';

export default defineConfig({

entry: {

index: './src/index.ts',

schema: './src/schema/index.ts',

},

format: ['esm', 'cjs'],

dts: true,

sourcemap: true,

clean: true,

treeshake: true,

});

--- END FILE: packages/config/tsdown.config.ts ---

--- BEGIN FILE: packages/config/tsup.config.ts ---

import { defineConfig } from 'tsup';

export default defineConfig({

entry: {

index: 'src/index.ts',

schema: 'src/schema/index.ts',

},

format: ['esm', 'cjs'],

dts: true,

splitting: false,

sourcemap: true,

clean: true,

treeshake: true,

minify: false,

external: [],

esbuildOptions(options) {

options.banner = {

js: '// @open-wa/config - Configuration management for open-wa',

};

},

});

--- END FILE: packages/config/tsup.config.ts ---

--- BEGIN FILE: packages/core/package.json ---

{

"name": "@open-wa/core",

"version": "5.0.0-alpha.1",

"description": "Core orchestration backbone for open-wa WhatsApp automation",

"main": "./dist/index.cjs",

"module": "./dist/index.mjs",

"types": "./dist/index.d.mts",

"exports": {

".": {

"import": "./dist/index.mjs",

"require": "./dist/index.cjs",

"types": "./dist/index.d.mts"

}

},

"scripts": {

"build": "tsdown src/index.ts --format esm --format cjs && node scripts/copy-launch-script.mjs",

"dev": "tsdown src/index.ts --format esm --format cjs --watch",

"test": "vitest run",

"lint": "oxlint src",

"clean": "rm -rf dist"

},

"dependencies": {

"@open-wa/config": "workspace:*",

"@open-wa/driver-interface": "workspace:*",

"@open-wa/hyperemitter": "workspace:*",

"@open-wa/logger": "workspace:*",

"@open-wa/plugin-sdk": "workspace:*",

"@open-wa/schema": "workspace:*",

"hono": "catalog:",

"p-queue": "6.6.2",

"uuid": "catalog:"

},

"devDependencies": {

"@open-wa/driver-puppeteer": "workspace:*",

"@types/node": "catalog:",

"typescript": "catalog:",

"vitest": "catalog:"

},

"peerDependencies": {

"@open-wa/driver-puppeteer": "workspace:*",

"@open-wa/driver-playwright": "workspace:*"

},

"peerDependenciesMeta": {

"@open-wa/driver-puppeteer": {

"optional": true

},

"@open-wa/driver-playwright": {

"optional": true

}

},

"publishConfig": {

"access": "public"

},

"type": "module"

}

--- END FILE: packages/core/package.json ---

--- BEGIN FILE: packages/core/tsconfig.json ---

{

"compilerOptions": {

"target": "ES2022",

"module": "NodeNext",

"moduleResolution": "NodeNext",

"lib": ["ES2022"],

"declaration": true,

"declarationMap": true,

"sourceMap": true,

"outDir": "./dist",

"rootDir": "./src",

"strict": true,

"esModuleInterop": true,

"skipLibCheck": true,

"forceConsistentCasingInFileNames": true,

"composite": true,

"incremental": true

},

"include": ["src/**/*"],

"exclude": ["node_modules", "dist", "**/*.test.ts"]

}

--- END FILE: packages/core/tsconfig.json ---

--- BEGIN FILE: packages/core/tsdown.config.ts ---

import { defineConfig } from 'tsdown';

export default defineConfig({

checks: { pluginTimings: false }

});

--- END FILE: packages/core/tsdown.config.ts ---